STATEMENT OF WORK (SOW)

Data and Analytics Services: “Matrix AI”

This Statement of Work (the “SOW”) is effective as of November 2, 2026 (“Effective Date”) by and between Mondelez International Holdings LLC, having address at 396 Alhambra Cir, Coral Gables, FL 33134, USA (“Buyer”) and  Lingaro US, Inc. 201 E Fifth St, Cincinnati, USA (“Seller”).

Mondelez Global LLC (“MONDELEZ”) and Lingaro sp. z. o.o. (“Supplier”) entered into the Project Agreement for Data & Analytics Services, dated April 12th, 2024 (the “Project Agreement”) for the provision of Data and Analytics Services.

Unless the context otherwise indicates, capitalized terms that are used but not defined in this Statement of Work shall have the meaning assigned to such terms in the Project Agreement.

- Summary.

| Program Name description | MATRIX AI — Latin America Data & Analytics Program Delivery Model: Cross-Stream Product Program (Platform + Product Stream Orchestration) |
| --- | --- |
| Program Name | Matrix AI |
| AR number |  |
| Cost Center / WBS number |  |
| Seller’s Name | Lingaro |
| Start Date | 02 November 2026 |
| End Date | 31 December 2027 fully delivered |
| Work Location(s) | Remotely |
| Seller Delivery Manager (SPOC) | Tim Kemp tim.kemp@lingarogroup.com |
| Buyer Delivery Manager (SPOC) | Ana Sola ana.sola@Mondelez.com |
| Buyer Procurement Contact | Slav Denyakin slav.denyakin@Mondelez.com |
| Delivery Model: Product-Oriented Delivery | Cross-Stream Product Program (Platform + Product Stream Orchestration) |
| Commercial Model | Fixed-Price Product Build Phase (Introduction Stage) |
| Currency | USD |
| Fees at Risk % | 0% |

- Financial details:

| Statement of Work | Net Fees* (Tracked in EAC) | Expenses | Total Budget (USD) |
| --- | --- | --- | --- |
| Original SOW | 0% | 300,000 | 3,200,000 |
| Investment | 0% |  | $619,110.00 |
| Total | 0% |  | 3,200,000 |

*Taxes are not included in the Fees above.

- Objectives. Specified Buyer’s objectives for this SOW:

Background:

Mondelez International operates a complex, multi-market commercial analytics landscape across Latin America. Analytical products for Mexico, Wacam, Brazil, and Southern Cone have been running in production on Google Cloud Platform (GCP), supporting Sales, Marketing, and Supply Chain decision-making. However, the majority of KPI calculations currently reside within Power BI semantic layers rather than in the data platform, creating a fragmented, difficult-to-govern, and non-scalable analytical estate where the same KPI can produce different results depending on the report, the market, or the analyst.

This fragmented state presents three critical business risks: (i) KPI inconsistency across the four Business Units undermines executive confidence in commercial reporting; (ii) the absence of pre-calculated, governed KPIs in the data lake prevents adoption of enterprise-grade AI capabilities (Databricks Genie, AI/BI Dashboards, Knowledge Assistants); and (iii) each market's analytics codebase has diverged to the point where onboarding a new market requires duplicating and rewriting the entire pipeline rather than configuring the existing one.

Addressing these risks requires a fundamental re-architecture: migrating the commercial, marketing and supply chain analytical platform from GCP to Databricks on AWS; adopting a configuration-driven design that treats every market difference as a data parameter rather than a code branch; implementing a governed KPI registry and calculation engine as the single source of truth across all four markets (Mexico, Wacam, Brazil, Southern Cone - full Latin American Business Units); and establishing end-to-end data quality and costs monitoring, governance processes, alerts, and lineage reporting.

This Statement of Work formalizes the engagement between MONDELEZ and Lingaro to execute that transformation as a fixed-price product build contract, covering the Introduction (Build, Launch & Hypercare) stage of the MATRIX AI product lifecycle. The engagement is organized into delivery into five phases, each governed by the CDRB (Configuration-Driven Review Board) quality framework (Sections A through L, as defined in Appendix A) and subject to formal phase-gate acceptance:

Vision & Strategic Objectives

The MATRIX-AI Analytics Platform is designed to serve as Mondelez International's global, scalable commercial and supply chain analytics product, with Latin America as the first deployment and the proof point for worldwide rollout. The strategic objectives driving this engagement are:

(a) One product, all markets — configuration-driven scalability: A single codebase where every market difference (for example business rules, KPI formulas, document classifications, currency policies, cut-off rules) is externalized into versioned configuration assets. Adding a new market requires only configuration rows, zero code changes. The architecture shall be proven through the configuration-only and validated through a synthetic market test (CDRB).

(b) Governed KPI accuracy — single source of truth: A KPI registry serving as the authoritative, executable source of truth for every formula, filter, aggregation rule, unit-of-measure expansion, currency conversion, and business definition. All KPIs shall be pre-calculated in the data platform (not in front-end tools), visible and auditable across all markets and consumers, and governed through CDRB Section F quality criteria.

(c) Enterprise-grade Generative AI readiness: Governed metric views and semantic layers registered in Unity Catalog, enabling business users to query the platform in natural language through Databricks Genie Agents, Supervisor Agents (or new feature), AI/BI Dashboards, and Knowledge Assistants, with responses grounded exclusively in certified, row-level-security-protected KPI data. No AI consumer shall access raw pipeline tables directly.

(d) Latin America as the Global Lighthouse — Program Orchestration: MATRIX AI operates as a program umbrella that orchestrates the delivery of multiple data products across Product Streams (Marketing, Sales & eCommerce; Supply Chain) and the Data & Analytics Platform Line (Databricks). The four-market Latin American deployment serves as the definitive proof that the platform architecture and the configuration-driven product model are globally scalable. Success is measured not only by technical scalability but by the program's ability to coordinate cross-stream priorities, harmonize KPIs across business domains, and enable each Product Stream to independently consume governed data products through a shared platform foundation. Success is measured by: (i) All markets onboarded through configuration only with zero code changes; (ii) the synthetic market "ZZ" test passes all CDRB criteria end-to-end; (iii) the Global Scalability Playbook (Appendix) documents the configuration-only onboarding path with 20 validated examples; and (iv) all CDRB quality sections are signed off across the full solution.

(e) Full audit trail, data lineage, and access governance: End-to-end visibility from source system to dashboard and AI consumer, with data lineage tracked in Unity Catalog and aligned with the MONDELEZ enterprise data governance platform (Ataccama) for cataloguing, lineage, and data quality governance. The Supplier shall follow the Data Governance team's processes and provide all required metadata, lineage documentation, and data quality rule definitions to enable Ataccama registration. Row-level security enforced at the metric view layer, least-privilege access throughout the pipeline (CDRB), and automated data quality monitoring with alerts at every processing stage (CDRB).

(f) Measurable Business Value Delivery — The MATRIX AI platform shall demonstrate measurable business outcomes, not only technical completeness. Success shall be evaluated through the HEART Framework and Business Value Metrics (KPI consistency, decision-making acceleration, executive confidence, self-service enablement), consistent with the MONDELEZ POET principle that every product must deliver measurable business value by connecting customer needs, business goals, and technology capabilities to ensure outcomes — not just outputs.

Program phases

MATRIX AI is delivered in phases as follows:

- Phase 1 – Blueprint & Build into Databricks-GCP Dev environment, anticipated to last until end Jan 2027 (OTC / EPOS) and Feb 2027 for other tracks, with the build in the Databricks Sandbox-Development environment (with some components of the solution could still be in GCP, ex. API data Ingestion, etc.) covering at least Mexico, WACAM, Brazil and Southern Cone EPOS and OTC (the “Prototype”) with commercially reasonable efforts expended by Supplier.

- Phase 2. Blueprint and Build: Design and implementation in the Databricks Sandbox-Development environment, covering all requirements available by that time for Inventory, Shipment, Promotions, Market Share, DSD, Perfect Store, Right Store, Brazil-specific PVC/VR/Easter and SnackSync for the respective Latin American business units. This phase is expected to continue through the end of Feb 2027.

- Phase 3 – phase 1 and 2 solution migration to Databricks-AWS Dev environment, anticipated to last until end March 2027

- Phase 4 – Testing and improvements in AWS-DBX Dev environment, anticipated to last until end of June 2027

- Phase 5 – Integration Testing to last end of July 2027 and User Acceptance to last end of August 2027.

- Phase 5 – Deployment to AWS-DBX Prod environment, anticipated to Technical Go-live to September 20th 2027 week and Business Go-live to October 11th week of 2027

- Phase 6 – Hypercare, expected to conclude end of December 2027.

Because of the large scale of this program, the complexity of the various markets, the need for extensive engagement with business stakeholders in each region where requirements may differ from today’s as-built systems, it is expected that the phases will not proceed strictly linearly. In particular the scope covered by the Phase 1 delivery will depend heavily on the availability of data and core domains and their existence for each of the streams described below. Lingaro will undertake all reasonable efforts to include as much as possible in Phase 1, while Supplier and Buyer agree that the primary goal of Phase 1 is a workable prototype covering as large a subset of the required functionality as possible. Missing data dependencies and changed business requirements will be addressed in later phases.

MDLZ and Lingaro will jointly monitor project progress, dependencies, assumptions, and risks and proactively manage their potential impact on scope, budget, timeline, and quality. If any issue materially threatens successful delivery, both parties will work together in good faith to agree on appropriate mitigation measures and, where necessary, mutually agreed trade-offs regarding scope, priorities, timeline, or other delivery parameters.

3.1 POET Organizational Positioning

MATRIX AI is positioned within the MONDELEZ POET operating model as a cross-stream program that orchestrates delivery across the following POET organizational units:

Program orchestration scope: MATRIX AI does not own a single product. Instead, it orchestrates the interdependencies between multiple data products (each of which may evolve into a standalone product within its respective Product Stream) and the shared D&A platform layer. This orchestration includes:

- Cross-stream KPI harmonization — Ensuring KPI definitions, calculation engines, and semantic layers are consistent across Product Streams, governed through a unified KPI Registry;

- Platform foundation delivery — Delivering the shared 8-block pipeline architecture, configuration layer, and consumption infrastructure on the D&A Platform Line (Databricks);

- Data product enablement — Enabling each Product Stream to independently own and evolve its data products (e.g., OTC analytics, Market Share analytics) once the platform foundation and harmonized KPI layer are in place;

- Regional coordination

- — Coordinating delivery across four Latin American markets (Mexico, Wacam, Brazil, Southern Cone) under the POET Hub & Spoke model, where the global platform architecture serves as the Hub and each market's configuration serves as the Spoke.

Post-program product transition: Upon successful completion of the MATRIX AI program, the individual data products enabled by this engagement are expected to transition into the backlogs of their respective Product Streams for ongoing ownership and evolution, consistent with POET's principle of continuous product ownership. The shared platform components will continue to be governed through the D&A Platform Line. This transition plan shall be documented in the Product Continuity Plan.

- Scope. The scope of the Services to be performed pursuant to this SOW is defined in the Project  Agreement or otherwise specified in this SOW. A definition of the scope of this SOW is outlined below:

The Supplier shall blueprint / design, build, test, and deploy the MATRIX-AI Analytics Platform: a global, scalable, parametrized, configuration-driven data and analytics product built on Databricks, using Latin America as the global lighthouse. The platform shall replace the existing GCP-based analytical (where applicable) solution and enable enterprise-grade KPI calculation, governed data products, and Generative AI capabilities (AI/BI Dashboards, Genie Agents, Knowledge Assistants and AI Supervisors) across all four Latin American Business Units (Mexico, Wacam, Brazil, and Southern Cone).

The Services shall be delivered as a fixed-price engagement across all build phases, each governed by the CDRB quality framework and using AI tools to prove the code review matches with product design principles and envision (Appendix).

4.1 Business Processes and Data in Scope:

The platform shall cover the following business domains, including all associated data sources, manual files, and end-to-end pipelines built in Databricks:

| # | Product Stream | Business process / Topics | Coverage |
| --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | Sales orders, invoices, deliveries, order schedule & status, on-time delivery, billing accuracy, open order buckets |
| 2 | Supply Chain (ISC) | Mondelez Inventory | Internal stock snapshots, warehouse and plant-level inventory positions |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | Electronic Point-of-Sale sell-out data, channel inventory positions, store-level granularity |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | Expansion of EPOS / Channel Inventory / Perfect & Right Store |
| 5 | MSE — Marketing | Market Measurement | All market measurement / share data and calculations |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies | All Customer, Product and Calendar hierarchies, including alternative hierarchies |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | Data in scope for all applications for Perfect and Right Store Operations |
| 8 | Supply Chain (ISC) | Shipments | Data sources from OTM (Oracle Transportation Management) and SAP TM (Transportation Management) |
| 9 | MSE — Marketing | Promotions | Full data in scope for promotions |
| 10 | MSE — Sales & eCommerce | DSD Mexico | Full Mexico DSD data in scope with DSD suggested replenishment |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / One Click / Lenses / Easter / BR Lighthouse | Assess, improve and build Brazil-specific analytical products (VR = Variable Remuneration, PVC = Price Value Chain, Lenses Daily Sales and Easter |
| 12 | Cross-Stream (Platform) | Cross functional datasets | Integrated views with configurable matching rules per market across all datasets |
| 13 | Cross-Stream (Platform) | Historical data loads | Historical data from other databases based on the business processes in scope |

4.1.1 Scope assumptions and constraints: (TO BE REMOVED FULLY)

Lingaro’s delivery of the Deliverables in this SOW is contingent on the following assumptions and dependencies. Failure to meet these dependencies or changes in these assumptions may result in adjustments to timeline, to scope, or to cost. The parties will mutually agree a reasonable resolution to unmet dependencies and changed assumptions. In every case the parties will favor an adjustment to scope or timeline, leaving a funded Change Request as a last resort.

- Core Domains design by Nov 30th 2026. Otherwise we will leverage the existent core domains design in LA to be able to move forward with prototype build.

- Data quality requirements to be finalized fully by June 2027

| # | Product Stream |  | Business process / Topics | Dependency (to be satisfied by Buyer) |  | Time constraint |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) |  | OTC — Order-to-Cash | 1. MDLZ DP&E team - to provide OTC (Sell-In) Core domain readiness 2. MDLZ DP&E team - to provide LAFPA (Customer P&L) Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027 |  |
| 2 | MSE — Sales & eCommerce |  | EPOS / Channel Inventory | 1. MDLZ DP&E team - to provide Distributor (Sell-Out) Core domain readiness 2. MDLZ DP&E team - to provide EPOS (Sell-Out) Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027. |  |
| 4 | MSE — Sales & eCommerce |  | E-RTM / Snacksync | Snacksync Data Base ready for analytics is provided to the Project team for analysis and Discovery work. |  | Feb 28th, 2027 |  |
| 5 | MSE — Marketing |  | Market Measurement | Market Share Source (Data Base and application) access for MX, Brazil, SoCo, Wacam available |  | Feb 28th, 2027 |  |
| 7 | MSE — Sales & eCommerce |  | Perfect & Right Store | 1. Perfect Store Source (Data Base and application) access for Brazil, SoCo, Wacam available 2. Right Store Source (Data Base and application) access for Brazil, SoCo, Wacam available |  | Feb 28th, 2027 |  |
| 8 | Supply Chain (ISC) |  | Shipments | MDLZ DP&E team - to provide Other products (Shipments) Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027 |  |
| 9 | MSE — Marketing |  | Promotions | MDLZ DP&E team - to provide Promotions Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027 |  |
| 10 | MSE — Sales & eCommerce |  | DSD Mexico | MDLZ DP&E team - to provide MX DSD Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027 |  |
| 11 | MSE — Sales & eCommerce |  | Brazil VR / PVC / Easter | MDLZ DP&E team - to provide Brazil VR / PVC / Easter Core domain readiness |  | To be clarified by Buyer and Seller before Feb 28th, 2027 |  |
| 12 | Cross-Stream |  | Ingestion | PIF incorporated within MDLZ and ready to be used |  | Principle agreements to be done between both parties before Feb 28th, 2027 Minor changes expected and should be finalized before March 31st, 2026 |  |
| 13 | Cross-Stream |  | Requirements | All the critical for development start requirements (KPIs, Critical Data Elements, DQ Business rules, Personas and Role level security, Mockups of required by Business Dashboards, Sensitive data listed, Documents creating guidelines, UAT test cases, List of Standard Analytical Queries for Genie) should be signed off as a result of November Workshops or Analysis phase (for streams that will not have workshops). MDLZ leaders team is expected to assist the sign off facilitation |  | up to Feb 28th, 2027 |  |
| 14 | Cross - Stream | Requirements |  | KPIs gathering and sign-off process is assumed to be finalized by end of November 2026.. No new/ additional KPIs are anticipated to be added after that date. |  | Feb 28th, 2027 |  |
| 15 | Cross-Stream |  | Architecture | Current MDLZ Databricks architecture (medallion layers) as well as guidance for Design and canonical entities with reusable assets for all markets should be provided to Lingaro team |  | Principle agreements to be done between both parties before Nov 2nd, 2026. Minor changes expected and should be finalized before March 31st, 2027 |  |
| 165 | Cross-Stream |  | Architecture | Git repository for Databricks, aligned to future AWS DBX (with alignment that no structural or functional changes will happen during Project timeline) |  | Principle agreements to be done between both parties before Nov 2nd,2026. Minor changes expected and should be finalized before March 31st, 2027 |  |
| 17 | Cross-Stream |  | Architecture | AWS DBX concept ready and defined, and access to GCP DBX dev environment, filled with Prod data (ready to be used for development) should be provided by MDLZ team |  | Principle agreements to be done between both parties before Nov 2nd, 2026 Minor changes expected and should be finalized before March 31st, 2027 |  |
| 18 | Cross-Stream |  | Architecture | Data architecture (data products with configuration component, data flows, etc.) will be created by Lingaro and needs to be signed off by MDLZ team. MDLZ leaders team is expected to assist with the sign off facilitation |  | Principle agreements to be done between both parties before Nov 16th, 2026. Minor changes expected and should be finalized before February 28th, 2027 |  |
| 19 | Cross-Stream |  | Architecture | Technological components that will be used during build and delivery (libraries, monitoring tools, input/output interfaces, etc.) will be presented by Lingaro and signed off by MDLZ team. Buyer will ensure the sign off facilitation |  | Principle agreements to be done between both parties before Nov 2nd, 2026 Minor changes expected and should be finalized before March 31st, 2027 |  |
| 20 | Cross-Stream |  | Architecture | Access to MDLZ Databricks cost monitoring must be provided to Seller team. Cost monitoring, reporting, and optimization will leverage Databricks capabilities and available cost data. Implementation of cost tags, dashboards, and reports is subject to platform feature availability and data accessibility. |  | Nov 30th, 2026 |  |
| 21 | Cross - Stream |  | Ataccama integration | The project scope assumes that only the file containing KPI descriptions will be imported from Ataccama and consumed as part of the solution. The required access to Ataccama and the relevant file will be provided to Lingaro team to avoid any impact on the project timeline and dependent activities. |  | Nov 30th, 2026 |  |
| 22 | Cross-Stream |  | Ataccama guidelines complying | Since Supplier is expected to prepare the metadata package in the format required by the Data Governance team. MDLZ is responsible for providing the required format Registration in Ataccama remains the responsibility of the Data Governance team. |  | Dec 31st, 2027 |  |
| 23 | Cross-Stream |  | Project documentation | Knowledge base in GitHub as the primary source of truth should be set up and provided by MDLZ team to Lingaro |  | Before project start (Nov 2nd, 2026) |  |
| 24 | Cross-Stream |  | Architecture | Below Custom features for Databricks are considered within the scope of the project. : - Audit on table/column level - Process logging and log reporting - Data quality checks - Custom tags for cost tracking - Incremental load - Sensitive data classification Any other Data Bricks customizations are out of project scope. |  | Dec 31st. 2027 |  |
| 25 | Cross-Stream |  | Environment | All guidance/description/documentation for Databricks data analytics solution development should be provided by Buyer. |  | Nov 2nd, 2026 |  |
| 26 | Cross-Stream |  | UI | Up to 3 Dashboards per Workstream ( data product (OTC, EPOS, SISO) for entire LA) are expected to be built within the scope of the current SOW |  | Dec 31st, 2027 |  |
| 27 | Cross-Stream |  | MDLZ SPOCs availability/responsiveness | The D&A Data Product & Engineering (DP&E), D&A Architects, relevant Product Stream teams, and D&A Data Governance team are expected to respond to requests for information, clarifications, and decisions related to platform architecture, harmonization rules, standardization policies, migrated consumption artifact approvals, and data quality requirements within one (1) business day of receiving the inquiry. A maximum of two (2) feedback loops per deliverable is assumed. Any additional feedback cycles or delays in stakeholder responses will impact the project timeline, deliverables, and dependent activities. |  | Dec 31st, 2027 |  |
| 28 | Cross-Stream |  | MDLZ SPOCs names | Names of SPOCs for key MDLZ governance bodies, involved into Matrix AI project (Data Governance team, D&A Architects, etc) should be shared with Lingaro team |  | Before or during the Project kick off (Nov 2nd, 2026), |  |
| 29 | Cross- Stream |  |  | Data migration to DBX/AWS is out of scope. The project assumes only a switch to the target data source at an agreed point in time. The MDLZ D&A Data Engineering team shall bear primary responsibility for data ingestion activities. Data migration will be completed in time for Supplier to migrate Solution. |  | Before Feb 28st, 2027 |  |
| 30 | Cross-Stream |  | Monitoring and alerting | Job monitoring, alerting, and operational dashboards will leverage DataDog capabilities, subject to available features and integration possibilities. Run logs, execution metrics, SLA monitoring, and observability across pipeline layers will be implemented to the extent supported by DataDog and the available data. |  | Before Nov 30th, 2026 |  |
| 31 | Cross-Stream |  | MONDELEZ POET | MDLZ team should provide the latest version of the MONDELEZ POET and other additional stipulating documents. |  | Before Project start (Nov 2nd, 2026) |  |
| 32 | Cross-Stream |  | UAT and testing | UAT test cases should be provided by MDLZ team and finalized before the UAT actually starts |  | March 30th, 2027 |  |
| 33 | Cross-Stream |  | UAT and testing | MDLZ is responsible for the quality of input data and for resolving data quality issues. Lingaro is not responsible for data cleansing or correcting data quality issues in the source data. |  | Dec 31st, 2027 |  |
| 34 | C ross-Stream |  | Localization | MDLZ shall be responsible for validating and providing at least three local-language synonyms and relevant search tags per KPI per market before the corresponding Genie Space is deployed. The Seller shall provide the required technical setup but is not responsible for translations or linguistic validation. |  | Before March 31st, 2027 |  |
| 35 | Cross-Stream | FMT incorporation |  |  | MDLZ shall provide the Supplier with the required access to the FMT tool, relevant documentation, and designated points of contact (SPOCs) to enable the registration, configuration, and automated ingestion of manual files required by the MATRIX AI platform. |  | Nov 30th |

4.1.2 Requirements finalization timeline:  THIS REQUIRES A FULL REVIEW AND ADJUSTMENT

The percentages in the table below indicate the assumed level of finality of requirements (including logic and calculations, excluding KPI definitions) for each stream and country/BU. By the end of June 2027, all requirements are assumed to be finalized, and any subsequent changes will be treated as a broken assumption or breached dependency, as described above.

At the same time all KPI definitions are expected to be gathered, finalized, and signed off as an outcome of the Business workshops by November 30, 2026. No new KPI definitions are assumed to be introduced after this date.

| # | Product Stream | Business process / Topics | Region | Requirements completion (%) (excluding KPI definitions) |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Nov | Dec | Jan | Feb | Mar |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | MX | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Wacam | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Brazil | 60 | 20 | 10 | 5 | 5 |
|  |  |  | SoCo | 60 | 20 | 10 | 5 | 5 |
| 2 | Supply Chain (ISC) | Mondelez Inventory | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | MX | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Wacam | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Brazil | 60 | 20 | 10 | 5 | 5 |
|  |  |  | SoCo | 60 | 20 | 10 | 5 | 5 |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | MX | 60 | 20 | 10 | 5 | 5 |
|  |  |  | Wacam | 60 | 20 | 10 | 5 | 5 |
|  |  |  | Brazil | 60 | 20 | 10 | 5 | 5 |
|  |  |  | SoCo | 60 | 20 | 10 | 5 | 5 |
| 5 | MSE — Marketing | Market Measurement | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies | MX | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Wacam | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Brazil | 60 | 20 | 10 | 5 | 5 |
|  |  |  | SoCo | 60 | 20 | 10 | 5 | 5 |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | MX | 40 | 20 | 20 | 10 | 10 |
|  |  |  | Wacam | 40 | 20 | 20 | 10 | 10 |
|  |  |  | Brazil | 40 | 20 | 20 | 10 | 10 |
|  |  |  | SoCo | 40 | 20 | 20 | 10 | 10 |
| 8 | Supply Chain (ISC) | Shipments | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |
| 9 | MSE — Marketing | Promotions | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MX | 80 | 5 | 5 | 5 | 5 |
|  |  |  | Wacam | n/a | n/a | n/a | n/a | n/a |
|  |  |  | Brazil | n/a | n/a | n/a | n/a | n/a |
|  |  |  | SoCo | n/a | n/a | n/a | n/a | n/a |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / One Click / Lenses / Easter / BR Lighthouse | MX | n/a | n/a | n/a | n/a | n/a |
|  |  |  | Wacam | n/a | n/a | n/a | n/a | n/a |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | n/a | n/a | n/a | n/a | n/a |
| 12 | Cross-Stream (Platform) | Cross functional datasets | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |
| 13 | Cross-Stream (Platform) | Historical data loads | MX | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Wacam | 40 | 30 | 10 | 10 | 10 |
|  |  |  | Brazil | 40 | 30 | 10 | 10 | 10 |
|  |  |  | SoCo | 40 | 30 | 10 | 10 | 10 |

4.1.3 Scope data benchmarking assumptions  NEED TO BE REVIEWED FULLY
Provide reference to data benchmarking only.

| # | Product Stream | Business process / Topics | Benchmark data | Constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 2 | Supply Chain (ISC) | Mondelez Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - Brazil – legacy OSA | SoCo – no benchmarking source available. MDLZ team will be required to provide benchmarking source |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync |  | No benchmarking data available as of Nov 2nd |
| 5 | MSE — Marketing | Market Measurement | - MX – OSA Matrix - Wacam – Source files - SoCo – Source files - Brazil – Source files |  |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies |  | No benchmarking data available as of Nov 2nd |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 8 | Supply Chain (ISC) | Shipments | - MX – Data domain data - Wacam – Data domain data - SoCo – Data domain data | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |
| 9 | MSE — Marketing | Promotions |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MX – OSA Matrix |  |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter |  | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |

4.2 Technical Architecture: 8-Block Pipeline

The Supplier shall implement the end-to-end pipeline following the 8-block architecture. Every step must follow the standard template (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log):

Block 1 — Source Ingestion (work with D&A Data Onboarding):

(a) Establish federated connections from GCP layers to bring data for the solution build in Databricks;

(b) Ingest all available  data to build the full solution into Databricks, following D&A Data Onboarding standards and processes;

(c) For the ingestion of new data sources, the Supplier shall assess the data required, perform harmonization and simplification as applicable, and provide all technical documentation (including data specifications, mapping definitions, transformation logic, and quality requirements) to the D&A Data Engineering team for Data Onboarding execution;

(d) Buyer’s D&A Data Engineering team shall bear primary responsibility for the execution of data ingestion activities. However, in the event that the D&A Data Engineering team lacks sufficient resources to execute the data ingestion within the agreed timelines, the Supplier shall perform the ingestion work. Such work shall operate under the guidance, processes, and standards defined by the D&A Data Engineering team, ensuring consistency with enterprise data onboarding practices. This work should be quoted and paid additionally (not as a part of that SOW).

(e) As an output of this work, the Supplier shall deliver a Source Ingestion Playbook documenting, at minimum:

(i) the complete inventory of data sources per market and business domain, including source system identifiers, ingestion methods, data formats, and refresh cadences;

(ii) guidelines for adding, modifying, and retiring data source connections through governed processes when new data sources or markets are onboarded;

(iii) the data quality validation framework applied at the ingestion layer, including source-level quality checks and failure logging specifications;

(iv) naming convention standards aligned with D&A Engineering and data format enforcement policies applicable across all markets; and

(v) step-by-step instructions enabling Product Stream teams to independently extend and manage data source ingestion following the defined standards.

Block 2 — Harmonization & Standardization: Cleansing, type enforcement, naming standardization, unity of measure and currency conversions, deterministic de-duplication, and Data Quality expectations with failure logging. The Supplier shall provide Buyer’s Data Governance team with all DQ rule definitions, thresholds, and failure logging specifications implemented at this layer (after defining the Business DQ check requirements with Business teams during workshops), following the Data Governance team's process for Ataccama registration.

(a) Design, build, and maintain the harmonization and standardization layer responsible for cleansing, type enforcement, naming standardization, unit normalization, and structural alignment of all ingested data, producing a consistent, source-agnostic foundation for downstream Core Domain entities (Block 3); Build parametrized / configurable integration between harmonized layer and core domain for from-to mapping.

(b) The Supplier shall work collaboratively with D&A Data Product & Engineering (DP&E), D&A Architects, the relevant Product Stream teams, and the D&A Data Governance team to assess, define, and validate the complete set of harmonization rules, standardization policies, and data quality thresholds per data source and business domain, ensuring that all transformations are traceable, auditable, and consistent with enterprise data governance standards;

(c) For each new or migrated data source, the Supplier shall assess the data structures and quality characteristics, harmonize and simplify naming conventions, data types, units of measure, calendar formats, and classification hierarchies as applicable, and provide all technical documentation (including harmonization rule specifications, standardization mappings, data type conversion policies, naming convention dictionaries, and quality threshold definitions) to D&A Data Product & Engineering, D&A Architects, and the D&A Data Governance team for review and approval;

(d) Buyer’s D&A Data Product & Engineering (DP&E) team shall bear primary responsibility for the governance, validation, and execution of harmonization and standardization activities, ensuring alignment with enterprise data product standards and the harmonization design. However, in the event that the DP&E team lacks sufficient resources to execute the harmonization and standardization work within the agreed timelines, the Supplier shall provide qualified resources to perform the work. Such resources shall operate under the guidance, processes, and standards defined by the DP&E team and D&A Architects, ensuring consistency with enterprise data product and governance practices;

(e) As an output of this work, the Supplier shall deliver a Harmonization & Standardization Playbook documenting, at minimum:

(i) the complete inventory of harmonization rules and standardization mappings per data source, market, and business domain;

(ii) guidelines for adding, modifying, and retiring harmonization rules through governed processes when new data sources or markets are onboarded;

(iii) the data quality validation framework applied at the harmonization layer, including pre- and post-transformation quality checks;

(iv) naming convention standards and data type enforcement policies applicable across all markets; and

(v) step-by-step instructions enabling Product Stream teams to independently extend and manage harmonization rules following the defined standards.

Block 3 — Core Domain / Data Product Build: Canonical entities with reusable assets for all markets, aligned with DP&E global canonical core domain standards. DP&E shall determine the delivery model for each core domain entity:

(a) Design and build canonical entities with reusable assets for all markets, aligned with Buyer’s D&A Data Product & Engineering (DP&E) guidance and enterprise data modeling standards;

(b) For the development of new core domain entities, the Supplier shall assess the business and data requirements, harmonize and simplify data structures as applicable, and provide all technical documentation (including entity definitions, relationship models, data lineage specifications, and quality requirements) to the D&A Data Product & Engineering team for review and alignment;

(c) Buyer D&A Data Product & Engineering team shall bear primary responsibility for the governance and approval of core domain design decisions. However, in the event that the D&A Data Product & Engineering team lacks sufficient resources to execute the core domain build within the agreed timelines, the Supplier shall provide qualified resources to perform the build work. Such resources shall operate under the guidance, processes, and standards defined by the D&A Data Product & Engineering team, ensuring consistency with enterprise data product practices.

(d) As an output of this work, the Supplier shall deliver a Core Domain Build Playbook documenting, at minimum:

(i) the complete inventory of canonical entities per business domain and market, including entity definitions, primary keys, relationship models, and data lineage from source to core domain;

(ii) guidelines for adding, modifying, and retiring core domain entities through governed processes when new business domains or markets are onboarded;

(iii) the fit/gap analysis framework applied during core domain design, including alignment criteria with DP&E global canonical standards and resolution procedures for identified gaps;

(iv) naming convention standards, data modeling policies, and quality requirements applicable across all core domain entities and markets; and

(v) step-by-step instructions enabling Product Stream teams to independently extend and manage core domain entities following the defined standards.

Block 4 — Market Configuration Layer: Versioned, market-keyed configuration tables (examples like market scope, document types, reason codes, item categories, cut-off rules, open order buckets, FX policies, business rules, KPI registry, Data Quality thresholds) plus a shared, unit-tested utility function library. New markets onboard via configuration only.

(a) Design, build, and maintain versioned, market-keyed configuration tables (including, but not limited to, market mappings, calendar definitions, currency conversion rules, SISO customer chain mappings, and KPI adjustment parameters) that drive all market-specific behavior across the pipeline without code changes;

(b) The Supplier shall work collaboratively with D&A Architects and the relevant Product Stream teams to assess, define, and validate the complete set of configuration objects required per market, ensuring that all business rules and market-specific logic are captured as data-driven configuration rather than hardcoded logic;

(c) For each new configuration object, the Supplier shall harmonize and simplify existing business rules from legacy systems (including GCP stored procedures and Power BI DAX measures), and provide all technical documentation (including configuration object specifications, versioning policies, validation rules, and dependency mappings) to the D&A Architects and Product Stream teams for review and approval;

(d) As an output of this work, the Supplier shall deliver a Market Configuration Playbook documenting, at minimum:

(i) the complete inventory of configuration objects per market and business process;

(ii) guidelines for adding, modifying, and retiring configuration entries;

(iii) the versioning and governance model for configuration changes;

(iv) validation and testing procedures to ensure configuration integrity before deployment; and

(v) step-by-step instructions enabling Product Stream teams to independently manage and extend market configurations following the defined standards.

Block 5 — KPI Calculation Engine Configurable: Parameterized engine reading Core Domains and Configuration only. Where DP&E provides global KPI pre-calculations as part of the canonical core domain layer, the Supplier shall consume and validate those pre-calculated KPIs against LA business definitions before building additional KPI logic. Where DP&E determines the Supplier shall build KPI pre-calculations, the Supplier shall do so under DP&E technical direction. Narrow output: KPI code, grain keys, UoM, value. New markets onboard via configuration only.

(a) Design, build, and maintain a parameterized KPI calculation engine that reads exclusively from Core Domain entities (Block 3) and Market Configuration tables (Block 4), calculating all KPIs in base units (kilograms and local currency) and expanding to additional units and currencies through configuration-driven conversion rules;

(b) The Supplier shall work collaboratively with D&A Architects, the relevant Product Stream teams, and Business Analysts to assess, define, and validate the complete inventory of KPI calculations per market and business process, ensuring that all calculation logic, filters, adjustments, calendar rules, and aggregation methods are fully parameterized and governed through the KPI Registry;

(c) For each new or migrated KPI, the Supplier shall harmonize and simplify existing calculation logic from legacy systems (including GCP stored procedures and Power BI DAX measures), and provide all technical documentation (including KPI specifications, formula definitions, filter conditions, adjustment rules, unit conversion policies, and additivity declarations) to the D&A Architects and Product Stream teams for review and sign-off;

(d) As an output of this work, the Supplier shall deliver a KPI Calculation Engine Playbook documenting, at minimum:

(i) the complete KPI inventory per market and business process with calculation specifications;

(ii) guidelines for adding, modifying, and retiring KPIs through configuration changes only;

(iii) the governance model for KPI definition changes, including Data Steward approval workflows;

(iv) reconciliation and validation procedures to ensure calculation accuracy against legacy outputs before deployment; and

(v) step-by-step instructions enabling Product Stream teams to independently extend and manage KPI calculations following the defined standards.

Block 6 — KPI Publication / Data Products: Generic publish layer (example as read base → evaluate composites → expand UoM → expand calendar → apply FX → persist). New KPI domains follow the same pattern without new publish logic. New markets onboard via configuration only.

(a) Implement a generic publish layer (e.g., read base → evaluate configuration → calculate → publish) that transforms KPI engine outputs into consumable data products for downstream consumption layers;

(b) The Supplier shall work collaboratively with D&A Architects and the relevant Product Stream teams to define the optimal consumption patterns and data delivery strategies for KPIs and data, ensuring alignment with the specific requirements of Dashboards (AI/BI) and Agents (Genie Agents, Knowledge Assistants, Supervisor Agents (or new feature));

(c) As an output of this collaboration, the Supplier shall deliver a KPI Publication & Consumption Playbook documenting, at minimum:

(i) the recommended consumption patterns per persona and use case;

(ii) data product structure and formatting standards for each consumption channel;

(iii) guidelines for registering and exposing KPIs to the semantic layer for dashboard and agent consumption;

(iv) decision criteria for selecting the appropriate consumption method (Dashboard vs. Genie Agent vs. Knowledge Assistant); and

(v) step-by-step instructions enabling Product Stream teams to independently publish and consume KPIs following the defined patterns.

Block 7 — Semantic Layer (Unity Catalog Metric Views): reusable views with row-level security registered in Unity Catalog. No consumer accesses raw pipeline tables directly. New markets onboard via configuration only. Develop automated process to generate metric views with new / existent KPIs.

(a) Design, build, and maintain reusable metric views within Unity Catalog with row-level security (RLS), registered as governed assets that serve as the single authoritative semantic interface between the KPI Calculation Engine (Block 5) and all downstream consumption channels (Block 8). It should also include the automation of metric views creations;

(b) The Supplier shall work collaboratively with D&A Architects, the relevant Product Stream teams, and the D&A Data Governance team to assess, define, and validate the complete set of metric views required per business domain and persona, ensuring that all semantic definitions, access policies, and metadata annotations are consistent with enterprise governance standards and Ataccama cataloguing requirements;

(c) For each new or migrated metric view, the Supplier shall harmonize and simplify existing semantic definitions from legacy systems, and provide all technical documentation (including metric view specifications, RLS policies, column-level descriptions, lineage mappings, local language synonyms, search tags, and Genie readiness annotations) to the D&A Architects, Product Stream teams, and the D&A Data Governance team for review and approval;

(d) As an output of this work, the Supplier shall deliver a Semantic Layer Playbook documenting, at minimum:

(i) the complete inventory of metric views per business domain, persona, and consumption channel;

(ii) guidelines for creating, modifying, and retiring metric views through governed processes;

(iii) the RLS design model and access governance framework, including role-to-market and role-to-function mappings;

(iv) metadata completeness standards and validation procedures to ensure all views meet Unity Catalog and Ataccama registration requirements; and

(v) step-by-step instructions enabling Product Stream teams to independently manage and extend metric views following the defined standards.

Block 8 — Consumption Layer: (a) AI/BI Dashboards on metric views, (b) Genie Agents per persona, (c) Knowledge Assistants, (d) Functional/Cross-Functional Supervisor Agents (or new feature).

(a) Design, build, and deploy the end-user consumption interfaces that leverage the Semantic Layer (Block 7) as their sole data source, including:

(i) AI/BI Dashboards on metric views,

(ii) Genie Agents per persona,

(iii) Knowledge Assistants for natural-language data exploration, and

(iv) Functional and Cross-Functional Supervisor Agents (or new feature) for automated analytical workflows;

(b) The Supplier shall work collaboratively with D&A Architects, the relevant Product Stream teams, and Business Analysts to assess, define, and validate the consumption requirements per persona, business unit, and use case, ensuring that all dashboards, agents, and assistants are aligned with business needs, user experience standards, and the POET product-centric delivery model;

(c) For each consumption channel, the Supplier shall define and document detailed use cases covering, at minimum:

(i) AI/BI Dashboards — executive scorecards, market-level performance monitoring, KPI trend analysis, drill-down by business process and market, and comparative cross-market views;

(ii) Genie Agents — persona-specific natural-language querying for commercial analysts, supply chain managers, and market leads, including contextual KPI exploration, ad-hoc filtering, and exception-based alerting;

(iii) Knowledge Assistants — self-service data discovery, KPI definition look-up, methodology explanation, and guided analytical narratives for business users with varying levels of technical proficiency; and

(iv) Functional and Cross-Functional Supervisor Agents (or new feature) — automated monitoring of KPI thresholds, anomaly detection, proactive insight generation, and orchestrated analytical workflows spanning multiple business domains. Each use case shall specify the target persona, business scenario, expected interaction pattern, data requirements from the Semantic Layer, and measurable success criteria;

(d) For each new or migrated consumption artifact, the Supplier shall harmonize and simplify existing reports and analytical interfaces from legacy systems (including Power BI dashboards and ad-hoc reporting tools), and provide all technical documentation (including dashboard specifications, agent configuration definitions, use case specifications, persona-to-consumption mappings, interaction design guidelines, and access governance policies) to the D&A Architects, Product Stream teams, and Business Analysts for review and approval;

(e) For all manual file ingestion into Databricks, whether new or migrated from legacy processes, the Supplier shall use the MONDELEZ File Management Tool (FMT) tool as the sole authorized ingestion channel, following the process and standards established by the FMT team. No manual file shall be ingested into Databricks through ad-hoc upload methods. The Supplier shall: (i) work with the FMT team to register every manual file required by the MATRIX AI platform, across all Business Processes and all markets; (ii) define the file schema, validation rules, ownership, and refresh cadence within the FMT tool; (iii) configure automated ingestion pipelines from the FMT tool into the Databricks landing zone, consistent with the Block 1 source ingestion architecture; and (iv) ensure that all manual file ingestion pathways are documented, governed, and subject to the same data quality checks (CDRB E03), lineage tracking (CDRB K04), and Ataccama cataloguing requirements as any other data source in the pipeline. The FMT team shall bear responsibility for the FMT tool infrastructure and availability; the Supplier shall bear responsibility for correct file registration, schema definition, and pipeline configuration within the FMT tool framework. Any manual file currently ingested outside the FMT tool in legacy processes shall be migrated to the FMT tool as part of the Block 1 activities, with a documented transition plan per file.

(f) As an output of this work, the Supplier shall deliver a Consumption Layer Playbook documenting, at minimum:

(i) the complete inventory of consumption artifacts and associated use cases per persona, business unit, and consumption channel;

(ii) guidelines for creating, modifying, and retiring dashboards, agents, and assistants through governed processes;

(iii) the persona-to-consumption mapping framework, defining which user roles access which interfaces and with what permissions;

(iv) design standards and best practices for dashboard layout, agent prompt engineering, and assistant knowledge base configuration;

(v) the full use case catalog with traceability from business requirements to consumption artifacts; and

(vi) step-by-step instructions enabling Product Stream teams to independently build, manage, and extend consumption artifacts following the defined standards.

User Experience — Genie One, Amazon Quick, and Row-Level Security: Seller shall demonstrate the end-user experience through multiple interaction channels with governed access controls:

(a) Databricks Genie One: The Supplier shall configure Genie One spaces for OTC and EPOS, enabling persona-specific natural-language querying. Business users shall be able to ask questions such as "What is the on-time delivery rate for Mexico this month?" or "Show me EPOS sell-out trends for Wacam by category" and receive accurate, governed responses sourced exclusively from the Semantic Layer metric views. The configuration shall include business context instructions, KPI definitions, synonyms, and example questions to ensure response accuracy and relevance.

(b) Amazon Quick: The Supplier shall demonstrate the MATRIX AI platform integration with Amazon Quick, enabling business users to access governed data insights through the Amazon Quick interface. Solution shall show how Amazon Quick serves as an additional consumption channel alongside Genie One and AI/BI Dashboards, extending the reach of governed KPIs to users who prefer the Amazon Quick experience.

(c) Row-Level Security — Design, Implementation, and Demonstration: The Supplier shall design, implement, and demonstrate a complete RLS framework within the scope:

(i) RLS Design: A documented RLS model defining role-to-market and role-to-function mappings for all metric views (OTC, Master Data, EPOS). The design shall specify which user roles have access to which markets and data granularity levels (e.g., a Mexico commercial analyst sees Mexico data only; a Latin America regional lead sees all four markets; a supply chain manager sees OTC data but not EPOS store-level detail).

(e) RLS Implementation: Row-level security applied to all metric views in Unity Catalog, enforced at the Semantic Layer (Block 7) such that all downstream consumers (AI/BI Dashboards, Genie One, Amazon Quick, Knowledge Assistants, Supervisor Agents (or new feature)) automatically inherit the access restrictions without additional configuration per consumption channel.

(f) RLS Demonstration: A live demonstration during the Gate 1 review showing that the same dashboard, Genie query, or Supervisor Agent response returns different data depending on the user's role and market assignment; that unauthorized data is not visible at any consumption layer; and that the RLS model is configuration-driven, requiring only a configuration change to add a new role or modify market access.

(iv) RLS Documentation: The RLS design model, role mappings, and testing evidence shall be provided to the Data Governance team for Ataccama registration and governance review, and shall be included in the Semantic Layer Playbook (Block 7 output).

4.3 Activities in Scope

(a) Architecture & Pipeline Design — 8-block model, CDRB Section A compliance, including ingestion and parametrization from harmonized layers to core domains.

(b) KPI Harmonization — Full LA inventory (code, formula, filters, adjustments, units, calendars, additivity, owner, version), signed off by all four BUs.

(c) Configuration Object Design — AI-assisted conversion of GCP stored procedures and Power BI DAX measures into externalized configuration objects, including mapping with users for rules outside of existent tools.

(d) Core Domain & KPI Engine Build — Core domain fit/gap analysis under DP&E guidance, followed by: (i) consuming and validating canonical core domain entities and global KPI pre-calculations built by DP&E; or (ii) where DP&E determines the Supplier shall build, building core domain entities and KPI pre-calculations under DP&E technical direction; and (iii) full KPI engine in Databricks, with unit testing, golden-data tests, and parallel-run reconciliation vs. legacy GCP. The delivery model (consume or build) for each entity shall be determined by DP&E during the fit/gap analysis.

(e) Semantic Layer & Consumption Build — Metric views, RLS (Row Level Security), Genie spaces, AI/BI dashboards, Knowledge Assistants and Supervisor Agents (or new feature). Develop automated process to generate metric views with new / existent KPIs.

(f) Data Quality, Observability, Cost & Governance

Data Quality — End-to-end automated data quality monitoring framework covering every pipeline stage (ingestion, harmonization, core domain, KPI calculation, publication, and metric views). Includes DQ expectation rules at every quality gate, automated alerts routed to the owning team when a quality threshold is breached or a DQ gate fails, a reconciliation dashboard tracking DQ pass/fail rates by domain, market, and pipeline layer, and anomaly detection for unexpected data volume changes, null-key rates, and orphan records. Including reporting using AI/BI and enable DQ Genie.

Data Observability (DataDog) — Comprehensive pipeline observability covering end-to-end job monitoring with complete run logs recording status, rows read/written, watermark position, duration, and quality gate results for every procedure. Includes automated failure and SLA-breach alerts routed to the responsible team with zero reliance on user-reported discovery, runtime budget tracking confirming each procedure completes within defined targets, and data lineage visibility in Unity Catalog from source record through every pipeline layer to the final KPI output. The Supplier shall configure DataDog agents across all pipeline layers (Blocks 1 through 8), ensuring that run logs, error traces, and data quality pass/fail signals are captured, correlated, and surfaced through operational dashboards with configurable alert routing to designated stakeholders. Including reporting using AI/BI and enable Observability Genie.

Data Governance — The Supplier shall work with the MONDELEZ Data Governance team throughout the engagement, following their established processes and providing all required information, including DQ rule definitions, data lineage documentation, metadata descriptions, and dataset cataloguing inputs, to enable the Data Governance team to register and govern MATRIX AI assets in Ataccama. The Supplier is not required to perform any work directly in Ataccama.

Cost Tracking & Operational Dashboards — Compute cost tracking tagged by layer, market, and procedure, with monitoring dashboards and Genie-queryable cost views enabling identification of expensive operations and budget adherence verification. Leverage standard dashboards. Including reporting using AI/BI and enable Cost Monitoring Genie.

(g) Testing & Reconciliation — Unit tests, golden-data tests, parallel-run reconciliation and legacy defect tracking.

(h) Global Scalability Proof — Config-only onboarding with true solution / demonstration with zero code changes to onboard a new market like USA or Canada (no work to onboarding new market but only demonstrate ).

(i) Global Scalability Playbook — Architecture overview, onboarding checklist, synthetic market evidence, unique KPI handling, effort estimates, governance, and documented config-only onboarding examples.

(j) Migration Support — Databricks Exploration zone to Databricks AWS Dev for the full product build after blueprint / solution phase (in reference of solution build in phase 1nad 2).

(k) UAT Support — Defect management (logging, tracking, clarification, resolution).

(l) Hypercare & T2S — Post go-live stabilization and knowledge transfer.

(m) Delivery Management — Consolidated delivery coordination across workstreams (Daily Scrum, Weekly 4-Box, Monthly Leadership Update).

(n) Training & Enablement — Development of training materials for all user personas (commercial analysts, KAMs (Key Account Manager), field sales, trade marketing, and technical operations). Includes platform navigation guides, Genie space usage documentation, AI/BI dashboard interpretation guides, and KPI dictionary reference materials. Training content shall cover the Databricks environment, Unity Catalog metric views, Genie natural-language querying, and the configuration-driven onboarding process for future markets.

Click or tap here to enter text.

(o) Operational Runbook & Re-Run Playbook — A documented, reviewed operational runbook for every job and failure scenario, covering: how to re-run a failed job safely (idempotent execution guaranteed); how to execute a parameter-driven backfill for historical data reprocessing; how to roll back a failed load without data loss; how to handle known issues and edge cases; and escalation procedures for unresolved failures. The runbook shall be published, reviewed by at least one team member not involved in writing it, and maintained as a living document through Hypercare (CDRB K03). Includes a re-run playbook with step-by-step procedures for full-history reprocessing, incremental catch-up runs, and market-specific reprocessing scenarios.

Single-Market Re-Run: The pipeline architecture enforces market isolation through per-market parameterization, partitioning, and independent watermarks (CDRB H03, H04, G02), enabling any failed market run to be re-executed for a specific date range without triggering, scanning, or affecting any other market's data, with compute cost proportional only to the failed market's volume.

4.4 Exclusions

(a) Databricks platform infrastructure provisioning and licensing (provided by Buyer).

(b) Business process re-engineering or organizational change management beyond training materials.

(c) Power BI report development beyond migration of existing dashboards to new metric views.

(d) Any work not described in this SOW or covered by a mutually executed Change Order.

(e) Data quality reconciliations understood as data cleansing or correcting data quality issues in the source data.

(f) Parallel programs on the MDLZ roadmap scheduled to occur during the period foreseen for this program are excluded from the scope of this SOW.

4.5 Program Team Integration Model. The Supplier team shall operate as an integrated delivery unit within the MONDELEZ MATRIX AI program team, consistent with POET's partner integration framework. Under this model, the Supplier provides specialist data engineering, architecture, and GenBI capabilities that is not currently available within the MONDELEZ D&A organization, embedded within the program team structure. MONDELEZ retains product ownership, business analysis, data governance, and strategic direction for the enabled data products. This notwithstanding, Supplier has sole responsibility for the completion of the Deliverables under this SOW and retains the exclusive right to manage its resources and control its work independently, subject to the agreed upon operating model and program governance framework also described in this SOW. Buyer and Seller understand that they need to collaborate closely on delivery of MATRIX AI, to which end Buyer agrees that it shall provide reasonable and timely access to Seller to any and all of its teams, policies and documents, data, frameworks, tooling, subject matter experts, systems, and other resources as Seller may reasonably require to produce its Deliverables in addition to any specific dependencies and assumptions otherwise documented in this SOW. Seller in turn agrees to reasonably cooperate with Buyer’s legitimate need for transparency on progress and access to interim work in addition to the artifacts and meetings described in the program governance and operating model documented elsewhere in this SOW.

The program team composition for the MATRIX AI engagement shall include:

Core Team (persistent for the duration of the engagement and into steady-state planning):

MONDELEZ: Product Manager / Owner, Business Analysts per Business Unit, Data Product & Engineering (DP&E) Representatives (for core domain design direction and data product alignment), Data Governance Representatives (including Ataccama process owners for cataloguing, lineage, and DQ governance), Business Stakeholders.

Supplier: Senior Architect, Lead Data Engineer, Delivery Lead (the “Supplier Core Team”), together with other roles as may be required from time to time and at Supplier’s sole discretion, including but not limited to Data Engineers, GenBI Engineer, QA / Testing. All team members, regardless of employer, shall participate in the unified agile ceremonies defined in Section 6 and collaborate as a single cross-functional program delivery team. The Supplier Core Team shall be visible in the MONDELEZ Jira project and capacity planning, consistent with POET ways of working.

Build Team (Phases 1–5, scaling to demand):

Supplier: Data Engineers, GenBI Engineer, QA / Testing

MONDELEZ: Business Stakeholders, UAT participants

Scrum Master/facilitator (mandatory):

Supplier: Scrum Master/Facilitator to facilitate agile ceremonies, remove impediments, and ensure delivery cadence. A Scrum Master/Facilitator shall be designated within the delivery team (Supplier) to facilitate agile ceremonies (Sprint Planning, Daily Stand-Ups, Retrospectives, Backlog Refinement), remove impediments, and maintain delivery cadence.

The Core Team composition informs the steady-state team definition in the Product Continuity Plan (Phase 5). Build Team roles may transition to flex capacity post-Go-Live depending on the selected POET delivery model.

The integrated program team shall be right-sized consistent with POET team structure principles (typically 3–11 members per delivery stream). Where the MATRIX AI program operates across multiple business domains simultaneously, the team may organize into domain-aligned delivery streams (e.g., OTC, Supply Chain, Market Share), each maintaining POET team sizing guidelines while coordinating through the Cross-Stream Coordination governance defined in Section 6. Organization and composition of Supplier’s team is under the exclusive control of Supplier.

Business Process Lead Accountability Model

For each Business Process / Topic defined in Section 4.1, the Supplier shall designate two named leads: (a) a Data Engineer Lead, and (b) a GenBI Lead at minimum. These leads shall serve as the primary accountable individuals for their respective discipline within each Business Process / Topic, combining deep technical ownership with direct business stakeholder communication.

Where the volume and complexity of a Business Process / Topic permit, a single individual may serve as lead for more than one topic, provided such consolidation does not compromise the depth of ownership, quality of status reporting, or responsiveness to business stakeholders.

Buyer will designate a counterpart to the Data Engineer Lead and GenBI Lead for each Business Process / TopicData Engineer Lead Responsibilities:

The Data Engineer Lead for each Business Process / Topic shall be accountable for:

(a) End-to-end data modeling for the assigned topic, including source ingestion design, harmonization rules, core domain entity definitions, market configuration objects, and KPI calculation logic across all applicable blocks of the 8-block pipeline architecture;

(b) Ensuring all procedures and configuration objects within the assigned topic comply with CDRB quality standards (Sections A through L) and are submitted to the CDRB review queue with complete evidence;

(c) Coordinating with the D&A Data Product & Engineering (DP&E) team on core domain alignment, and with D&A Architects on architecture conformance, for all components within the assigned topic;

(d) Owning the parallel-run reconciliation for the assigned topic, including KPI-by-KPI comparison against legacy GCP outputs and resolution of variances beyond agreed tolerance; and

(e) Delivering a weekly status update for the assigned topic directly to the program team and relevant MONDELEZ business stakeholders, covering: progress against sprint commitments, CDRB criteria status per applicable section, data quality gate results, reconciliation status, blockers, and dependencies.

GenBI Lead Responsibilities:

The GenBI Lead for each Business Process / Topic shall be accountable for:

(a) Eliciting, documenting, and refining GenBI requirements for the assigned topic, including persona identification, use case definition, natural-language interaction patterns, and business context knowledge assets (KPI definitions, glossary terms, synonyms, and search tags);

(b) Designing, building, and validating all consumption layer artifacts for the assigned topic, including AI/BI Dashboards, Genie Agent configurations, Knowledge Assistant content, and Supervisor Agent workflows, as applicable per the Block 8 scope;

(c) Ensuring metric views in the Semantic Layer (Block 7) for the assigned topic are complete, accurately documented, and registered with appropriate metadata and row-level security in Unity Catalog;

(d) Coordinating directly with the assigned MONDELEZ Business Analysts and business stakeholders per Business Unit to validate that GenBI outputs (dashboard content, Genie responses, assistant accuracy) meet business expectations and reflect the correct business context; and

(e) Delivering a weekly status update for the assigned topic directly to the program team and relevant MONDELEZ business stakeholders, covering: consumption artifact build progress, user feedback and refinement cycles, business context asset completeness, Genie accuracy metrics, and any business-side decisions pending.

Weekly Status Reporting:

The weekly status updates described in subsections (e) above shall be delivered by members of the Supplier Core Team or by others selected by Supplier Core Team from time to time, not by a project manager or delivery lead. Supplier understands that the intent of these meetings is to enable rapid dissemination of information and making of decisions and that functional or technical leads are best placed to give first-hand information. The purpose is to ensure that status communication comes from the individuals with the deepest technical and domain understanding of each topic, enabling business stakeholders to receive substantive, contextual updates and make informed decisions without intermediary interpretation. These topic-level status updates are complementary to, and do not replace, the consolidated 4-Box Status Report and other governance cadences defined in Section 6, which remain the responsibility of the Partner Delivery Lead. The topic-level updates shall feed into the consolidated reporting.

Format and Cadence:

The weekly topic-level status update shall follow a standardized format, covering at minimum:

(a) work completed in the current sprint for the assigned topic;

(b) work planned for the next sprint;

(c) CDRB criteria progress (applicable sections, status per criterion);

(d) data quality or reconciliation issues;

(e) blockers and dependencies requiring business-side action; and

(f) a confidence assessment (on track / at risk / blocked) for the next phase gate milestone.

The updates shall be delivered in a 15-minute virtual session per Business Process / Topic, scheduled weekly, with written notes .

Continuity and Knowledge Depth:

Supplier shall undertake commercially reasonable efforts to ensure that the Data Engineer Lead and GenBI Lead assignments remain stable for the duration of the engagement as described in the relevant Assumptions in section 7 below. . This continuity is essential to accumulate the domain knowledge required for effective data modeling, KPI harmonization, and GenBI tuning within each Business Process / Topic. In the event that a lead must be replaced, Supplier shall ensure a complete handover to a replacement at its sole cost.

4.6 Snacksync Integration Assessment

Supplier shall conduct a technical assessment of the existing Snacksync solution to evaluate its compatibility and integration feasibility with the MATRIX AI platform and its business process data. This assessment shall be structured as follows:

(a) Technical Assessment Phase (November 2026 – January 2027): The Supplier shall perform a comprehensive technical review of the current Snacksync solution, including its data architecture, data models, interfaces, and integration points. As an output of this assessment, the Supplier shall deliver a formal Technical Requirements Document specifying the conditions, dependencies, and technical requirements necessary to integrate the Snacksync solution with MATRIX AI business processes data.

(b) Technical Recommendations (by January 2027): In the event that the technical assessment identifies impediments to integration, the Supplier shall provide detailed technical recommendations outlining the specific changes, remediations, or adaptations required to enable integration. These recommendations shall be delivered no later than January 2027.

(c) Integration Feasibility Gate (April 2027): If the technical issues identified in subsection (b) above are resolved and validated by March 2027, the Snacksync integration shall continue as part of the MATRIX AI program scope, and the Supplier shall incorporate the integration work into the subsequent delivery phases. If the identified technical issues are not resolved by March 2027, the Snacksync integration shall be deemed out of scope for this SOW. In such case, the Supplier shall nonetheless ensure that the MATRIX AI platform architecture and configuration layer remain ready for future Snacksync integration, meaning the necessary configuration setup, data model placeholders, and integration touchpoints shall be built and maintained within the platform so that Snacksync can be onboarded through configuration-only changes, without requiring re-architecture or code modifications once the technical prerequisites are met. Any further development, testing, or deployment work related to the actual Snacksync integration beyond this configuration readiness shall require a separate Change Order executed by both parties.

(d) Clarifications: The Snacksync assessment and integration activities described in this subsection are limited to technical evaluation and requirements definition. Any development, remediation, or re-engineering work required on the Snacksync solution itself to meet the integration requirements shall be the responsibility of the Buyer or the Snacksync solution owner, unless otherwise agreed through a Change Order.

4.7 Temporary Genie Enablement for Latin America Markets

In parallel with the MATRIX AI build phases, the Supplier shall provide estimates and a quotation for provisioning and enabling temporary Genie Agents for the following Business Units: Mexico (including Mexico DSD), Wacam, Brazil, and Southern Cone, as described in below in this section 4.7. It is anticipated that this work will be completed by the POD team currently in place and covered by separate SOWs. The purpose of this workstream is to provide Business People with early access to Generative BI capabilities, materializing the future-state experience and demonstrating the value of simplification, optimization, and governed business context as GenBI knowledge assets.

Evaluation and pricing of this requirement will be processed separately no later than 30th November.

Scope and Approach:

(a) This workstream is limited to replicating existing data flows from the GCP Product Zone that currently feed the Power BI semantic layer. No new data engineering, transformation logic, or source onboarding is required. The Supplier shall copy the same datasets already available in the GCP Product Zone and surface them through Databricks.

(b) For each Business Unit in scope (Mexico, Mexico DSD, Wacam, Brazil, and Southern Cone), the Supplier shall enable metric views in Databricks Unity Catalog based on the replicated data, following the same foundational principles and patterns established during the Genie pilot.

(c) The Supplier shall configure and deploy AI/BI Dashboards and Genie Agents for each Business Unit, providing persona-appropriate natural-language querying and data exploration capabilities aligned with the data available from the GCP Product Zone.

(d) The temporary Genie Agents shall serve as transitional tools designed to:

(i) deliver immediate analytical insights to Business People across the four Latin American markets while the full MATRIX AI platform is under development;

(ii) demonstrate the future-state GenBI experience, building organizational familiarity and adoption readiness;

(iii) validate and refine business context, KPI interpretations, and natural-language interaction patterns that will inform the definitive Genie Agent design under Block 8 of the 8-block architecture; and

(iv) reinforce the strategic value of governed knowledge assets, including KPI definitions, business glossaries, and semantic context, as foundational inputs for Generative BI accuracy and trustworthiness.

Data Readiness Dependency:

(e) The enablement of temporary Genie Agents for each Business Unit is contingent upon the readiness and availability of the corresponding data in the GCP Product Zone. The Supplier shall assess data readiness per market and Business Unit prior to provisioning. Where data is not yet available or is incomplete in GCP, the Supplier shall document the gap and defer enablement for the affected scope until the data becomes available. No additional data engineering or source remediation activities are included within this workstream.

Temporary Nature and Transition:

(f) The temporary Genie Agents and associated AI/BI Dashboards provisioned under this subsection are interim solutions. Upon successful deployment of the definitive MATRIX AI consumption layer (Block 8), the temporary agents shall be decommissioned and replaced by the production Genie Agents, Knowledge Assistants, and AI/BI Dashboards built on the full 8-block pipeline architecture. The Supplier shall plan and execute the transition from temporary to definitive agents as part of the Phase 5 Go-Live activities.

(g) Business context, knowledge assets, prompt patterns, and user feedback captured during the operation of the temporary Genie Agents shall be documented and transferred as inputs to the definitive Block 8 consumption layer design, ensuring continuity of organizational learning and minimizing rework.

Clarifications:

(h) The temporary Genie enablement activities described in this subsection are included within the fixed-price scope of this SOW and do not constitute a separate commercial engagement. The Supplier's effort for this workstream is estimated based on the limited technical scope (data replication from GCP Product Zone plus metric view and agent configuration) and does not include any activities related to new data onboarding, transformation development, or KPI calculation engine work, which remain exclusively within the MATRIX AI 8-block build scope.

(i) OSA (Operational Sales Analytics) data for each market shall be included in the temporary Genie enablement to the extent that OSA data is available and accessible in the GCP Product Zone at the time of provisioning.

- Deliverables / Acceptance Criteria. The following deliverables shall be produced during the course of this SOW. Each deliverable includes measurable success criteria and CDRB quality gate references to ensure objective, evidence-based acceptance. Deliverables are organized by capability area to reflect the end-to-end product design: every deliverable must demonstrate global scalability (configuration-only market onboarding, zero code changes) and governed data quality as core acceptance conditions.

REMOVE PHASE

| # | Phase |  | Deliverable |  | Description | Measurable Success Criteria |
| --- | --- | --- | --- | --- | --- | --- |
| D1 | 2 |  | 8-Block Pipeline Architecture |  | End-to-end data pipeline implementing all 8 blocks (Source Ingestion, Harmonization, Core Domain, Market Configuration, KPI Calculation, KPI Publication, Semantic Layer, Consumption) following the standard stored procedure template (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log). Deliver playbooks for all eight blocks (Source Ingestion, Harmonization, Core Domain, Market Configuration, KPI Calculation, KPI Publication, Semantic Layer, Consumption) in accordance with the documentation requirements known and available at the time of project start. | 100% of procedures follow the 8-block template (CDRB D01). Market is a parameter on every procedure with zero market-specific code branches (CDRB A03). Environment is a setting, not code (CDRB A04). All layers have a single orchestrator (CDRB A05). Architecture design note approved before building (CDRB L01). Pipeline architecture design note reviewed by DP&E to confirm alignment with global data product architecture standards, particularly for Blocks 2 (Harmonization) and 3 (Core Domain), and to confirm the delivery model (consume or build) for each core domain component. |
| D2 | 1 |  | Core Domain / Data Products Model (Canonical Entities) |  | Source-agnostic, reusable core domain entities for all Business Domains and data in scope, aligned with DP&E canonical core domain standards. The Supplier shall first conduct a fit/gap analysis under DP&E guidance to determine the delivery model for each entity. Where DP&E has built canonical entities, the Supplier shall consume and validate them for LA requirements. Where DP&E determines the Supplier shall build, the Supplier shall do so under DP&E technical direction, ensuring consistency with the global canonical design. Each entity with declared grain, business key, and standardized attributes (kg, local currency) | Every table has a declared identity with uniqueness enforced (CDRB B01). Market boundaries from configuration only – mapping from-to parametrized (CDRB B02). Business classifications from reference tables only (CDRB B03). Measurements standardized (CDRB B04). Core tables describe what happened, not KPI outcomes (CDRB B05). Every record traceable (CDRB B06). No data silently lost (CDRB B07). Core domain fit/gap analysis completed and approved by DP&E before core domain build or consumption commences, documenting the delivery model (consume or build) for each entity. All consumed DP&E entities validated for LA requirements with documented results. The Supplier shall provide the Data Governance team with complete metadata descriptions (entity name, grain, business key, attribute definitions, source lineage, and data classification) for all core domain entities — whether consumed from DP&E or Supplier-built — following the Data Governance team's process for Ataccama cataloguing. |
| D3 | 2 |  | Market Configuration Layer (Configuration Tables + Shared Functions) |  | Versioned, market-keyed configuration tables externalizing all market-specific business rules from code: market scope, document types, reason codes, item categories, cut-off rules, open order buckets, FX policies, Business rules, KPI registry, and DQ thresholds. Plus a library of shared, unit-tested utility functions. | All business rules are stored as configuration rows, not code (CDRB C01). No hidden numbers or dates in procedures (CDRB C02). No copy-paste procedures; similar logic parameterized (CDRB C03). Single source per reference dataset (CDRB C04). Configuration changes governed with version history (CDRB C05). Adding a new market requires only configuration rows, zero code changes (for KPI reporting functionality within domains in scope. Any local features may require regular development) unless the Parties by mutual written agreement relax this restriction due to currently unknown information discovered during the Term. |
| D4 | 2 |  | KPI Calculation Engine & Registry as configurable asset |  | Parameterized KPI engine reading from Core Domains and Market Configuration only. KPI registry as the single source of truth for every formula, filter, aggregation rule, unit-of-measure expansion, currency conversion, and business definition. Output in narrow format. Generic 6-step publish layer. | All KPIs calculated in base units only (CDRB F01). Mutually exclusive population rules (CDRB F02). Composite KPIs from registry (CDRB F03). FX and adjustment policies declared (CDRB F04). Additivity declared per KPI (CDRB F05). Long/narrow model throughout (CDRB F06). Every KPI has a registered owner (CDRB F07). Dictionary generated from code, not manually maintained (CDRB F08). Business rules data-driven (CDRB F09). Calendar aggregation from daily grain (CDRB F10). The Supplier shall provide the Data Governance team with all KPI registry metadata (KPI code, formula, filters, aggregation rules, unit-of-measure, currency, calendars, owner, version, and business definition) in the format and cadence required by the Data Governance team for Ataccama registration. The KPI registry metadata shall be kept current as KPIs are added or modified throughout the engagement. |
| D5 | 1 |  | Semantic Layer & Consumption (Metric Views, Dashboards, Genie, AI Agents) |  | Unity Catalog metric views with row-level security. AI/BI dashboards connected to metric views. Genie spaces per business persona. Knowledge Assistants and Supervisor Agents (or new feature). No consumer accesses raw pipeline tables directly. Metric view creation automated, including new KPIs. | All metric views in Unity Catalog with RLS. Genie benchmark: ≥ 50 business questions answered correctly. Existing dashboards migrated with side-by-side validation. No consumer accesses raw tables. Additionally: (a) Genie self-service rate: ≥ 30% of standard analytical queries defined during business workshops in November 2026 resolved via Genie without analyst intervention; (b) HEART Engagement baseline: according to Genie standard capabilities usage analytics instrumentation deployed and tracking weekly active users, session length, and feature interaction depth across AI/BI Dashboards and Genie Spaces. Sensitive data classified and protected (CDRB I03). Full audit trail (CDRB I04). Least-privilege access confirmed (CDRB I01). |

| # | Phase | Deliverable | Description | Measurable Success Criteria |
| --- | --- | --- | --- | --- |
| D6 | 1 | KPI Harmonization & Sign-Off | Complete Latin American KPI inventory harmonized across all four BUs: code, kind, formula, filters, adjustments, unit list, currency list, calendars, additivity, owner, and version. Formal sign-off from business owners in all four markets. | 100% of KPIs in scope defined and signoff during business workshops by end of November 2026 - have a registered definition in the KPI registry with owner, formula, and version. Zero KPI definition conflicts remain unresolved. Parallel-run reconciliation confirms new pipeline KPI outputs match legacy GCP within agreed tolerance, KPI-by-KPI, market-by-market, month-by-month (CDRB J03). Legacy defects tracked and resolved (CDRB J04). For every KPI in scope, the Supplier shall populate a KPI Dictionary entry containing, at minimum, the following 25 fields per KPI per market (based on the MONDELEZ KPI Dictionary template): (1) Global KPI ID — unique identifier for the KPI across all markets; (2) Global KPI Business Name — the standard KPI name used globally; (3) Market KPI ID — unique identifier for the market-specific instance of the KPI; (4) Market KPI Business Name — the KPI name as used locally in each market; (5) Local Language Synonyms and Search Tags — alternative names, abbreviations, and local-language terms to enable conversational search and cross-market alignment (minimum 3 per KPI per market); (6) Region — MONDELEZ region (e.g. Latin America); (7) Business Unit — MONDELEZ Business Unit (e.g. Mexico, Brazil); (8) Cluster — market cluster grouping; (9) Market — commercial market; (10) Data Steward — named individual accountable for the KPI definition and quality; (11) Technical KPI Name — the identifier used in the data platform code; (12) Unit of Measure — the base unit in which the KPI is expressed (e.g. local currency, kilograms, cases); (13) Source Data Fields — the specific data fields and tables that feed the KPI; (14) Source Data Lineage Description — narrative explaining the end-to-end data flow from source system to KPI output; (15) Technical Calculation Definition — the complete calculation logic including filters, formula, and adjustments; (16) Global Alignment Confirmation — statement confirming whether the market calculation aligns with the global KPI definition, with explanation of any discrepancies; (17) Filter Description — plain-language explanation of which records are included or excluded and why; (18) Formula Description — plain-language explanation of how the KPI value is calculated; (19) Adjustment Description — plain-language explanation of any post-calculation corrections or data quality adjustments applied; (20) Calendar Grain — the lowest time granularity at which the KPI is calculated (e.g. day, week, month); (21) Customer Grain — the lowest customer hierarchy level at which the KPI is calculated (e.g. store, ship-to, sold-to); (22) Product Grain — the lowest product hierarchy level at which the KPI is calculated (e.g. SKU, brand); (23) Aggregation Method — how the KPI is combined across dimensions (e.g. sum, average, count distinct) and whether it is additive, semi-additive, or non-additive; (24) Pipeline Procedure Name — the name of the data pipeline job that produces the KPI; (25) Output Table — the target table where the calculated KPI result is stored |
| D7 | 1 | Data Quality Framework | End-to-end automated data quality monitoring covering every pipeline stage. DQ expectation rules at every quality gate. Automated alerts on threshold breaches. Reconciliation dashboard tracking DQ pass/fail rates by domain, market, and layer. The Supplier shall provide the Data Governance team with all DQ rule definitions, threshold configurations, and quality gate specifications implemented in the Databricks pipeline, The Supplier is not required to operate Ataccama directly — the Data Governance team is responsible for Ataccama registration using the information provided by the Supplier. | Quality check before every load (CDRB E03). Deterministic de-duplication (CDRB E04). Re-run safety confirmed via automated tests (CDRB E05). Incremental processing by default with shared watermark (CDRB E01). Loads are all-or-nothing (CDRB E02). DQ dashboard deployed showing pass/fail rates by domain, market, and pipeline layer with drill-down capability. All DQ rule definitions, thresholds, and quality gate specifications documented and provided to the Data Governance team in the format required for Ataccama registration. Data Governance team confirms receipt and completeness of the DQ information package. |

| # | Phase | Deliverable | Description | Measurable Success Criteria |
| --- | --- | --- | --- | --- |
| D8 | 2 | Jobs Monitoring (DataDog), Alerts & Operational Dashboards | Comprehensive pipeline observability: run logs per procedure, automated failure and SLA-breach alerts, runtime tracking, and operational dashboards for real-time and historical pipeline status. | Complete run logs recording status, rows read/written, watermark position, duration, and quality gate results for every procedure (CDRB K01). Alerts configured for all failure and warning conditions with zero reliance on user-reported discovery (CDRB K02). Jobs Monitoring Dashboard deployed showing real-time execution status, runtime per procedure, watermark positions, and SLA compliance. Runtime budgets verified. DataDog agents deployed and operational across all pipeline layers (Blocks 1 through 8) with unified dashboards correlating run logs, error traces, compute cost tags, and data quality signals in a single observability view. |
| D9 | 2 | Cost Monitoring & Budget Tracking | Compute cost tracking tagged by layer, market, and procedure. Cost monitoring dashboards and Genie-queryable cost views. Budget adherence reporting and cost anomaly detection. Unified cost-tracking dashboard covering Databricks compute, storage, Jobs API calls, and per-pipeline resource consumption. Baseline established in Phase 2, tracked monthly with trend analysis. The cost baseline shall additionally include: (a) TCO structure: Costs categorised into Run (operational/support) vs Change (enhancement/evolution) to enable ongoing Run vs Change ratio tracking per POET financial governance; (b) Platform cost apportionment: D&A platform costs apportioned to MATRIX AI documented using controllability and consumption metrics, providing the foundation for ongoing shared-cost allocation; (c) Product TCO formula: Direct Costs (MDLZ Loaded Costs + Service Provider + License Costs) + Apportioned Platform Costs, baselined at Go-Live to serve as the financial anchor for POET Product Council reporting. | Cost tags applied to all pipeline jobs by layer, market, and procedure (CDRB G07). Cost Monitoring Dashboard deployed showing cost per run, daily/weekly/monthly trends, budget utilization, and anomaly detection. Genie-queryable cost views operational. Processing proportional to change confirmed (CDRB G03). No slow patterns in critical paths (CDRB G05). Storage maintenance automated (CDRB G06). Final cost baseline report delivered: cost per market/month, per layer, and projected annual run cost. |
| D10 | 4 | Operational Runbook & Re-Run Playbook | Documented runbook for every job and failure scenario: single-market re-run, parameter-driven backfill, load rollback, known-issue handling, and escalation procedures. Re-run playbook for market-scoped reprocessing. | Operational runbook published and reviewed by at least one team member not involved in writing it (CDRB K03). Single-market re-run validated in production: failed market re-executed in isolation without affecting other markets, with compute cost proportional only to the failed market. Parameter-driven backfill validated. Load rollback validated. Data lineage visible end-to-end in Unity Catalog (CDRB K04). |
| D11 | 4 | Global Scalability Proof | Configuration-only onboarding of synthetic market test (CDRB H01) with fictional market "ZZ" (Canada or USA) demonstrating end-to-end configuration-only onboarding. | Synthetic market "ZZ" onboarded via configuration rows only, passes all 8 pipeline blocks end-to-end with zero code changes, confirmed by automated code diff (CDRB H01). Market isolation confirmed: concurrent multi-market runs with no shared temporary objects (CDRB H03). Flexible reprocessing confirmed for any date range via parameters (CDRB H04). New market through configuration only with parallel-run reconciliation within tolerance. |
| D12 | 4 | Global Scalability Playbook | Mandatory deliverable per Appendix C: architecture overview, configuration-only onboarding checklist, synthetic market test evidence, real market onboarding evidence, handling unique KPIs, effort estimates, governance, and 20 validated onboarding examples. | All Playbook sections complete and CDRB-reviewed (per Appendix C). 20 validated configuration-only onboarding examples documented with automated code-diff evidence. Effort estimation model endorsed by MONDELEZ project leadership. Governance model approved by MONDELEZ D&A leadership and Global D&A Product team. Playbook published and accessible to all stakeholders. |

| # | Phase | Deliverable | Description | Measurable Success Criteria |
| --- | --- | --- | --- | --- |
| D13 | 4 | Testing & Reconciliation Evidence | Comprehensive testing package: unit tests for all shared functions, golden-data tests per procedure, parallel-run reconciliation against legacy GCP, and legacy defect resolution. Technical reconciliation framework for 1:1 table. End-to-end Data Quality reporting. | Unit test suite for every shared function (CDRB J01). Golden-data test per procedure with known inputs and verified outputs (CDRB J02). Parallel-run reconciliation passing for all KPIs, all markets, all months within agreed tolerance (CDRB J03). All identified legacy defects tracked with resolution status (CDRB J04). Automated re-run test passing in CI pipeline (CDRB E05). |
| D14 | 6 | Documentation & Governance Artifacts | Complete technical and business documentation: design notes, waiver register, KPI registry/dictionary in sync, legacy procedure mapping, and data lineage documentation. The Supplier shall additionally provide the Data Governance team with a complete metadata package covering all MATRIX AI datasets, tables, KPI definitions, data lineage maps, data classification tags, and DQ rule inventories, in the format required by the Data Governance team for Ataccama registration. This metadata package is a Supplier deliverable obligation; Ataccama registration is the responsibility of the Data Governance team. | Design note approved before build for every Tier 1 component (CDRB L01). All waivers explicit and time-bound (CDRB L02). Registry and dictionary in sync with automated drift check (CDRB L03). Every legacy procedure mapped to its replacement with decommission schedule (CDRB L04). Complete metadata package provided to the Data Governance team covering: (a) all dataset and table metadata descriptions; (b) data lineage from source to KPI output; (c) data classification and sensitivity tags; (d) all DQ rule definitions and thresholds; and (e) KPI registry export. Data Governance team confirms receipt and completeness of the metadata package for Ataccama registration. |
| D15 | 6 | Training Materials & Enablement Program | Complete training package: Training Needs Assessment, custom MONDELEZ training modules, Databricks Academy and Pluralsight learning paths, hands-on lab environments, user guides, quick-reference cards, video walkthroughs, and training portal. Train-the-Trainer certification program and end-user training delivery support. | Training materials cover all user personas (technical and business). Train-the-Trainer program, hands-on lab environments completed: designated MONDELEZ trainers certified and capable of delivering training independently. Training portal published with Databricks Academy paths, Pluralsight courses, and all custom materials. Training effectiveness feedback collected and gaps addressed before go-live. |
| D16 | 1-7 | Delivery Management Services | Consolidated delivery management across both workstreams: planning, scheduling, risk and opportunity management, status reporting per the governance model (Daily Scrum, Weekly 4-Box, Monthly Leadership Update), and post-phase retrospective and lessons learned. | Biweekly consolidated status reports delivered on schedule. RAID log maintained and current. All milestone dates met or formally re-baselined via change control. Post-phase retrospective conducted and improvement actions documented for product continuity. |
| D17 | 7 | Transition to Support and Product Streams | The Supplier shall follow the standard MDLZ Transition to Support (T2S) process applicable to all projects, including completion of the T2S checklist, knowledge transfer to the AMS team through demos and transition calls, and support throughout the T2S process. The Supplier shall also support the transition to the respective Product Streams in accordance with the agreed processes and responsibilities. | Completion of all applicable MDLZ T2S checklist items; delivery of agreed documentation; completion of planned knowledge-transfer demos and transition calls with AMS and relevant Product Stream teams; documentation of outstanding issues and follow-up actions with assigned owners; and handover confirmation from designated MDLZ/AMS representatives. |

5.1 KPI Dictionary Completeness

For every KPI in scope, the Supplier shall populate a KPI Dictionary entry containing, at minimum, the following 25 fields per KPI per market, based on the MONDELEZ KPI Dictionary template. Those are must-have information, but should consider potential increase of 10 additional fields.

| # | Field | Scope | Description | Purpose | Example |
| --- | --- | --- | --- | --- | --- |
| 1 | Global KPI ID | GLOBAL | Unique identifier for the KPI across all markets | Registry key — single reference ID across all markets and regions | 100083 |
| 2 | Global KPI Business Name | GLOBAL | The standard KPI name used globally | Human-readable canonical name that is the single global reference for this metric | Month Closure Sell-Out |
| 3 | Market KPI ID | BU | Unique identifier for the market-specific instance of the KPI | Identifies each market's own implementation of the global KPI | 100083_0000001 |
| 4 | Market KPI Business Name | BU | The KPI name as used locally in each market | Local market name — may differ from the global canonical name | Month Closure Sell-Out |
| 5 | Local Language Synonyms and Search Tags | BU | Alternative names, abbreviations, and local-language terms for this KPI | Enables conversational search (Genie) and cross-market alignment in local language — minimum 3 per KPI per market | Cierre de Mes; Cierre Mensual; Cierre Periodo |
| 6 | Region | BU | MONDELEZ region | Groups KPI instances by region for cross-market governance | LA |
| 7 | Business Unit | BU | MONDELEZ Business Unit owning this KPI instance | Identifies the organisational unit accountable for this KPI | Mexico |
| 8 | Cluster | BU | Market cluster grouping within the region | Supports regional grouping and cross-cluster comparisons | Mexico |
| 9 | Market | BU | Commercial market for this KPI instance | Identifies the specific commercial market | Mexico |
| 10 | Data Steward | BU | Named individual accountable for the KPI definition and quality | Ensures a single person is responsible for this KPI's accuracy and governance (CDRB F07) | (to be assigned per BU) |
| 11 | Technical KPI Name | BU | The identifier used in the data platform code | Links the business dictionary entry to the code implementation | calc_gross_profit_nr |
| 12 | Unit of Measure | BU | The base unit in which the KPI is expressed | Prevents cross-market unit mismatches — e.g. local currency vs. kg vs. cases (CDRB F01) | Local Currency (MXN); KG; Cases |
| 13 | Source Data Fields | BU | The specific data fields and tables that feed this KPI | Column-level traceability from source to KPI output — enables full audit trail (CDRB K04) | v_fct_detail_month_closure_mx.sell_out |
| 14 | Source Data Lineage Description | BU | Narrative explaining the end-to-end data flow from source system to KPI output | Plain-language lineage story for business users and Ataccama registration | SAP VBRP provides invoice-level data... flow: source > DC > DS > Metrics > KPI |
| 15 | Technical Calculation Definition | BU | The complete calculation logic including filters, formula, and adjustments | Authoritative technical specification — the single source of truth for how this KPI is calculated | Filter: ... > Formula: SUM(SAFE_CAST(...)) > Adjustments: same load pattern |
| 16 | Global Alignment Confirmation | BU | Statement confirming whether the market calculation aligns with the global KPI definition | Flags harmonisation gaps — where answer is No, a business reason must be provided and resolved before Gate 3 | Yes / No + explanation |
| 17 | Filter Description | BU | Plain-language explanation of which records are included or excluded and why | Business-readable filter logic for users and Genie | Select eligible records where source matches sell_in criteria |
| 18 | Formula Description | BU | Plain-language explanation of how the KPI value is calculated | Business-readable formula narrative — avoids reliance on technical code to understand the metric | Sum all qualifying records for the reporting period |
| 19 | Adjustment Description | BU | Plain-language explanation of any post-calculation corrections or data quality adjustments applied | Documents exceptions and corrections transparently for governance and audit | Full replace per pipeline run — prior values deleted before insert |
| 20 | Calendar Grain | BU | The lowest time granularity at which the KPI is calculated | Drives aggregation logic and prevents temporal accuracy errors | Day; Week; Month |
| 21 | Customer Grain | BU | The lowest customer hierarchy level at which the KPI is calculated | Prevents over-aggregation errors across customer hierarchies | Store; Ship-To; Sold-To |
| 22 | Product Grain | BU | The lowest product hierarchy level at which the KPI is calculated | Ensures correct product-level roll-up and prevents mix-level errors | SKU; Brand |
| 23 | Aggregation Method | BU | How the KPI is combined across dimensions — e.g. sum, average, count distinct | Additivity declaration (CDRB F05) — prevents incorrect cross-dimensional aggregation | Sum (additive across time and geography); Count Distinct (non-additive) |
| 24 | Pipeline Procedure Name | BU | The name of the data pipeline job that produces this KPI | Links the dictionary to the code — required for CDRB F08 auto-generation compliance | sp_ds_load_t_fct_otc_kpi_la |
| 25 | Output Table | BU | The target table where the calculated KPI result is stored | Enables output traceability, validation, and downstream consumption tracking | amer_p_matrix_mx.t_agg_kpi_otc_mx |

KPI Acceptance Gate

All 25 fields above shall be fully populated per KPI per market before any KPI is registered in the KPI Calculation Engine (D4) or published to the Semantic Layer (D5). Incomplete entries are not eligible for CDRB F07 sign-off (named data steward registered) or CDRB F08 sign-off (dictionary auto-generated from code).

Governing Rules

(a) Auto-generation: The KPI Dictionary shall be auto-generated from the KPI registry code — not manually maintained (CDRB F08). Any code change affecting a KPI must update the registry in the same pull request, and the Dictionary is regenerated automatically.

(b) Named Data Steward: Every KPI must have a named Data Steward confirmed and provided to the Seller by the Buyer before Gate 2 sign-off (CDRB F07).

(c) Versioning: The Dictionary shall be versioned. Any change to a KPI definition must be traceable to a specific version with date, author, and change description, consistent with the KPI registry drift check (CDRB L03).

(d) Global Alignment: Global Alignment Confirmation indicates “No”, the discrepancy shall be documented with the business reason, reviewed by the MONDELEZ Product Lead, and resolved or explicitly accepted before Gate 3 (User Testing Complete).

(e) Ataccama handoff: The Supplier shall provide the completed KPI Dictionary to the MONDELEZ Data Governance team in the format required for Ataccama registration). The Data Governance team is responsible for Ataccama registration; the Supplier is responsible for providing complete, accurate, and timely Dictionary information.

(f) Genie Readiness: Local Language Synonyms and Search Tags shall include a minimum of three local language synonyms per KPI per market before the Genie Space for that market is deployed in Phase 4. These synonyms are the primary mechanism by which Genie recognizes business questions across markets and languages.

Responsible Party:

| Deliverable | Role Responsible | Buyer | Seller |
| --- | --- | --- | --- |
| D1: Pipeline Architecture | Architect, Data Engineer, GenBI | Assist | Primary |
| D2: Core Domain Model | Architect, Data Engineer | Assist | Primary |
| D3: Configuration Layer | Architect, Data Engineer | Assist | Primary |
| D4: KPI Engine & Registry | Architect, Data Engineer, GenBI | Assist | Primary |
| D5: Semantic Layer & Consumption | GenBI, Architect | Assist | Primary |
| D6: KPI Harmonization inventory | Architect, Data Engineer | Assist | Primary |
| D6: KPI Harmonization naming and business logics | BU Business Owners | Primary | Assist |
| D7: Data Quality Framework | Data Engineer, Architect | Assist | Primary |
| D8: Jobs Monitoring & Alerts | Data Engineer | Assist | Primary |
| D9: Cost Monitoring | Data Engineer | Assist | Primary |
| D10: Runbook & Re-Run Playbook | Data Engineer, PM | Assist | Primary |
| D11: Global Scalability Proof | Architect, Data Engineer | Assist | Primary |
| D12: Global Scalability Playbook | Architect | Assist | Primary |
| D13: Testing & Reconciliation | Data Engineer (build) / Testing Lead (validate) | Assist | Primary |
| D14: Documentation & Governance | Architect, Data Engineer | Assist | Primary |
| D15: Training & Enablement | Change Mgmt (strategy) / Seller (content build) | Assist | Primary |
| D16: Delivery Management | Delivery Lead | Assist | Primary |

*The Party with “Primary” responsibility shall have the obligation of completing that task or Deliverable and directing the Party with “Assist” responsibility. **The Party with “Assist” responsibility shall assist the Party with “Primary” responsibility.  Seller will only have warranty obligations for Deliverables that it is “Primary” responsible for.

- Approach and Activities

| Cadence | Activity | Duration | Owner | Lingaro Role | MONDELEZ Role | Output |
| --- | --- | --- | --- | --- | --- | --- |
| Daily | Stand-Up (per business process) | 10 min, virtual | Partner Delivery Lead | Report progress on assigned tasks, raise blockers, confirm deliverable status per business-process track | Confirm priorities, unblock dependencies, provide decisions on data or business-rule questions within 24 hours | Actions log updated; blockers escalated same day; daily progress confirmed per track |
| Weekly | CDRB Review | 60 min, structured review | Architecture Enabler | Submit procedures and configuration changes for review; present evidence against CDRB criteria; clear PR review queue; update CDRB section statuses | Participate in review for KPI accuracy, business-rule correctness, and data governance items; approve or request changes on business-owned criteria | CDRB section statuses updated (In Progress / Approved / Action Required); review decisions logged; quality gate evidence archived |
| Weekly | 4-Box Status Report | 90 min, PMO template | Partner Delivery Lead | Prepare and deliver consolidated status report covering scope, timeline, cost, and quality; update RAID log; present accomplishments, upcoming work, risks, and dependencies | Review status, provide timely decisions, resolve escalations, ensure MONDELEZ stakeholders participate when their input is required | Published 4-Box pack; RAID log current; decisions and change log updated; escalation list for Product Leadership Update |
| Weekly (Project Leadership ad/hoc) | Project Leadership (Wacam Template) | 60 min | MDLZ D&A Lead + Partner Delivery Lead | Communicate and drive the discussion for dependencies/ risks/ trade-off/ escalations/ Change requests to manage & monitor progress across all streams and business units. | Assist in resolving dependencies/ risks/ trade-off/ escalations/ Change requests to manage & monitor progress across all streams and business units | Decisions documented with owners; escalations/ dependencies resolved. Change requests reviewed approved/rejected |
| Mid-Month | Product Leadership Update (offline) | Email distribution | MDLZ D&A Lead + Partner Delivery Lead | Prepare executive update summarizing delivery progress, key risks, resource status, and items requiring leadership input; distribute 48 hours ahead | Review update, provide written decisions on escalations, confirm resource commitments, approve scope changes within threshold | Decisions documented with owners; escalations resolved or elevated to monthly Product Council / Platform Council; resource actions confirmed |
| Monthly | Executive Summary | 60 min, meeting + written report | Partner Delivery Lead + MDLZ D&A Lead | Deliver executive summary with milestone progress, investment tracking, CDRB quality gate status, cost baseline vs. actuals (including Run vs Change categorization from Phase 3 onward), risk and opportunity register, and product roadmap update aligned to Product Council reporting cadence | Provide strategic direction, approve major scope or timeline changes, endorse phase gates, confirm priorities for next month | Executive report distributed to Senior Leadership; investment tracking updated; milestone and gate status confirmed; risk register reviewed |

Code Design Review Board (CDRB)

- The CDRB will serve as the technical quality assurance forum for all deliverables. The CDRB reviews evidence against CDRB criteria (Sections A–L) and provides a quality recommendation (Recommend Approval / Recommend Revision / Escalate). The MONDELEZ Product Lead retains sole acceptance authority for all deliverables, informed by the CDRB recommendation. The Lingaro Project Lead is accountable for ensuring all CDRB evidence is complete and submitted; the MONDELEZ Product Lead is accountable for the accept/reject decision.

- CDRB section sign-off indicates that the technical quality criteria have been reviewed and recommended for acceptance by the CDRB forum. Formal deliverable acceptance at each phase gate is the sole authority of the MONDELEZ Product Lead (or designated delegate), consistent with the POET RACI where the Product Manager holds the 'A' (Accountable) for deliverable acceptance.

- CDRB recommendation of approval across all applicable sections constitutes the technical Definition of Done for each deliverable. The technical Definition of Done is a necessary but not sufficient condition for deliverable acceptance. Formal acceptance requires the MONDELEZ Product Lead's written approval, consistent with the POET RACI model.

- CDRB recommendation of approval across all applicable sections constitutes the technical Definition of Done for each deliverable. The technical Definition of Done is a necessary but not sufficient condition for deliverable acceptance. Formal acceptance requires the MONDELEZ Product Lead's written approval, consistent with the POET RACI model

- CDRB section statuses updated (In Progress / Recommended for Approval / Action Required); quality recommendation logged; evidence archived. Formal acceptance decision recorded by MONDELEZ Product Lead at Sprint Review or Phase Gate

- Assumptions. The following assumptions have been made in developing this SOW. If any of these assumptions are not accurate, the schedule and/or costs may be impacted.

| Assumptions | Description |
| --- | --- |
| Working Days | Services will be provided on business days, Monday through Friday, excluding applicable public holidays, planned paid time off, and unplanned sick leave. The Supplier team is based in Poland, Mexico, and India, serving a product program that operates across Latin America (Mexico, Wacam, Brazil, Southern Cone). Given the significant time-zone difference (6 to 8.5 hours depending on season and market), the Supplier commits to the following extended working-hour schedule to ensure adequate real-time overlap with MONDELEZ stakeholders in Latin America: - Supplier’s Core Team will be available reasonably outside of standard working hours in their region for the critical meetings/items to handle., up to 12pm Mexico time, 1pm WACAM, 2pm Brazil and Argentina Resources should be able to cover the timezone for Mexico up to 1 PM, Wacam up to 2 PM and Brazil and Argentina up to 3 PM. This is applicable for key roles who needs to meet / interact with Mondelez team. This schedule ensures a minimum daily overlap window with Latin American business hours for Daily Stand-Ups, CDRB reviews, workshops, KPI harmonization sessions, and UAT support. |
| Work Location | Work will be delivered remotely from Poland, India, and Mexico according to resource allocation. On-site travel to Latin American locations (Mexico, Brazil, Argentina, Colombia, Peru or Costa Rica) is required for key milestone events: Blueprint Workshop, UAT kick-off, Go-Live, and critical escalation meetings as agreed between the parties. All travel and accommodation costs are included in the Expenses section of this SOW. No additional travel charges shall apply unless the Buyer requests travel beyond the agreed schedule, in which case costs will be pre-approved in writing. |
| Resource Allocations | The Supplier is responsible for ensuring sufficient resource capacity to meet all milestone dates and deliverable commitments. Where a workload gap is identified against committed capacity, the Supplier shall augment resources at its own cost, consistent with the fixed-price nature of this engagement. No overtime, additional compensation, or change orders shall apply for effort required to deliver the agreed scope within the agreed timeline providing Assumptions hold true and Dependencies are met and the scope agreed in this SOW does not change. |
| Resource Utilization | The Supplier is responsible for planning and managing the utilization of its assigned resources to meet deliverable commitments and milestone dates. MONDELEZ is not responsible for managing the Supplier's resource allocation, workload balancing, or capacity planning. Buyer is responsible for meeting its dependencies and assumptions. If the Supplier's resources are underutilized due to Buyer’s missed dependencies (e.g., delayed environment access, pending business decisions), the Supplier shall notify the Buyer at the earliest possible opportunity in writing and no later than 5 business days, and the parties shall agree on a revised timeline for the affected deliverables in addition to other measures as may be necessary to accommodate the breached dependency or assumption. |
| Product Delivery Accountability | The Supplier is responsible for the delivery of all deliverables (D1 through D16) within the agreed timeline, budget, and scope as defined in this SOW. This is a fixed-price product build engagement; the Supplier assumes full accountability for planning, executing, and delivering the agreed scope to the measurable success criteria provided the assumptions and dependencies in this SOW are met. . |
| Resource Retention | The Supplier shall undertake commercially reasonable efforts to maintain continuity of Supplier Core Team(i.e. Senior Architect, Lead Data Engineer, Delivery Lead) throughout the full duration of this SOW. If any key resource becomes unavailable for any reason, the Supplier shall: (a) notify MONDELEZ in writing within 3 business days; (b) provide a replacement of equal or greater skill level within 10 business days; and (c) execute a knowledge transfer at the Supplier's cost with no impact to milestone dates. |
| @Resource Replacement | Due to the fixed price nature of this SOW, control and assignment of resources is at Supplier’s sole discretion. In the event of replacement of resources for any reason Supplier will undertake knowledge transfer and handover work at its own cost. Buyer may not unilaterally require the replacement of a resource for any reason with the exception of behavior in contravention of Buyer’s supplier code of conduct or behavior which may be reasonably construed as gross misconduct. In these circumstances Supplier will undertake prompt efforts to remediate the situation, up to and including replacement of the resource in question, upon being notified. Seller and Buyer will discuss issues of individual performance where necessary and will mutually agree a suitable resolution, up to replacement of the resource. In all cases, Supplier remains responsible for adhering to the milestone schedule. |
| Tasks Allocation | The Supplier is responsible for planning, assigning, and managing tasks within its team to deliver the agreed deliverables. MONDELEZ provides business requirements, priorities, and acceptance decisions. Day-to-day task allocation, sprint planning, and technical work assignment are the Supplier's responsibility. MONDELEZ retains the right to review progress and redirect priorities through the governance cadence defined in Section 6. |
| Task Prioritization | MONDELEZ defines business priorities within the project scope agreed and described in this SOW and the sequence in which deliverables and business domains are addressed. The Supplier is responsible for translating business priorities into technical execution plans, sprint backlogs, and resource assignments. Any conflict between business priorities and technical dependencies shall be resolved through the Weekly 4-Box governance session. The Supplier shall proactively flag priority conflicts that may impact milestone dates. |
| Knowledge transfer | All knowledge transfer costs arising from resource replacement are the responsibility of the Supplier, regardless of whether the replacement was initiated by the Buyer or the Supplier. The Supplier shall provide structured knowledge transfer to MONDELEZ as part of the fixed-price deliverables, including: (a) technical documentation of the complete solution architecture, pipeline design, and configuration framework (Deliverable D14); (b) training materials and Train-the-Trainer program for all user personas (Deliverable D15); (c) operational runbook and re-run playbook for the support team (Deliverable D10); and (d) formal Transition-to-Support handover during Phase 5 Hypercare. Knowledge transfer is a contractual obligation, not optional. The Supplier shall execute knowledge transfer following MONDELEZ's established methodology and transition framework, delivering structured handover sessions to both the MONDELEZ Application Management Services (AMS) team and the MONDELEZ Product team. This includes: (a) architecture and pipeline walkthrough sessions with the AMS team covering day-to-day operations, monitoring, alert response, incident management, re-run procedures, and configuration maintenance; (b) product knowledge sessions with the Product team covering the KPI registry governance model, configuration-driven market onboarding process, CDRB quality framework application, and the Global Scalability Playbook; (c) shadowed support period where the Supplier works alongside the AMS and Product teams during Hypercare to validate readiness; and (d) formal sign-off from both the AMS and Product team leads confirming that knowledge transfer is complete and the teams are capable of independent operation. The Supplier shall not be released from Hypercare obligations until both sign-offs are obtained. |
| Access | MONDELEZ will provide accesses, accounts, licenses, and privileges for the allocated resource to perform expected activities before the start date of engagement |
| Coordination | MONDELEZ is responsible for managing the work conducted by its employees and other vendors. |
| Travel Costs | All planned travel and accommodation costs are included in the Expenses section of this SOW’s fixed-price budget. This covers key milestone events as defined in the Work Location assumption. Any travel requested by MONDELEZ beyond the agreed schedule shall require prior written approval, and costs shall be invoiced at actuals with receipts. |
| Business / MONDELEZ Team | MONDELEZ shall designate a Business Product Owner and appropriate business representatives for each relevant business line. The Business Product Owner, supported by the respective business representatives, shall serve as the primary point of contact for the assigned Project Team and shall be accountable for coordinating decision-making, project / product activities, backlog prioritization, and the review and acceptance of project / product deliverables. The designated business representatives shall have sufficient knowledge, authority, and mandate to make, or obtain without undue delay, all material business decisions relating to their respective business lines. The Business Product Owner and business representatives shall remain reasonably available and responsive throughout the engagement to address queries, provide required inputs, resolve business matters, and facilitate the timely review and acceptance of project results. |
| Data Product & Engineering (DP&E) | MONDELEZ shall ensure that the Data Product & Engineering (DP&E) team is available to the Supplier for core domain and data product alignment throughout the engagement. Specifically: (a) DP&E shall provide access to the current canonical core domain entity definitions, data models, and global KPI pre-calculation standards; (b) DP&E shall designate a technical counterpart to participate in the core domain fit/gap analysis during Phase 1 and to determine the delivery model for each core domain entity — whether the Supplier consumes and validates DP&E-built entities, or whether the Supplier builds under DP&E technical direction; (c) DP&E shall review and approve the Supplier's core domain work (D2) — whether consumed or built — for consistency with global canonical core domain standards, before Gate 1 sign-off (working solution) and Gate 2 sign-off (migration); (d) where DP&E canonical core domain entities are not yet available at the time the Supplier requires them, DP&E shall determine whether the Supplier builds interim entities under DP&E technical direction (structured for future convergence with the global canonical model) or waits for DP&E delivery. If DP&E availability or deliverables are delayed beyond the agreed timeline, the Supplier shall notify MONDELEZ in writing within 5 business days, and the parties shall agree on a revised approach for the affected core domain components through the Weekly 4-Box governance session. |
| Data Governance Team (Ataccama) | MONDELEZ shall ensure that the Data Governance team is available to the Supplier for data governance alignment throughout the engagement. Specifically: (a) the Data Governance team shall provide the Supplier with the required formats, templates, and process documentation for metadata submission, DQ rule registration, data lineage documentation, and dataset cataloguing in Ataccama; (b) the Data Governance team shall designate a counterpart to receive metadata and DQ information from the Supplier and to confirm completeness at each phase gate; (c) the Data Governance team shall provide timely feedback on submitted metadata packages to allow the Supplier to address any gaps before phase gate reviews. The Supplier is not required to perform any work directly in Ataccama. The Supplier's obligation is limited to following the Data Governance team's processes and providing all required information in the agreed format and cadence. |
| Software licenses | Supplier will not use, provide access to, or rely upon any software licenses owned by the Supplier for the performance of Services under this SOW. All tools, accounts, environments, and licenses required for service delivery will be provided solely by Buyer with the exception of the following: - Lingaro MV Studio - custom utilities in DBX: - Audit on table/column level - Process logging and log reporting - Data quality checks - Custom tags for cost tracking - Incremental load - Sensitive data classification |

7.1 Delivery Methodology

During Hypercare (Phase 5), the Supplier may transition specific support workstreams to Kanban where the work is continuous and demand-driven (e.g., defect resolution, alert triage), with explicit approval from the MONDELEZ Program Lead. The methodology selection aligns with the POET multi-speed delivery principle: Scrum for planned feature delivery and market onboarding; Kanban for business-as-usual operational support.

7.2 Definition of Ready

A backlog item shall be considered 'Ready' for sprint commitment when: (a) the business requirement is confirmed by the MONDELEZ Product Lead or designated business representative; (b) acceptance criteria are defined and agreed by both parties; (c) technical dependencies are identified and either resolved or explicitly accepted as sprint risks; (d) a technical estimate is provided by the Supplier team; and (e) any required configuration table entries or reference data changes are documented. The Scrum Master shall confirm that all items in the sprint backlog meet the Definition of Ready before sprint commitment at Sprint Planning.

7.3 Definition of Done

A deliverable or sprint increment shall be considered 'Done' when: (a) code is complete and follows the 8-block procedure template (CDRB D01); (b) all applicable CDRB criteria for the relevant sections are met, with evidence submitted to the CDRB review queue; (c) unit tests and golden-data tests are passing (CDRB J01, J02); (d) SonarQube quality gate is passed with zero critical or blocker issues (Appendix C.1); (e) peer code review is completed and approved; (f) documentation is updated — design notes, KPI registry, data dictionary as applicable (CDRB L01, L03); and (g) the item is accepted by the MONDELEZ Product Lead or designated reviewer at Sprint Review. CDRB sign-off across all applicable sections constitutes the technical Definition of Done for each deliverable.

7.4 Sprint Tracking

All sprint work, backlog items, defects, and RAID log items shall be tracked in MONDELEZ Jira (or MONDELEZ-designated equivalent). The Supplier team shall maintain Jira boards current at all times, with story status, sprint assignments, and estimates reflecting the actual state of work. Jira is the system of record for sprint planning, backlog prioritization, velocity tracking, and sprint reporting. The Scrum Master shall ensure Jira data supports the sprint metrics reported at each Sprint Review and Sprint Retrospective.

7.5 RAID / Change Request / Defect:

- RAID

(Risk, Action, Issue and Decision)

- Change Request Definition

- All changes, either additions, subtractions or modifications to scope, schedule or budget will go through the Change Request process​;

- Program Lead will be responsible for gathering and communicating Project Change Request;

- Scope impact which results in alteration of design, data source, use of technology or business outcome agreed on original scope​ can become a Change Request;

- Change Request must be raised by business or project team and requires business impact justification;

- Any request should be evaluated by Core Project Team and reviewed on Steer Co before becoming a Change Request (approved/rejected);

- Change Request Process

- Change Request can be raised only after Phase 03 - Testing & Improvements into DBX-AWS Dev conclusion and will evaluate before being submitted to Change Request Process;

- Change Request must be reviewed and evaluated by Core Project Team​;

- Changes Request should be submitted to SteerCo Review​;

- Change Request can be Approved or Rejected by SteerCo;.

For Further Details access Change Request Process

- Defect Definition

- Solution that does not work as designed (fails to meet functional or technical specifications);

- Solution that does not conform to quality standards (violates acceptance criteria, performance benchmarks, or regulatory requirements);

- Requires a Defect Repair — a formally documented corrective action to fix the non-conforming deliverable;

- Once repaired, the deliverable must be re-tested to confirm the fix is effective and no regressions were introduced;

7.6 Severity definitions

- Timeline.

This SOW shall be delivered fully by 31/December/2027. However, this SOW will remain in effect until all Deliverables have been met unless it is terminated in accordance with the terms of the Project Agreement or as provided herein. The table in sec. _9___depicts the key SOW milestones and/or delivery dates. Time is of the essence in completing the Deliverables by the Milestone Dates. Seller shall be liable to Buyer for the Fees at Risk, in the event of late performance caused by activities, tasks, or deliverables owned by Seller (and not by MDLZ, Buyer, or a 3rd party).

- Work Product / Success Criteria.

- ACCEPTANCE CRITERIA. This SOW is a fixed-price product build engagement. The Supplier is responsible for delivering all deliverables (D1 through D17) to the measurable success criteria defined in Section 5. Acceptance of each deliverable is objective and evidence-based, governed by the CDRB quality framework (Sections A through L, Appendix A) and the Automated Quality Review framework (Appendix C). No deliverable shall be deemed accepted based solely on subjective assessment. In addition to deliverable-level acceptance criteria (which measure whether the product was built correctly), the parties shall jointly track Product Outcome Metrics. These outcome metrics measure whether the product is delivering value — consistent with the MONDELEZ POET principle that success is defined by the outcomes the product drives, not simply by whether it was built and released.

- ACCEPTANCE PROCESS FOR DELIVERABLES. Buyer agrees to review the Deliverables and provide acceptance or rejection of the Deliverables to Seller in accordance with the Acceptance Criteria within five (10) business days or as otherwise agreed after receipt. If rejected, Buyer will provide a written communication to Seller describing the nature in which the Deliverable does not materially conform to the agreed upon Acceptance Criteria. If Buyer does not reject a Deliverable resubmitted by Seller in response to Buyer’s initial rejection, by providing such written notice of its reasons for rejecting within five (5) business days after delivery to Buyer’s Project Manager, Seller will provide written notice to Buyer’s Project Manager of the failure to respond, and the pending deemed acceptance. If Buyer does not reject such Deliverable by providing such written notice of its reasons for rejecting within five (10) business days after receipt of the second notice, the Deliverable will be deemed accepted by Buyer. In the event Seller fails to correct the deficiencies of the rejected Deliverable after two (2) attempts to do so, then Buyer may at its sole discretion direct Seller to cease all work on such Deliverable or portion thereof. Buyer shall not be liable for the payment of any amounts invoiced with respect to such Deliverable. In the event Buyer does not meet one or more of the Assumptions and Dependencies then Seller shall still be paid for the work performed. Buyer and Seller may mutually agree to modify the acceptance criteria above, based on the specific scope, duration, and other criteria in consideration for a specific SOW.

9.1 Product Outcome Metrics

Consistent with the MONDELEZ POET product measurement framework, the following Product Outcome Metrics shall be jointly tracked by the Supplier and MONDELEZ from the phases indicated. These metrics do not constitute formal acceptance criteria for the deliverables.

In addition to deliverable-based acceptance, the parties shall jointly track Product Outcome Metrics (Section 9) during the Hypercare period. While these outcome metrics do not carry financial penalties under this fixed-price engagement, they shall inform: (a) the readiness assessment for transitioning to the POET persistent product funding model; and (b) the scope and commercial terms of any subsequent product capacity engagement.

9.1.1 HEART Framework Metrics

The HEART Framework (Happiness, Engagement, Adoption, Retention, Task Success) shall be applied to measure the product's impact on end users (scope to deliver tracking dashboards for those measures using data from databricks logs):

| HEART Dimension | What It Measures | Metric | Target | Measurement Method |
| --- | --- | --- | --- | --- |
| Happiness | User satisfaction with the product | Net Promoter Score (NPS) across 4 BUs | Baseline at UAT; ≥ 90% by Hypercare exit | Monitoring based on thumbs up / down |
| Engagement | How actively users interact with the product | Weekly active users on AI/BI Dashboards + Genie Spaces; average session length | Baseline at Go-Live; ≥ 90% by Hypercare exit | Databricks usage analytics (Unity Catalog audit logs) |
| Adoption | How many target users are taking up the product | % of target user population onboarded and active across 4 BUs | ≥ 80% of identified target users active within 60 days of Go-Live | User provisioning records + Unity Catalog access logs |
| Retention | Whether users continue using the product | % of users returning weekly after initial onboarding | ≥ 70% 4-week retention rate | Databricks usage analytics |
| Task Success | Whether users can accomplish their goals | Genie question accuracy rate; time-to-insight for standard KPI queries | Genie: ≥ 50 benchmark questions answered correctly (per D5); time-to-insight: ≤ 5 minutes for standard queries | Genie benchmark test results |

Lingaro’s responsibility as far as the HEART framework is limited to ensuring that the Measurement Method in the table above is implemented.

- Costs - Fees and Expenses.

Phase 2 Invoicing Condition: Invoicing for Phase 2 deliverables (February 2027 onward) shall not commence until the Product Stabilization Warranty from phase 1 – Blueprint and Working Solution, has been completed with no open Critical or High defects, and MONDELEZ has confirmed in writing that the Working Solution is stable and fit for migration. Phase 2 work may proceed during the warranty period, but invoiced amounts shall be held and released only upon written warranty completion confirmation. This condition does not extend or modify Phase 2 milestone dates.

| Location | Year | Month | Product Description | Resource Cost USD |
| --- | --- | --- | --- | --- |
| Remote | 2026 | November-December | Matrix AI | 2,000,000 |
| Remote | 2027 | January-December | Matrix AI | 1,519,110 |
|  |  |  | Total Labor Cost | 3,519,110 |
|  |  |  | Total Labor Cost (after discount) | 2,900,000 |
|  |  |  | Total Expense | 300,000 |
|  |  |  | Total Product Build Cost | 3,200,000 |
|  |  |  | (Proposed Investment) | $619,110 |
|  |  |  | Final Proposed Product Build Investment | 3,200,000 |

FEES AT RISK.  Seller agrees to put [0%] of the Fees 'at risk' for the product build phase. This means that if Seller fails to deliver any one Deliverable (in whole or in part) in accordance with the applicable Milestone Date, Buyer will pay Seller the Fees less [0%] once all Deliverables are delivered meeting the success criteria. Buyer shall not be obligated to pay any fees for Deliverables that fail to meet the Acceptance Criteria.

EXPENSES. All expenses require prior written agreement from the Buyer.  Expenses not included in this SOW are subject to separate approval of the Buyer.

INVOICING. Seller will invoice Buyer in accordance with the Milestone/Deliverables schedule set forth herein following Buyer’s written acceptance. If this is a time and materials, fixed Fee or other type of SOW having no payment schedule identified, Seller will invoice for Services in the month following the month in which Services were provided. Buyer will pay for Services pursuant to the terms of the Master Service Agreement or, if no such terms are provided, within 180 days of receipt of a complete and accurate invoice or the maximum amount of time allowed by applicable local law (if shorter). Unless otherwise provided in the Master Service Agreement, payment will be made in the local currency for the country in which Services are provided.

Invoicing will be done monthly based on the agreed fixed amount. Presented below are expected monthly costs.

| Milestone/Deliverable | Billing Month | Expected Amount (USD) |
| --- | --- | --- |
| Delivery of Deliverables D1, D2, D6 | December 31, 2026 | 1,750,000 |
| Delivery of remaining Phase 1 Deliverables | January 31, 2027 | 100,000 |
| Delivery Phase 2 Deliverables | February 28, 2027 | 100,000 |
| Delivery of Phase 3 Deliverables | March 31, 2027 | 125,000 |
| Delivery of Phase 4 Deliverables | May 31, 2027 | 125,000 |
| Delivery of Phase 5 Deliverables | June 30, 2027 | 125,000 |
| Delivery of Phase 6 Deliverables | September 30, 2027 | 150,000 |
| Delivery of Phase 7 Deliverables | December 31, 2027 | 175,000 |

- Miscellaneous. The Seller’s Invoice Number and Buyer Purchase Order (PO) Number must be included on the invoice. A list of the deliverables and/or services for which you are invoicing Buyer must be included on the invoice. Any expenses must be shown on a separate line item on the invoice.

- Changes to SOW. No change, modification, or waiver of any provision of this SOW shall be valid unless the same is in writing and signed by the parties hereto.

- Termination for Convenience. Buyer may terminate this SOW upon delivering thirty (30) days prior written notice of such termination to Seller. Following such notice and prior to the effective date of termination, Seller shall immediately cease all work with respect to this SOW, in a reasonable and orderly fashion in accordance with Buyer’s instructions.  Within the thirty (30) day prior notice period, Seller shall deliver to Buyer all Deliverables or partial Deliverables and any documentation relating to this SOW in an orderly manner. After delivery of such notice, Buyer shall have no further liability to Seller with respect to this SOW, except that Buyer shall be liable for Seller’s charges for work performed through the effective date of such termination in accordance with the Project Agreement.

SIGNATURE PAGE FOLLOWS

The Parties have read this document and agree to be bound by its terms. The Parties’ authorized representatives execute this document by signing below, either physically or electronically (if legally valid), and may sign separate copies.

| [ Mondelez International Holdings LLC] | [Lingaro US, Inc.] |
| --- | --- |
| ___________________________________ Signature | ___________________________________ Signature |
| ___________________________________ Printed Name | ___________________________________ Printed Name |
| __________________________________ Title | ____________________________________ Title |

Appendices

Appendix A: Quality Review Sections A–L — Criteria Summary

The following table provides the complete criteria reference for all 12 CDRB quality review sections. These criteria are the formal definition of done for every deliverable in the program applied for all project phases. For the avoidance of doubt, CDRB sign-off across all applicable sections constitutes the technical Definition of Done for each deliverable, as referenced in Section 7 (Definition of Done). Sprint-level items are considered 'Done' when they meet the criteria defined in Section 7 and are submitted to the CDRB review queue with supporting evidence.

- Source Ingestion

- Data Harmonization & Standardization

- Core Domain Build (Source-Agnostic Gold Layer)

- Market Configuration Layer as configurable assets

- KPI Dictionary as configurable asset, governance and knowledge

- KPI Calculation Layer as configurable assets

- KPI Publication / Data Products

- Semantic / Consumption Layer: Unity Catalog Metric Views

- Consumption 1: AI/BI Dashboards,

- Consumption 2: Genie Agents

- Consumption 3: Knowledge Assistants

- Consumption 4: Functional Supervisor Agents (or new feature)

- Consumption 5: Cross-Functional Supervisor Agents (or new feature)

- End-to-End jobs monitoring, alerts, cost and runtime.

- End-to-End Data Quality monitoring, alerts for every process.

- Training materials

- Scalable playbook with detailed step applying the configurable approach / setup

- Show case 20 true examples to onboard a new market with existent data and no coding as reference North America

| Sec. | Criterion ID | Quality Standard |
| --- | --- | --- |
| A | A01–A05 | Layer separation confirmed; consistent naming convention enforced; market identity always from configuration; environment (Dev/QA/Prod) always from configuration; single orchestration conductor per layer with declared dependencies. |
| B | B01–B07 | Declared identity (primary key, business key, grain) on every Gold-layer table; market boundaries from configuration; all measures in base units (kg, local currency); source traceability columns on every record; inclusive joins preventing silent data loss; shared entity patterns codified; named domain ownership. |
| C | C01–C05 | All business rules stored as configuration rows (not IF-THEN-ELSE branches); zero magic numbers or hard-coded constants; no cloned procedures per market; single authoritative source per reference value; every configuration change versioned with author, timestamp, and effective dates. |
| D | D01–D08 | 8-block procedure template followed in sequence; shared logging utility used (no ad-hoc logging); transforms decomposed into named steps; all NULL and boundary conditions handled explicitly; division-by-zero protection on every ratio; consistent snake_case naming per project glossary; explicit data type declarations; no SELECT * in production code. |
| E | E01–E05 | Incremental processing by default with watermark; transaction-wrapped all-or-nothing loads; quality checks run before data is persisted; deterministic de-duplication with declared business key and tie-breaking rule; any procedure re-executable without duplication or corruption. |
| F | F01–F10 | All calculations in base units (kg, local currency); mutually exclusive and collectively exhaustive population splits; composite KPIs from registry only; business rules data-driven from configuration; calendar aggregation from configuration; long (narrow) KPI model throughout pipeline; parallel-run reconciliation against legacy GCP; formula accuracy proof documented; additivity declared per KPI; version and ownership recorded in registry. |
| G | G01–G07 | Declared runtime budget per procedure; full pipeline chain with runtime tracking; tables partitioned by most common filter column; incremental processing windows enforced; all joins reviewed for Cartesian risk; automated table maintenance scheduled; compute right-sized per workload; live cost dashboards with budget-threshold alerting. |

| Sec. | Criterion ID | Quality Standard |
| --- | --- | --- |
| H | H01–H04 | Synthetic Market Test (fictional market “ZZ”) added via configuration rows only (provide simulated market inclusion like Canada to prove configuration design works) — zero code changes, zero new procedures, end-to-end correct outputs; 3x data volume within 1.5x runtime; one market failure cannot cascade to other markets; any market can be independently reprocessed for any date range via configuration parameters. |
| I | I01–I04 | Least-privilege access for all users and service principals; automated scanning for sensitive data in code on every commit; row-level security on all consumption views; complete access audit trail retained per MONDELEZ governance policy. |
| J | J01–J04 | Unit test suite for every shared function (100% coverage, positive/negative/boundary cases); golden-data test per procedure with documented expected outputs; parallel-run reconciliation KPI-by-KPI x month x unit of measure within agreed tolerance; all legacy pipeline opportunities logged with documented resolution path in TO-BE design. |
| K | K01–K04 | Complete queryable run logs (start/end time, row counts, status, error messages); automated alerting for SLA breaches, quality threshold violations, pipeline failures, and unexpected row-count changes (>+/-20%); operational runbook for every production procedure in version control; data lineage visible in Unity Catalog automatically updated by pipeline. |
| L | L01–L04 | Design note approved before coding begins for every new procedure or significant change; any deviation from CDRB standard documented with explicit time-bound waiver (no open-ended exceptions); KPI registry and data dictionary always in sync with automated drift detection; every legacy GCP procedure mapped to its replacement with decommission date and sign-off owner. |

The 12 review sections below define what the CDRB checks. Each section has an objective (what we are trying to achieve), a benefit (why it matters for the business), individual criteria in plain English, and the expected output for solution design and build.

Section A — Architecture & Layering

Objective: Every component in the pipeline has one clear job and stays in its lane. Data flows through defined layers with clear contracts between them.

Benefit: When responsibilities are separated, a change to how we calculate a KPI does not break how we ingest data. Teams can work on different layers in parallel. New markets plug in without rewiring the whole pipeline.

| A01 | Each component does one job A procedure that loads customer data does not also calculate KPIs. A procedure that calculates sell-in does not also convert currencies. If a component crosses layer boundaries, it gets split. → Expected output: Every procedure includes a design declaration of its layer, inputs, and outputs. No procedure spans two layers. |
| --- | --- |

| A02 | Components are where they belong Every object in the pipeline matches the agreed TO-BE blueprint. If something new is needed, it goes through a formal design decision. No rogue objects or unofficial shortcuts. → Expected output: Object catalogue matches the TO-BE flow. Any new object has an approved design record before build begins. |
| --- | --- |

| A03 | Market is a setting, not code The pipeline works for any market — Mexico, Wacam, Brazil — by changing a setting, not by editing code. No "if Mexico, do this; if Wacam, do that" branches exist anywhere in the pipeline. → Expected output: Market identifier as a parameter on every procedure and a column on every table. Zero market-specific code branches. |
| --- | --- |

| A04 | Environment is a setting, not code Moving the pipeline from development to testing to production requires no code changes — just environment settings. No hard-coded database names or project identifiers. → Expected output: All catalogue and schema references come from environment variables. Confirmed clean in all environments. |
| --- | --- |

| A05 | One conductor per layer Each layer has one orchestrator that controls execution order. No external scheduling systems embedded in the code, no leftover placeholders from legacy tools. → Expected output: Workflow definition shows clean orchestration with no external scheduler IDs embedded in procedure logic. |
| --- | --- |

Section B — Core Domain Design

Objective: Build clean, reusable data tables that represent business objects (orders, invoices, deliveries) exactly once, with consistent quality.

Benefit: When every KPI starts from the same trusted core data, two dashboards will never show different numbers because they read from different source tables. Core domains are built once and shared — no duplication across markets.

| B01 | Every table has a declared identity Each table states what one row represents — for example, "one row per order line per market" — and what makes that row unique. The system enforces uniqueness automatically. Duplicates are caught before they reach downstream layers. → Expected output: Header declaration with grain and business key, plus automated uniqueness test results for every table. |
| --- | --- |

| B02 | Market boundaries come from configuration What counts as a "Mexico order" or a "Wacam invoice" is defined in a managed configuration table, not written into the code. Adding a new market means adding rows to the configuration table, not editing procedures. → Expected output: Market scope configuration table populated. No order ranges, organization codes, or channel identifiers in any procedure. |
| --- | --- |

| B03 | Business classifications come from reference tables What type of document an invoice is (billing, credit note, return), what a reason code means (refusal, cancellation) — these are looked up from managed reference tables, not written as lists inside procedures. → Expected output: Role tables for documents, reason codes, and item categories populated and used consistently across all procedures. |
| --- | --- |

| B04 | Measurements are standardized at the boundary All weights are converted to kilograms and all values to local currency at the point where data enters the core domain. Downstream layers never deal with raw units from the source system. → Expected output: Shared weight and currency conversion functions used consistently. No raw source-system unit exposed as a measure in any domain table. |
| --- | --- |

| B05 | Core tables describe what happened, not how to measure it The order table records that an order exists with its attributes. Whether that order counts as a "cancellation" or an "on-time delivery" for KPI purposes is decided later in the KPI engine — not baked into the core data. → Expected output: Domain tables contain attributes and document roles only. No KPI flags, no calculated measures, no business rule outcomes. |
| --- | --- |

| B06 | Every record is traceable Each row has a deterministic, reproducible identifier. When a customer or product code is missing from the master data, a documented "unknown" placeholder is used — so the row is never silently lost. → Expected output: Hashed keys and unknown-member function used consistently across all domain tables. |
| --- | --- |

| B07 | No data is silently lost When a delivery references a customer not found in the hierarchy, the delivery still appears in the output — tagged as "unknown" and counted by the quality gate. Today such deliveries are silently dropped. → Expected output: All joins to master data use outer joins with unknown-member handling. Quality gate reports the unknown record count in every run. |
| --- | --- |

Section C — Configuration: Business Rules as Data

Objective: Every business rule that might change — market definitions, document classifications, SISO customer rules, currency policies, cut-off windows — lives in a managed configuration table, not in the code.

Benefit: Business teams can request rule changes (for example, adding a new SISO customer chain) through a governed data update instead of waiting for a development cycle. Configuration is versioned with history — you can always trace what changed, when, and why. This is also what makes multi-market scalability possible: same code, different configuration per market.

| C01 | Rules are rows, not code Every rule the business might change — SISO customer assignments, FX policies, market scope, document roles — exists as a row in a versioned configuration table with an owner and effective dates. Changing a rule is a configuration update, not a code deployment. → Expected output: Ten configuration tables populated with owner, valid-from/valid-to dates, and full change history. |
| --- | --- |

| C02 | No hidden numbers or dates Thresholds like "reload the last 5 months" or "billing cut-off is 3 days before month end" are named in configuration, not buried as literals in procedures. The run date is always a parameter — the pipeline never calls "today's date" internally. → Expected output: All thresholds, time windows, and dates traced to named configuration entries. Run date passed as a parameter on every procedure. |
| --- | --- |

| C03 | No copy-paste procedures If two procedures are more than 70% similar, they should be one procedure with a parameter. Today we have near-identical monthly and weekly SISO procedures that have already drifted, and customer hierarchy procedures that are copies with differences. → Expected output: Similarity check confirms no procedure pairs exceed 70% overlap. |
| --- | --- |

| C04 | One source per reference dataset Unit-of-measure conversions, exchange rates, financial ratios, plant locations, and calendars each come from exactly one master table or function. No procedure bypasses the master to read from a different source. → Expected output: Lineage confirms a single source per reference type across all procedures. |
| --- | --- |

| C05 | Configuration changes are governed Every change to a configuration table is versioned, peer-reviewed, and accompanied by a test case. Configuration is treated with the same rigour as code. → Expected output: Pull request trail for every configuration change. Test case confirming the rule change produces the expected output. |
| --- | --- |

Section D — Code Structure & Readability

Objective: Every stored procedure follows the same predictable 8-block structure in the same order. Code is readable, clearly named, and handles edge cases explicitly.

Benefit: Predictable structure means faster onboarding, easier debugging, and more reliable reviews. When every procedure looks the same, the CDRB reviews efficiently because reviewers know exactly where to look.

| D01 | Every procedure follows the 8-block template Every procedure contains the same 8 sections in order: Contract (what it does and what it produces), Context (market and run date), Config (read business rules), Extract (get changed data), Transform (apply logic), Quality Gate (validate before saving), Load (persist safely), Log (record result). This makes every procedure predictable. → Expected output: Template compliance confirmed. Header complete with purpose, grain, business key, owner, and version on every procedure. |
| --- | --- |

| D02 | One logging method throughout All status logging goes through a single shared utility. Errors are caught, logged with context, and re-raised — never silently ignored. Today three different logging utilities are used across the pipeline. → Expected output: Single logging utility confirmed across all procedures. No direct status writes or silent error handling. |
| --- | --- |

| D03 | Readable, focused transforms Each step in the transformation is named after the business concept it represents — for example, "invoice roles" or "open order buckets" — not generic labels like "base 1" or "step 3". No single procedure exceeds 400 lines; no single step exceeds 80 lines. → Expected output: Named business-concept transformation steps. Procedure and step size limits enforced and verified. |
| --- | --- |

| D04 | Explicit handling of missing data When a value is missing, the code explicitly decides what to do: use a default for measures, use the "unknown" placeholder for dimensions. Every conditional branch has a default path. No reliance on arithmetic involving NULL values that silently erases results. → Expected output: Unknown-member function for dimensions, safe default for measures, every conditional branch with an explicit default path. |
| --- | --- |

| D05 | Safe calculations Division by zero is handled safely. Rounding only happens at the final output, never in intermediate steps. When a conversion factor is missing, the result is flagged with a warning — not set to zero silently. → Expected output: Safe division used throughout. Rounding at final output only. Missing conversion factors produce a NULL with a logged warning. |
| --- | --- |

| D06 | Consistent naming KPI codes follow a standard pattern. The unit of measure and currency are stored as separate columns, not embedded in the KPI name. Legacy names are mapped as aliases in the registry for backward compatibility. → Expected output: Naming convention applied consistently. Legacy alias mapping documented in the registry. |
| --- | --- |

| D07 | Strict type checking The database engine validates data types. A text value being compared to a number is caught before the code runs, not silently producing wrong results at runtime. Code passes automated quality checks. → Expected output: Strict mode enabled. Automated linting clean on all procedures. |
| --- | --- |

| D08 | No ambiguous column selections Production code explicitly lists every column it needs. No "select everything" shortcuts that break when upstream tables change structure. → Expected output: Explicit column lists confirmed in all production transformation steps. |
| --- | --- |

Section E — Data Loading & Quality Assurance

Objective: Every data load is safe to re-run, validates quality before persisting results, and uses incremental processing to manage costs.

Benefit: Safe, repeatable loads mean no more situations where a failed job leaves a report table empty until the next run. Quality gates catch data issues before they reach dashboards — not after the business has already made decisions on incorrect numbers.

| E01 | Incremental by default The pipeline processes only what changed since the last successful run, using a shared watermark mechanism. Full reloads are supported but require explicit justification and are documented. → Expected output: Shared watermark utility used. Incremental processing confirmed for all procedures, with full-load reasons documented where applicable. |
| --- | --- |

| E02 | Loads are all-or-nothing Data is persisted using merge operations that either complete fully or leave the table unchanged. No more delete-then-insert patterns that leave tables empty when the insert step fails. → Expected output: All procedures use merge operations or atomic replacement. Zero delete-then-insert or truncate-then-insert patterns. |
| --- | --- |

| E03 | Quality check before every load Before data is persisted, the system validates: Are record identifiers unique? Are any required identifiers missing? Do referenced records exist in master data? Does the total reconcile against the source? These thresholds are configurable per market. → Expected output: Quality check report for every procedure run, with pass, warn, or fail status. Thresholds defined per market in configuration. |
| --- | --- |

| E04 | Deterministic de-duplication When duplicates exist in source data, the rule for which record wins is explicit, documented, and produces the same result every time regardless of processing order. → Expected output: De-duplication with business-priority ordering and a unique tie-breaker. Results verified to be identical across repeated runs. |
| --- | --- |

| E05 | Re-run safety Running the same pipeline twice on the same data produces identical results. This is tested automatically as part of the build process. → Expected output: Automated re-run test passing in the continuous integration pipeline. |
| --- | --- |

Section F — KPI Calculation, Rules & Accuracy

Objective: KPIs are calculated once in base units (kilograms and local currency), then expanded to other units, currencies, and calendar periods by a generic publish layer. Every KPI is registered in a single registry that is the source of truth.

Benefit: "Calculate once, expand many". Adding a new unit or currency becomes a configuration change, not a code change. This section incorporates SISO rules, calendar aggregation, and currency conversion — all treated as configuration-driven extensions of the KPI calculation framework.

| F01 | Calculate in base units only The KPI engine produces results in kilograms and local currency only. Conversion to cases, pieces, USD, and other calendar periods happens in the publish layer using generic, configuration-driven logic. This eliminates the current pattern of manually writing the same KPI calculation dozens of times for different units. → Expected output: KPI calculation layer outputs in kilograms and local currency only. Publish layer handles all unit, currency, and calendar expansions. |
| --- | --- |

| F02 | Mutually exclusive population splits When records are classified into groups — for example, orders classified as in-process, on credit hold, or post-dated — every record lands in exactly one group, and the sum of all groups equals the total. Today an order at the period boundary falls into no group and disappears from reports. → Expected output: One exclusive classification per split with a completeness check confirming the sum of parts equals the total. |
| --- | --- |

| F03 | Composite KPIs from the registry When a KPI is a combination of others — for example, net revenue = billing minus returns minus refusals — that formula is defined in the KPI registry and evaluated by a generic engine. The formula is not written as a SQL expression inside a procedure, where it might disagree with the dictionary. → Expected output: Registry component definitions for all composite KPIs. Generic composite evaluation engine confirmed. |
| --- | --- |

| F04 | Adjustments and FX policies declared, not hidden Which KPIs receive a net-revenue adjustment, which receive a manual correction, and which use which currency conversion rule are all declared per KPI in the registry and applied by a shared block. Currency policies — which period's exchange rate to use, actual versus budget rate → Expected output: Registry declarations for all adjustment types and FX policies. Single application block confirmed. |
| --- | --- |

| F05 | Additivity is declared Each KPI declares whether it can be summed (additive), must be counted distinctly, must be recomputed as a ratio from components, or represents a snapshot (last value only, not sum). A surrogate key is stored as a "count" measure and inventory stock can be accidentally summed across time periods. → Expected output: Additivity flag per KPI in the registry. Aggregation logic honours the declared additivity type. |
| --- | --- |

| F06 | Long (narrow) KPI model throughout the pipeline KPIs are stored as rows — one row per KPI code, unit of measure, and grain level — not as columns. Adding a new KPI or a new unit means adding rows to the registry, not altering table structures. Any wide-format view for consumption purposes is created at the semantic layer, not in the pipeline itself. → Expected output: Long model confirmed in KPI calculation and publish layers. Wide-format pivot only at the metric view layer. |
| --- | --- |

| F07 | Every KPI has a registered owner Each KPI has a registry entry with a named data steward and a link to the global canonical KPI definition. → Expected output: Registry entry with named owner for every KPI. Global definition link populated. |
| --- | --- |

| F08 | Dictionary generated from code, not maintained separately The KPI dictionary is an export from the registry — it cannot drift from the code. → Expected output: Automated dictionary export from the registry. Drift detection in the continuous integration pipeline flags any discrepancy. |
| --- | --- |

| F09 | SISO rules are data-driven SISO customer chain assignments and formula types (for example, use real sell-out data, use sell-in as a proxy, roll forward the previous stock value) are read from a configuration table with priority-based matching. No customer names exist in the code. Changing a SISO rule for a chain means updating one configuration row. The SISO calculation happens at daily grain only — weekly and monthly figures are derived by the calendar service, eliminating the current duplicated monthly and weekly procedures that have already drifted apart. → Expected output: SISO configuration table populated. Daily-grain SISO calculation confirmed. Calendar-driven aggregation for weekly and monthly periods. No customer names in any procedure. |
| --- | --- |

| F10 | Calendar aggregation from daily base All KPIs are computed at the lowest grain (daily) exactly once. Weekly, monthly, and custom period aggregations are derived by a calendar service using the additivity rules from the registry. → Expected output: Single daily-grain calculation. Calendar periods produced by the shared calendar function. No duplicated weekly or monthly calculation procedures. |
| --- | --- |

Section G — Performance & Cost Efficiency

Objective: The pipeline runs within defined time and cost budgets. Processing is proportional to data changes. Daily runs do not re-scan full history.

Benefit: Predictable runtimes mean the business gets fresh data on time. Cost efficiency means we can afford hourly refreshes for operational decisions without exceeding the compute budget.

| G01 | Runtime budgets defined and tested Each procedure completes within 15 minutes. The full daily pipeline chain completes within 2 hours. The publish layer completes within 20 minutes. These are verified against reference data volumes before production deployment. → Expected output: Benchmark results per procedure and per full chain on reference volumes. |
| --- | --- |

| G02 | Data physically organized for fast querying Tables are partitioned by market and date so queries only read relevant data. Efficient file scanning is confirmed in query execution plans. → Expected output: Partition and clustering strategy documented. Query execution plan evidence showing effective data pruning. |
| --- | --- |

| G03 | Processing proportional to change Daily runs process only data that changed since the last run — not the full history. Full-history scans are reserved for weekend backfill runs only. → Expected output: Bytes read versus bytes changed analysis confirming incremental efficiency. |
| --- | --- |

| G04 | Safe joins that do not multiply data Small reference tables are handled efficiently to avoid unnecessary data movement. Join safety checks catch unexpected data multiplication before it affects results. → Expected output: Row-ratio checks on all joins. No accidental record multiplication confirmed. |
| --- | --- |

| G05 | No slow patterns in critical paths No row-by-row processing or computationally expensive patterns in high-volume procedures. All critical operations use native, optimised capabilities. → Expected output: Review confirms no slow processing patterns in any critical-path procedure. |
| --- | --- |

| G06 | Storage maintenance automated Data compaction, file cleanup, and statistics refresh happen on a defined schedule — not manually or ad hoc. → Expected output: Table maintenance policies defined and scheduled. |
| --- | --- |

| G07 | Cost tracked per layer and market Compute costs are tagged by layer, market, and procedure so expensive operations can be identified and addressed, including monitoring dashboards + Genie. → Expected output: Cost tags applied. Budget tracking confirmed for all layers and markets. |
| --- | --- |

Section H — Scalability & Multi-Market Readiness

Objective: The pipeline works for any market without code changes. Adding a new market means adding configuration rows only.

Benefit: This is the ultimate proof of the architecture. If Brazil and Southern Cone can onboard through configuration alone, the design is truly scalable — and ready for global rollout beyond Latin America.

| H01 | Synthetic market test A fictional market ("ZZ") is added with configuration rows only — zero code changes. The pipeline runs correctly end-to-end for this fictional market. This is the blocker test for scalability. If this test fails, the architecture is not ready. → Expected output: Automated synthetic market test passing end-to-end in the continuous integration pipeline. |
| --- | --- |

| H02 | Volume scalability Processing three times the current data volume stays within one-and-a-half times the normal runtime budget. Stress Test required. → Expected output: Load test results on 3× data volume. |
| --- | --- |

| H03 | Market isolation / Multiple time zones … multiple small refreshes during day Multiple markets can run concurrently without interfering with each other. No shared temporary objects between market runs. Need to have a clear plan and refreshes to deal with markets in different time zones with sharing same pipines. → Expected output: Concurrent multi-market run test passing. |
| --- | --- |

| H04 | Flexible reprocessing for full or market level scope The pipeline supports reprocessing any date range via parameters — no manual intervention or custom scripts needed for backfills or corrections. → Expected output: Backfill runbook with parameter-driven reprocessing confirmed. |
| --- | --- |

Section I — Security & Compliance

Objective: The pipeline follows least-privilege access, protects sensitive data, and maintains a clear audit trail.

Benefit: Proper security means the pipeline passes audits without scrambling, and sensitive data — pricing, customer-level sales — is protected by design, not as an afterthought.

| I01 | Least-privilege access Pipeline jobs run with minimal permissions through service accounts. No personal credentials exist in code, configuration files, or comments. → Expected output: Access grants reviewed and documented. No personal credentials in any pipeline artefact. |
| --- | --- |

| I02 | No sensitive data in code No passwords, tokens, email addresses, or personal identifiers exist in source code, comments, or configuration files. → Expected output: Automated scan confirms no sensitive data in code. |
| --- | --- |

| I03 | Sensitive data classified and protected Columns containing sensitive information are tagged in Unity Catalog and the classification information is provided to the Data Governance team for registration in Ataccama. → Expected output: Classification tags applied. Row-level security confirmed for all sensitive columns. |
| --- | --- |

| I04 | Full audit trail Every table carries audit columns: when it was loaded, by which job run, for which market, and as part of which pipeline execution. → Expected output: Audit columns on all tables. Audit trail queryable in Unity Catalog and audit metadata provided to the Data Governance team for Ataccama registration. |
| --- | --- |

Section J — Testing & Reconciliation

Objective: The pipeline is tested like software — with unit tests, integration tests, and parallel-run reconciliation against the legacy system. All known defects are explicitly addressed.

Benefit: Automated testing is the safety net that catches regressions before they reach production. Parallel-run reconciliation proves the new pipeline produces correct numbers before the team cuts over and decommissions legacy procedures.

| J01 | Unit tests for shared functions, including automate testing in a periodical way to anticipate potential data issues Every shared function — weight conversion, currency lookup, unknown member handling — has automated unit tests with known inputs and expected outputs. For example: convert 1 pound → expect 0.4536 kg. → Expected output: Test suite with pass/fail results for every shared function. |
| --- | --- |

| J02 | Golden-data tests per procedure Each procedure has a fixed test dataset with expected outputs. The test runs automatically and catches any unintended change in behaviour. → Expected output: Golden-data test suite integrated into the continuous integration pipeline. |
| --- | --- |

| J03 | Parallel-run reconciliation The new pipeline runs alongside the legacy pipeline. KPI values are compared per KPI, per month, and per unit of measure. Differences beyond defined tolerances trigger investigation and resolution before cutover. → Expected output: Reconciliation report within agreed tolerance for all KPIs. All material differences investigated and documented. |
| --- | --- |

| J04 | Legacy defects tracked Each of the known production defects is either confirmed as resolved in the new pipeline or explicitly documented as a known, accepted difference. Should also keep a register to track repetitiveness. → Expected output: Defect register with resolution status for all confirmed defects. |
| --- | --- |

Section K — Observability & Operations

Objective: The pipeline is transparent — you can see what ran, when, how long it took, what data quality issues were found, and what failed. Failures trigger alerts to the right team.

Benefit: When something goes wrong, the team finds and fixes it in minutes rather than discovering it from a wrong report days later.

| K01 | Complete run logs Every run records status, rows read and written, watermark position, duration, and quality gate results. This information is accessible to any team member. → Expected output: Log sample per procedure showing all required fields. |
| --- | --- |

| K02 | Alerts for failures and quality issues When a job fails or a quality gate produces a warning, an alert goes automatically to the owning team. No failures are discovered through user complaints. → Expected output: Alert routing configuration confirmed for all failure and warning conditions. |
| --- | --- |

| K03 | Operational runbook for each job or scenario How to re-run a failed job, execute a backfill, roll back a load, and handle known issues is documented and accessible to the operational team. → Expected output: Runbook published and reviewed by at least one team member not involved in writing it. |
| --- | --- |

| K04 | Visible data lineage Any KPI value can be traced back through the pipeline layers to its source record. Lineage is visible in Unity Catalog within the Databricks environment and the Supplier shall provide complete lineage documentation to the Data Governance team for registration in Ataccama as the enterprise data catalogue. → Expected output: End-to-end lineage visible in Unity Catalog for all KPI output tables. Lineage documentation provided to the Data Governance team in the agreed format for Ataccama registration. → Expected output: End-to-end lineage visible in the data catalogue for all KPI output tables. |
| --- | --- |

Section L — Documentation & Governance

Objective: Every design decision is documented. Every deviation from the CDRB standard has an approved waiver. The KPI registry and dictionary are always in sync. Legacy procedures are mapped to their replacements.

Benefit: Documentation is what makes the architecture maintainable beyond the initial build team. When a new team member joins, they can understand every design choice and why it was made.

| L01 | Design note before build Every Tier 1 component — core domains, KPI engine procedures, publish layer — has an approved design note before development begins. Build does not start without it. → Expected output: Design note at gate G0 for all Tier 1 components. |
| --- | --- |

| L02 | Waivers are explicit and time-bound Any deviation from the CDRB standard has a documented waiver with a named owner and an expiry date. No permanent exceptions. → Expected output: Waiver log maintained. All waivers with owner and expiry confirmed. |
| --- | --- |

| L03 | Registry and dictionary always in sync Every code change that affects KPIs must update the registry in the same pull request. The KPI dictionary is generated from the registry — never maintained separately. → Expected output: Automated sync check in continuous integration confirms no drift between registry and dictionary. |
| --- | --- |

| L04 | Legacy mapping maintained Every one of the current procedures is mapped to its replacement in the new architecture — retired, absorbed, or replaced by a specific new procedure. → Expected output: Decommission mapping table maintained and published. |
| --- | --- |

Appendix B: Project Timeline details

Appendix C: Automated Full Project Quality Review and Evidence

This appendix defines the automated quality review and evidence framework that the Supplier shall implement to provide continuous, objective, and auditable proof that the MATRIX-AI platform code, architecture, and design conform to the CDRB quality standards and the agreed product vision. The framework leverages industry-standard static analysis tools (SonarQube), AI-powered code review agents, and automated reverse-engineering validation to eliminate subjective assessments and ensure that every deliverable is machine-verified against the contractual design specifications. This framework operates continuously throughout all project phases, not as a one-time audit.

C.1 — Static Code Analysis (SonarQube)

Actions: Deploy a SonarQube instance (or equivalent MONDELEZ-approved static analysis platform) connected to the project repository from Phase 1 onward. Configure quality gates aligned with CDRB Section D (Code Structure and Readability) criteria. Define custom rules enforcing: (a) the 8-block stored procedure template compliance (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log) with mandatory block headers detected via pattern matching; (b) naming convention enforcement for KPI codes, table names, column names, configuration keys, and shared functions per the agreed naming standard; (c) no hardcoded market identifiers, environment references, dates, thresholds, or business rules in code (CDRB C01, C02); (d) no duplicate or near-duplicate procedures exceeding 70% similarity (CDRB C03); (e) safe calculation patterns (division-by-zero protection, null handling) enforced on all arithmetic operations (CDRB D05); (f) no sensitive data (passwords, tokens, PII) in code or configuration files (CDRB I02); (g) explicit column selections only, no SELECT * patterns in production code (CDRB D08); and (h) strict type checking with no implicit conversions in critical paths (CDRB D07). Every code commit must pass the SonarQube quality gate before merge. No exceptions without a CDRB-approved waiver. Expected Outcome: Zero critical or blocker issues in production code. All code conforms to the 8-block template with machine-verified compliance. No hardcoded values, no duplicate logic, no security vulnerabilities detected. Success Measurement: SonarQube dashboard showing: (i) quality gate pass rate = 100% on all merged code; (ii) zero critical/blocker issues open; (iii) technical debt ratio below agreed threshold; (iv) code coverage on shared functions ≥ 80%; (v) zero security hotspots classified as high or critical. Dashboard accessible to MONDELEZ at all times.

C.2 — AI-Powered Code Review & Optimization

Actions: Deploy AI code review agents (e.g., GitHub Copilot Code Review, Amazon CodeGuru, or equivalent MONDELEZ-approved AI tools) integrated into the code review workflow. Configure AI agents to perform: (a) semantic analysis of every stored procedure to verify that business logic matches the KPI registry definition (formula, filters, aggregation rules, unit-of-measure handling) ensuring the code implements what the registry declares (CDRB F03, F08); (b) performance optimization recommendations identifying slow patterns, unnecessary full-table scans, inefficient joins, and row-by-row processing in critical paths (CDRB G05); (c) configuration completeness check verifying that every market-specific parameter is sourced from configuration tables and no business rule is embedded in code (CDRB C01); (d) idempotency verification confirming that every procedure produces identical results when re-run on the same data (CDRB E05); (e) documentation quality check ensuring every procedure has a complete contract block (purpose, sources, targets, version history, dependencies) per CDRB D01; and (f) cross-procedure dependency analysis mapping data lineage from source ingestion through core domains, KPI calculation, publication, to metric views, flagging any broken or undeclared dependencies. Expected Outcome: AI-augmented reviews catch logic mismatches, performance anti-patterns, and configuration gaps before human review, reducing review cycle time and increasing defect detection rate. Every procedure is verified against its KPI registry entry programmatically. Success Measurement: (i) AI review coverage = 100% of all procedures before CDRB review; (ii) AI-detected issues resolved before merge; (iii) KPI registry-to-code match rate = 100% (every registered KPI formula verified in code); (iv) zero performance anti-patterns in production code; (v) AI review findings log maintained and accessible to MONDELEZ.

C.3 — Automated Reverse Engineering & Architecture Conformance

Actions: Implement automated reverse-engineering tools that parse the complete production codebase and generate: (a) an actual architecture diagram showing all pipeline components, their layer assignments, data flows, and dependencies, which is then compared against the approved 8-block architecture design (CDRB A01, A02); any deviation is flagged as a conformance violation; (b) a complete data lineage map from every source table through every transformation to every KPI output and metric view, verified against the declared lineage in Unity Catalog (CDRB K04); (c) a configuration dependency matrix showing every procedure's configuration table references, confirming that all market-specific logic is externalized (CDRB A03, C01); (d) a market parameterization audit verifying that every procedure accepts market_id as a parameter and that no market-specific code branches exist anywhere in the codebase (CDRB A03); (e) an environment portability check confirming no hardcoded database names, schema references, or environment-specific paths exist in any procedure (CDRB A04); and (f) a KPI registry reconciliation report matching every registered KPI (code, formula, filters, units, calendars) against the actual implementation in code, flagging any drift between the registry and the built solution. Expected Outcome: Machine-generated proof that the as-built solution matches the as-designed architecture. Any architectural drift, undeclared dependencies, or configuration gaps are detected automatically before phase gate reviews. Success Measurement: (i) architecture conformance score = 100% (zero deviations between design and implementation); (ii) data lineage coverage = 100% (every KPI output traceable to source); (iii) market parameterization audit = 100% pass (zero market-specific code branches); (iv) environment portability = 100% (zero hardcoded references); (v) KPI registry-to-code drift = zero (registry and implementation in perfect sync). Reports generated automatically and available to MONDELEZ before every CDRB review session.

C.4 — Automated Pipeline Testing & Continuous Reconciliation

Actions: Build an automated testing and reconciliation pipeline that runs continuously in the CI/CD environment: (a) unit test suite executing automatically on every code commit for all shared functions, with test results published to a dashboard (CDRB J01); (b) golden-data tests per procedure: known inputs produce known outputs, validated automatically on every build (CDRB J02); (c) automated re-run safety test: run every procedure twice on the same data and verify identical results (CDRB E05); (d) parallel-run reconciliation engine comparing new pipeline KPI outputs against legacy GCP outputs, KPI-by-KPI, market-by-market, month-by-month, with automated tolerance checking and variance flagging (CDRB J03); (e) synthetic market test automation: the fictional market ZZ is tested end-to-end on every major build, with automated verification that zero code changes were required (CDRB H01); and (f) volume scalability test: automated 3x data volume test confirming runtime stays within 1.5x budget (CDRB H02). Expected Outcome: Every build is automatically validated against quality, accuracy, and scalability criteria. Regressions are detected within minutes, not days. The reconciliation engine provides continuous proof that the new pipeline matches legacy outputs. Success Measurement: (i) unit test pass rate = 100% on every build; (ii) golden-data test pass rate = 100%; (iii) re-run safety test = 100% pass; (iv) parallel-run reconciliation within agreed tolerance for all KPIs, all markets, all months; (v) synthetic market ZZ test passing on every major build with zero code changes; (vi) all test results published to a dashboard accessible to MONDELEZ in real time.

C.5 — Evidence Package & Continuous Audit Trail

Actions: Maintain a continuously updated evidence package that serves as the auditable proof of quality for every CDRB review, phase gate, and final acceptance: (a) SonarQube quality gate history showing pass/fail status for every code commit with trend analysis; (b) AI review findings log with resolution status for every flagged issue; (c) architecture conformance reports generated before every CDRB session; (d) KPI registry-to-code reconciliation reports generated weekly; (e) parallel-run reconciliation results with variance analysis, updated after every pipeline run; (f) unit test and golden-data test results dashboard updated on every build; (g) synthetic market test evidence (configuration rows, execution logs, code diff, KPI outputs) archived per build; (h) performance benchmark results (runtime, cost, volume scalability) updated monthly; and (i) security scan results (SonarQube security hotspots, sensitive data scan, access audit) updated weekly. (j) Data Governance metadata package status: confirmation log showing all metadata submissions to the Data Governance team (dataset descriptions, lineage documentation, DQ rule definitions, data classification tags, and KPI registry exports) with Data Governance team receipt acknowledgement and any open items. Updated at each phase gate. All evidence is stored in a shared repository accessible to MONDELEZ at all times and is preserved for a minimum of 24 months after project completion. Expected Outcome: At any point during the project, MONDELEZ can access machine-generated, objective evidence of the solution's quality, accuracy, and conformance to the agreed design. No deliverable acceptance depends solely on subjective human assessment. Success Measurement: (i) evidence package completeness = 100% (all items above available before every phase gate); (ii) evidence freshness: all reports generated within the last 7 days at any review point; (iii) zero phase gate approvals without a complete, current evidence package; (iv) MONDELEZ auditors confirm evidence package is sufficient for independent verification.

C.6 — Governance & Tooling Requirements

The Supplier shall deploy and maintain all automated quality tools at its own cost as part of the fixed-price engagement. MONDELEZ shall provide: (a) repository access for SonarQube integration; (b) compute resources for CI/CD pipeline execution in the agreed Databricks environments; and (c) read access to legacy GCP pipeline outputs for parallel-run reconciliation. The Supplier shall not disable, bypass, or lower the threshold of any automated quality gate without a CDRB-approved waiver documented in the waiver register (CDRB L02). MONDELEZ retains the right to audit any automated tool configuration, quality gate threshold, or test coverage metric at any time. The Supplier shall provide a monthly Automated Quality Summary report to the Weekly 4-Box governance session, covering: SonarQube quality gate status, AI review coverage, architecture conformance score, reconciliation results, test pass rates, and any open waivers.

Data quality and lineage tooling will leverage Ataccama (MDLZ enterprise standard) and Databricks Unity Catalog as the primary governance platforms, consistent with the POET-Tooling Approach and mandatory Ataccama integration directive. Where a documented gap exists between pipeline-native DQ execution and Ataccama connectivity during the build phases, the Supplier may deploy the following specific interim accelerators:

(i) Databricks-native DQ expectation rules (CDRB E03, K01) — executing inline within stored procedures at the Quality Gate section, with results structured for automated Ataccama sync;

(ii) Unity Catalog metadata registration — automated tagging of dataset descriptions, column lineage, and data classification at procedure deployment, structured for Ataccama catalogue import;

(iii) KPI registry-to-code reconciliation engine — automated drift detection between the KPI registry and implemented code (CDRB K04), with outputs exportable to Ataccama lineage format.

C.7 — Enterprise Data Governance Integration (Ataccama)

Ataccama is the MONDELEZ enterprise standard for Data Quality governance, Data Catalog, and Data Lineage. The Supplier shall ensure alignment between the Databricks-native DQ implementation and the Ataccama governance layer as follows:

(a) DQ Rule Registration: All data quality rules implemented in the Databricks pipeline (CDRB E03, K01) shall be registered in Ataccama as the authoritative governance record. Databricks runtime DQ checks generate inline quality results that are synced to Ataccama.

(b) Metadata Cataloguing: All datasets, tables, and KPI definitions created within the MATRIX AI platform shall be catalogued in Ataccama, complementing the Unity Catalog registration.

(c) Data Lineage Alignment: Data lineage generated by Unity Catalog (CDRB K04) shall be visible in Ataccama. The Supplier shall ensure lineage from source ingestion through KPI output is traceable in both Unity Catalog and Ataccama.

(d) MONDELEZ Dependency: Ataccama integration requires MONDELEZ to provide: (i) Ataccama instance access and API credentials; (ii) enterprise DQ rule templates and cataloguing standards; (iii) technical guidance on Ataccama-Databricks connectivity. If Ataccama access or connectivity is not available during the build phases, the Supplier shall implement DQ rules in Databricks with metadata structured for future Ataccama import, and the Ataccama sync shall be executed during Hypercare or as a post-Go-Live activity.

- If Ataccama access or connectivity is not available during the build phases, the Supplier shall implement DQ rules in Databricks with metadata structured for automated Ataccama import, following the schema and API specifications provided by the MDLZ Data Governance team (Dmitry Maleykovich / Paul Danifo). This interim approach is consistent with POET Walk phase allowances, which permit gap-fill tooling provided it does not introduce a parallel governance platform. The Ataccama sync shall be completed no later than the end of the Hypercare phase (December 2027), and its completion shall be a condition of final program acceptance. The Supplier shall report Ataccama sync readiness at every phase gate from User Testing (May 2027) onwards

(e) Accelerator Sunset Plan: Each interim accelerator identified in this section shall include a documented transition plan to full Ataccama integration. The transition plan shall specify: (i) the specific Ataccama capability that will replace the accelerator function; (ii) the data format and API mapping required for migration; (iii) the target transition date, which shall be no later than the end of the Hypercare phase (December 2027); and (iv) acceptance criteria confirming Ataccama has assumed the function. Upon Ataccama assuming each function, the corresponding interim accelerator shall be decommissioned. The Supplier shall present the accelerator sunset status at each phase gate as part of the Data Governance metadata package.

Appendix D: Global Scalability Playbook — Detailed Requirements

The Global Scalability Playbook is a mandatory June 2027 deliverable, produced during user testing in the Development environment (Phase 3). Its purpose is to provide definitive, evidence-based proof that the MATRIX-AI platform architecture is globally scalable — that any new market can onboard through configuration alone, with zero code changes, and that the design has been validated end-to-end through the CDRB quality framework. The Playbook shall be accepted by MONDELEZ before the solution is promoted to the Quality environment. The following sections define the required content, acceptance criteria, and evidence standards for each chapter of the Playbook.

Section 1 — Architecture Overview

This section shall document how the 8-block pipeline architecture enforces configuration-driven market differences. It must clearly distinguish what changes per market (configuration rows in the market-keyed tables) versus what remains identical across all markets (code, stored procedure templates, shared utility functions, KPI calculation engine, and the generic publish layer). The section shall include: (a) a visual architecture diagram showing all 8 blocks (Source Ingestion, Harmonization & Standardization, Core Domain Build, Market Configuration Layer, KPI Calculation Engine, KPI Publication, Semantic/Consumption Layer, Consumption Layer) with data flow arrows and layer contracts; (b) a mapping table showing each block's inputs, outputs, configuration dependencies, and CDRB sections governing it; (c) an explanation of the canonical core domain entities and why they are source-agnostic; (d) the standard 8-block stored procedure template (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log) with annotated examples; and (e) a clear statement of the configuration-only onboarding principle: new markets add rows to configuration tables, not branches to code.

Section 2 — Configuration-Only Onboarding Checklist

This section shall provide a step-by-step operational guide for adding a new market to the platform using configuration alone. The checklist must cover all configuration table types with specific instructions for each: (1) Market Scope Definitions — how to register a new market identifier, define its data perimeter, and set the run-scope parameter; (2) Document Type Classifications — how to map the new market's data types to the canonical classification; (3) Reason Code Roles — how to assign reason codes (examples like returns, refusals, free goods) for the new market; (4) Item Category Roles — how to configure product category classifications; (5) Cut-Off Rules — how to define period-end cut-off windows and open-order treatment; (6) Open Order Bucket Conditions — how to configure order aging buckets; (7) FX Conversion Policies — how to register the new market's local currency and FX rate sources; (8) Business Rules — how to configure sell-in/sell-out matching rules, customer chain mappings, and calculation parameters; (9) KPI Registry Entries — how to register market-specific KPI definitions, formulas, filters, units of measure, calendars, additivity flags, and ownership; and (10) Quality Rule Thresholds — how to set DQ gate thresholds for the new market's data characteristics. Each checklist step must include: the configuration table name, required columns, example values from an existing market, validation criteria, and a sign-off checkbox.

Section 3 — Synthetic Market Test Evidence (CDRB) … Use USA or Canada as fictional market test with true data

This section shall provide complete, auditable evidence from the ZZ fictional market test — the definitive proof that the architecture is globally scalable. The ZZ market is a fictional market with synthetic data that has never existed in the pipeline. It must be onboarded exclusively by adding configuration rows, with absolutely zero code changes to any stored procedure, shared function, or pipeline component. The evidence package must include: (a) Pre-test baseline — documented state of the codebase (Git commit hash or equivalent) before ZZ configuration rows are added, proving no code was modified; (b) Configuration rows added — complete listing of every row inserted into each of the configuration tables for market ZZ, with business justification for each value; (c) Synthetic test data — description of the test dataset injected for market ZZ (volume, date range, data domains covered, edge cases included); (d) End-to-end pipeline execution log — full run log showing ZZ processed successfully through all 8 pipeline blocks, with status, row counts, duration, and quality gate results per block; (e) KPI output validation — ZZ KPI outputs verified against expected values for all KPI domains, all units of measure, and all calendar aggregations; (f) Metric view confirmation — Unity Catalog metric views correctly expose ZZ data with row-level security applied; (g) Genie validation — at least 3 natural-language (English, Spanish and Portuguese) queries against ZZ data returning correct, governed answers; (h) Post-test code diff — automated diff confirming zero code changes between pre-test and post-test codebase; and (i) CDRB sign-off — formal sign-off by the CDRB that the synthetic market test passes all applicable criteria across Sections A through L. If the synthetic market test fails, the architecture is not ready for global rollout, and the Supplier must remediate before proceeding.

Section 4 — Handling Unique KPI Types

This section shall document how the platform accommodates new markets whose KPI calculations are not currently in the registry. Two paths must be defined with decision criteria for each: Path A (Configuration Extension) — extending the KPI registry with new entries and configuring composite rules within the existing calculation engine, requiring no code changes. This path covers scenarios such as new units of measure, new calendar aggregation periods, new FX conversion policies, new matching rules, and new composite KPI formulas built from existing base measures. The Playbook must document at least examples of Path A extensions from the Latin American deployment. Path B (Engine Extension) — extending the KPI calculation engine with a new parameterized function when a genuinely novel calculation type is required that cannot be expressed through the existing registry schema. This is a contained change: the new function follows the standard 8-block template, is registered in the shared function library, and is unit-tested. It does not create a code fork or market-specific branch. The Playbook must document the governance process for approving a Path B extension, including who requests it, who approves it, what CDRB sections apply, and how the extension is validated to ensure it does not break existing markets.

Section 5 — Estimated Effort & Timeline per New Market

This section shall provide a documented, evidence-based estimate for onboarding any new market to the platform. The estimate must be grounded in actual data from the Latin American deployment and must include: (a) Configuration effort — number of configuration rows required per table type, based on averages from Brazil, Southern Cone, Mexico, and Wacam onboarding; (b) Data ingestion setup — estimated effort to establish source connections and ingestion pipelines for typical source system profiles (SAP, third-party market data, manual files); (c) KPI harmonization cycle — expected duration for KPI inventory, business rule alignment workshops, conflict resolution, and formal sign-off with business owners; (d) Testing cycle — expected duration for unit testing, golden-data tests, and parallel-run reconciliation for the new market; (e) CDRB review scope — which of the 12 CDRB sections require full review versus lightweight review for subsequent market onboardings; (f) Parallel-run duration — expected duration for running the new market's pipeline alongside legacy systems before cutover; (g) Total elapsed time — end-to-end estimated timeline from onboarding initiation to production go-live, broken down by phase; and (h) Resource requirements — estimated team composition and FTE allocation for a typical new market onboarding. The estimates must be presented in a table format with minimum, expected, and maximum ranges, and must include assumptions and dependencies.

Section 6 — Governance for Global Rollout

This section shall define how the CDRB quality framework applies to future market onboardings beyond Latin America. It must cover: (a) CDRB applicability matrix — which of the 12 sections (A through L) require full review, lightweight review, or are pre-approved for subsequent market onboardings that follow the configuration-only path; (b) Acceptance gate definition — the specific criteria that constitute a "pass" for each new market go-live, including minimum quality gate thresholds, reconciliation tolerance levels, and synthetic test requirements; (c) Change governance — how configuration changes for one market are reviewed to ensure they do not affect other markets' KPI accuracy or pipeline performance; (d) Registry governance — how the KPI registry is maintained as the global source of truth when multiple regions are simultaneously operational, including conflict resolution procedures for KPI definition disagreements between regions; (e) Escalation path — the decision rights and escalation path for resolving cross-region architectural decisions (e.g., a new region requests a Path B engine extension that could affect existing markets); and (f) Continuous improvement — how lessons learned from each new market onboarding feed back into the Playbook, configuration checklists, and CDRB criteria for the next onboarding.

Section 7 — 20 Validated Configuration-Only Onboarding Examples

This section shall document at least twenty (20) true, validated examples demonstrating configuration-only market onboarding, using North America as the reference target. Each example must be a discrete, end-to-end scenario covering a specific data domain or KPI type, and must include: (a) Scenario description — what business domain, KPI, or data flow is being onboarded; (b) Configuration changes — the exact configuration rows added or modified across the configuration table types; (c) Code change status — explicit confirmation of zero code changes (automated diff evidence); (d) Pipeline execution — run log showing successful end-to-end processing through all 8 blocks; (e) KPI output — verified output values against expected results; and (f) CDRB criteria met — which CDRB sections were validated by this example. Examples must collectively cover all  business domains in scope and demonstrate both Path A (registry extension) and Path B (engine extension) scenarios where applicable.

Section 8 — Acceptance Criteria for the Playbook

The Global Scalability Playbook shall be accepted by MONDELEZ when all of the following conditions are met: (a) All seven content sections (1 through 7) are complete and have been reviewed by the CDRB; (b) The synthetic market test (Section 3) passes with zero code changes and full CDRB sign-off; (c) new market onboarding evidence (Section 4) confirms configuration-only deployment with reconciliation within agreed tolerance; (d) At least 20 validated examples (Section 8) are documented with automated code-diff evidence; (e) The effort estimation model (Section 6) is reviewed and endorsed by MONDELEZ project leadership; (f) The governance model (Section 7) is approved by MONDELEZ D&A leadership and the Global D&A Product team; and (g) The Playbook is published in the project documentation repository and accessible to all stakeholders. Rejection of the Playbook shall require written justification identifying specific deficiencies.