# Day 2 Workshop Summary (20 Oct 2026)

The second workshop focused primarily on reviewing and refining the Statement of Work (SOW), validating the target delivery model, governance structure, architecture approach, timeline, staffing model, and implementation strategy for MATRIX AI. The session was significantly more delivery-oriented than Day 1 and concentrated on how the program would be executed rather than the long-term vision. [SOW review | Word], [SOW review (1) | Word]

# Executive Overview

Day 2 was dedicated almost entirely to reviewing the project Statement of Work and ensuring alignment between MDS, LATAM, Global teams, Product teams, Platform teams, and Lingaro on execution details.

Where Day 1 focused on the future-state vision, Day 2 focused on answering:

- Who does what?

- How will the solution be built?

- Who approves decisions?

- How will dependencies be managed?

- How will quality be controlled?

- How will rollout happen?

- How will ownership transition after go-live? [SOW review | Word], [SOW review (1) | Word]

# 1. Governance and Delivery Structure

A detailed governance model was reviewed.

The proposed structure separates:

### Strategic Leadership

Responsible for:

- Business alignment

- Funding

- Prioritization

- Scope decisions

- Escalation handling

### Execution Teams

Responsible for:

- Design

- Engineering

- KPI implementation

- Testing

- Deployment

### Product Teams

Future owners of:

- Enhancements

- Backlog

- Continuous improvement

- Long-term support

### Data Product Teams

Responsible for:

- Data domains

- Ingestion assets

- Core platform assets

- Shared services

The team stressed that execution ownership and governance ownership should remain separate. [SOW review | Word]

# 2. Global vs Local Leadership Alignment

A recurring concern throughout the session was avoiding a repeat of previous local-market implementations that diverged from global standards.

Several participants emphasized that:

- Local market requirements remain important.

- Global capability owners must validate decisions.

- KPI alignment cannot happen independently by market.

- LATAM solutions need a path toward global scalability. [SOW review | Word]

Specific attention was given to:

- Sales capability leadership

- Data governance

- KPI owners

- Product owners [SOW review | Word]

# 3. Delivery Approach Revisited

The implementation strategy was reviewed in detail.

The delivery model will follow:

### Phase 1

Mexico + Wacam

Purpose:

- Validate architecture

- Validate KPI framework

- Build parameterization model

- Build reusable framework

### Phase 2

Brazil

Purpose:

- Validate scalability and configuration model

### Phase 3

Argentina / SoCo

Purpose:

- Replace heavily customized local solutions

### Future Rollouts

Additional domains and regions. [SOW review | Word], [SOW review (1) | Word]

# 4. Databricks Migration Dependency

One of the most frequently discussed risks was platform readiness.

The group acknowledged:

- Target AWS/Databricks environment may not be available immediately.

- Migration timelines are outside direct project control.

- Delivery cannot wait for infrastructure readiness.

Agreed workaround:

- Build on current platform.

- Continue development.

- Migrate later.

- Retest after migration.

This significantly reduces schedule risk. [SOW review | Word], [SOW review (1) | Word]

# 5. Core Domain Dependency Discussion

A lengthy discussion focused on dependencies on core domain teams.

Concerns raised:

- Core domains may not be completed in time.

- Dependencies could delay delivery.

- Visibility into actual progress is limited.

Agreement reached:

- Reuse what exists.

- Assess maturity early.

- Consume available components.

- If required artifacts do not exist, project team may build needed components independently.

This was identified as one of the highest-risk dependencies. [SOW review | Word], [SOW review (1) | Word]

# 6. Harmonization and Parameterization Strategy

A major architectural topic focused on building a scalable framework.

Key principles:

### No Hard-Coding

The solution should:

- Be configurable.

- Be reusable.

- Support new markets without redevelopment.

### Market Configuration Layer

Different markets can:

- Use different KPI rules.

- Use different mappings.

- Use different business filters.

While sharing the same core architecture. [SOW review (1) | Word]

# 7. KPI Framework Design

The KPI framework discussion continued from Day 1.

Topics included:

- KPI harmonization

- KPI configuration

- KPI dictionary maintenance

- KPI governance

- KPI ownership

The group agreed that KPI definitions must remain configurable and market-aware without forcing custom code changes. [SOW review (1) | Word]

# 8. AI Architecture Deep Dive

The team spent considerable time discussing AI architecture.

Target vision includes:

### KPI Agent

Business performance questions.

### Operational Agent

Order-level and transaction-level queries.

### Knowledge Agent

Business definitions and KPI explanations.

### Commercial Agent

Commercial agreement logic.

### Supervisor/Orchestration Agent

Routes user questions to specialized agents. [SOW review | Word], [SOW review (1) | Word]

The group favored:

- Specialized agents

- Clear separation of responsibilities

- Lower risk of hallucinations

- Lower operating cost

- Better maintainability [SOW review | Word]

# 9. Dashboard Strategy

The workshop challenged the current reporting landscape.

Current state:

- Hundreds of reports.

- Multiple versions.

- Market-specific copies.

- Self-service proliferation.

Target state:

- Smaller number of standardized dashboards.

- AI-powered exploration.

- Reduced duplication.

- Shared reporting templates.

Participants cited examples where thousands of reports were reduced to a few hundred after rationalization exercises. [SOW review | Word], [SOW review (1) | Word]

# 10. Manual File Strategy

The team reviewed extensive use of manual files.

Agreements:

- Harmonize file structures.

- Consolidate templates.

- Reduce variations.

- Build common ingestion patterns.

- Eventually move manual-file processing into Databricks-native processes. [SOW review (1) | Word]

# 11. Data Quality, Observability and Monitoring

A detailed conversation covered operational governance.

Required capabilities:

### Data Quality

- Validation rules

- Threshold checks

- Duplicate detection

### Observability

- Pipeline monitoring

- Failure detection

- SLA monitoring

### Cost Monitoring

- Cost by workload

- Cost tracking per solution

### Operational Monitoring

- Job health

- Execution duration

- Abnormal execution alerts

The team debated tooling options and agreed that technology choices should support required business outcomes rather than be selected prematurely. [SOW review | Word], [SOW review (1) | Word]

# 12. Testing Strategy

Multiple testing stages were discussed:

### Technical Testing

Solution-level validation.

### Migration Validation

Verifying post-migration correctness.

### Integration Testing

### UAT

### Production Readiness Validation

The team emphasized:

- Full-data testing preferred over synthetic samples.

- Early business involvement.

- Defined acceptance criteria per phase. [SOW review | Word]

# 13. Change Control

The group discussed managing evolving requirements.

Agreed direction:

- Discovery remains flexible.

- Requirements baseline established after workshops.

- Change requests tracked formally.

- Governance board evaluates impacts.

- Significant changes reviewed by leadership.

The goal is to remain flexible while maintaining control of scope, budget, and timeline. [SOW review | Word]

# 14. Master Data Concerns

Master Data emerged as a significant recurring concern.

Topics included:

- Product hierarchies

- Customer hierarchies

- Local hierarchies

- Global mappings

- Calendar structures

- Unit-of-measure harmonization

The team identified ongoing overlap between several parallel initiatives and agreed that additional clarification is needed regarding ownership and future-state design. [SOW review | Word], [SOW review (1) | Word]

# 15. Resource Planning

Several discussions focused on staffing.

Key points:

- Dedicated workstream leaders required.

- Business analysts required.

- Data engineers required.

- BI leads required.

- Architects required.

- Governance participation required.

The team also discussed:

- Backfilling resources where necessary.

- Use of existing Mexico/Wacam experts.

- Need to mobilize teams before formal project kickoff. [SOW review | Word]

# Key Decisions

- Build the solution before Databricks migration if necessary. [SOW review | Word]

- Mexico + Wacam remain the first implementation wave. [SOW review | Word]

- Delivery will use configurable architecture rather than hard-coded market logic. [SOW review (1) | Word]

- Support multiple specialized AI agents instead of a single enterprise agent. [SOW review | Word]

- Dashboard rationalization is part of the target-state strategy. [SOW review | Word], [SOW review (1) | Word]

- Core-domain assets will be reused when available; otherwise delivery teams may build required components. [SOW review (1) | Word]

- Manual file ingestion should evolve toward standardized harmonized templates. [SOW review (1) | Word]

- Product teams must assume ownership after project completion. [SOW review (1) | Word]

# Primary Action Items

| Action | Owner |
| --- | --- |
| Update SOW based on workshop comments | Marcelo / Core Team |
| Finalize governance model and named resources | Leadership Team |
| Obtain remaining workstream resource nominations | Function Leads |
| Assess status of core domain deliveries | Technical Team |
| Validate Databricks migration assumptions | Platform Team |
| Define quality, observability and monitoring requirements | Architecture Team |
| Define AI agent architecture and ownership model | Architecture Team |
| Build KPI inventory and harmonization backlog | Delivery Teams |
| Prepare timeline and milestones with clear phase exit criteria | PMO / Leadership |
| Engage data governance owners and clarify responsibilities | Governance Team |
| Mobilize project teams and begin discovery activities | Workstream Leads |

[SOW review | Word], [SOW review (1) | Word]