# Day 3 Workshop Summary (21 Oct 2026)

Workshop Focus: SOW Finalization, Governance, Delivery Controls, Architecture Standards, Data Products, Resource Mobilization, Travel Planning, and Project Execution Readiness. [SOW review 2 | Word], [SOW review 2 (1) | Word]

# Executive Summary

The third workshop was the most operationally focused session of the series. While Day 1 concentrated on strategy and AI vision, and Day 2 focused on delivery structure and scope, Day 3 focused on how the project will actually be governed, controlled, staffed, reviewed, and executed.

The majority of the session was spent reviewing and refining the Statement of Work (SOW), including:

- Delivery governance

- Technical review processes

- Data quality controls

- Definition of deliverables

- Resource onboarding

- Travel planning

- Data product dependencies

- Technical architecture compliance

- Change management

- Testing and acceptance processes

- Commercial and contractual discussions

The group also aligned on the need for strong technical governance (CDRB), formal architecture reviews, structured code quality controls, KPI documentation standards, and early business engagement through on-site discovery workshops. [SOW review 2 | Word]

# 1. Success Measurement and Adoption Metrics

The day started with a discussion on how success should be measured after implementation.

Several adoption KPIs were proposed:

### User Engagement

- Active users

- User retention

- Returning users

- Platform adoption rates

### User Feedback

- Thumbs-up / thumbs-down mechanisms

- User satisfaction scoring

- Happiness measures

### AI Adoption

- Number of Genie interactions

- Questions asked through GenAI interfaces

- Frequency of AI-assisted analysis

The team highlighted that current measurement baselines do not yet exist and that a baseline survey should be performed before rollout. [SOW review 2 | Word]

# 2. Clarification of "Use Cases"

A lengthy discussion occurred regarding use cases.

Marcelo repeatedly emphasized that MATRIX AI should not be viewed as a traditional system built around predefined use cases.

His position was:

- The platform delivers trusted data.

- Users generate their own use cases through questions.

- Genie and AI capabilities create dynamic use cases.

- Traditional dashboard-first thinking should be minimized.

Several participants initially challenged this concept, arguing that projects typically require predefined use cases.

The eventual alignment was:

- Standard dashboards remain available.

- KPIs remain structured.

- Use cases emerge from user questions and analysis needs.

- AI significantly expands the number of possible use cases. [SOW review 2 | Word]

# 3. Databricks Genie and Skills Demonstration

The team reviewed advanced Databricks Genie capabilities.

Topics discussed:

### User Skills

Users can build personal reusable analytical skills.

Examples:

- Market performance monitoring.

- P&L review.

- Country-specific business reviews.

- Travel preparation reports.

Example discussed: A business leader traveling to Brazil could pre-build a Genie skill that automatically summarizes:

- P&L performance

- Market Share

- Sell-In

- Other KPIs

before arriving in market. [SOW review 2 | Word]

### Benefits

- Repeatable analysis

- Personalized insights

- Reduced manual interpretation

- Better executive productivity

# 4. Playbook Strategy

A significant topic was the creation of project playbooks.

The team aligned that the project should produce implementation playbooks covering:

- Rollout process

- Configuration process

- Data onboarding

- KPI onboarding

- Market expansion

- Governance requirements

The goal is to avoid reinventing implementation activities for future markets. [SOW review 2 | Word]

# 5. User Experience Design

The target user experience was discussed.

Expected front-end landscape:

- Databricks Genie

- Amazon QuickSight

- KPI dashboards

- Conversational analytics

The project should demonstrate:

- Security controls

- Market-level access controls

- Regional access handling

- User entitlements

Example discussed:

A Brazil user requesting Mexican data should only receive data if authorized. [SOW review 2 | Word]

# 6. Data Products and Core Domain Dependencies

One of the longest discussions focused on data products.

## Main Concern

The project depends on data products being delivered by other teams.

Potential scenarios:

### Scenario 1

Data products exist and are ready.

- Project consumes them directly.

### Scenario 2

Data products are not ready.

- Delivery team builds missing capabilities.

This was recognized as one of the largest project risks. [SOW review 2 | Word]

## Discussion Around Ownership

There was concern about potential conflict with existing Data Product teams.

Participants stressed that:

- Collaboration should remain positive.

- Existing teams should be engaged whenever possible.

- Project progress cannot be blocked by missing deliverables. [SOW review 2 | Word]

# 7. NextSync Assessment

A dedicated discussion focused on NextSync.

Topics covered:

- Distributor ERP integrations.

- Sell-out data.

- Inventory and stock data.

- Coverage across Brazil and Wacam.

- Existing architecture limitations.

Key observations:

- NextSync works as originally designed.

- Current architecture may not fully support future MATRIX AI requirements.

- Technical assessment will occur early in the program.

- If gaps are identified, remediation may be required.

Decision:

A Fit-Gap Assessment will determine whether additional work is required or whether existing integrations can be reused. [SOW review 2 | Word]

# 8. Deliverable Framework

The workshop reviewed all major project deliverables.

Key deliverables include:

### Technical Deliverables

- Architecture

- Data products

- KPI framework

- Metric views

- Governance components

### Operational Deliverables

- Runbooks

- Support documentation

- Deployment guidance

- Monitoring assets

### Business Deliverables

- KPI dictionary

- KPI harmonization

- Playbooks

- Training materials

### Transition Deliverables

- Knowledge transfer

- Handover packages

- Support readiness

All deliverables will have success criteria and acceptance criteria defined. [SOW review 2 | Word]

# 9. CDRB (Technical Governance Board)

A substantial portion of the workshop focused on CDRB.

## Purpose

The CDRB will act as the technical quality authority.

Responsibilities include:

- Reviewing architecture compliance

- Reviewing solution quality

- Monitoring technical standards

- Approving technical deviations

- Reviewing evidence of compliance

## Weekly Review Process

The proposal was:

- Teams deliver code.

- Automated checks are executed.

- Teams provide evidence.

- Weekly review validates compliance.

- Deviations are reviewed.

The intent is proactive governance rather than finding problems at project completion. [SOW review 2 | Word]

# 10. Technical Standards Discussion

The group reviewed a large set of engineering standards.

Examples included:

### Architecture Principles

- One source of truth

- No hidden transformations

- Data traceability

- Configurable rules

- No hard-coded logic

### Data Management

- Data lineage

- Auditability

- Quality monitoring

- Master data governance

### Development Standards

- Consistent naming

- Version control

- Testability

- Scalability

- Performance optimization

### Security Standards

- Least privilege access

- Sensitive data protection

- Audit logs

The list contains approximately 70 technical controls that solutions must satisfy. [SOW review 2 | Word]

# 11. Debate: SonarQube vs New AI-Based Review Technologies

One of the clearest technical debates of the day.

### Position 1

Use proven tools:

- SonarQube

- Existing code quality controls

- Existing CI/CD integrations

Reason:

- Minimal implementation effort.

- Known reliability.

- Reduced project risk.

### Position 2

Explore new AI-driven governance solutions (JEV / GenAI-driven review).

Reason:

- New Mondelez standards.

- Better future capabilities.

- Opportunity to modernize reviews.

### Outcome

The team agreed:

- Project delivery cannot be delayed by experimentation.

- Existing proven controls remain baseline.

- New technologies can be explored separately.

- Adoption can occur later if validated. [SOW review 2 | Word]

# 12. Data Quality Strategy

This became one of the deepest discussions.

The team distinguished between:

### Data Quality

Business correctness.

Examples:

- Invalid values

- Missing master data

- Duplicate transactional records

### Technical Reconciliation

Pipeline correctness.

Examples:

- Records lost during processing

- Unexpected filtering

- Pipeline failures

There was debate around reconciliation approaches.

Consensus:

- End-to-end reconciliation is not always possible.

- Reconciliation should occur between layers.

- Critical data elements should be specifically monitored.

- Master data requires stricter controls than KPI outputs. [SOW review 2 | Word]

# 13. Business Rule Governance

Participants highlighted a significant adoption risk.

Potential issue:

Even technically correct data may not be trusted if business rules are not understood or validated.

Agreed approach:

- Capture business validation rules.

- Involve SMEs during workshops.

- Create data quality and consistency controls.

- Expand rules over time as issues are discovered. [SOW review 2 | Word]

# 14. Governance Model

The group refined governance structure.

Final structure includes:

### Daily Scrum

Per workstream.

### Weekly CDRB

Technical governance.

### Monthly Four Box

Executive reporting.

### Working Group

Added during discussion.

Purpose:

- Resolve trade-offs.

- Make decisions.

- Manage dependencies.

- Escalate risks.

Participants felt this decision-making forum was missing from the original governance proposal. [SOW review 2 | Word]

# 15. Resource Planning

A detailed discussion covered staffing.

Topics included:

- Required competencies.

- Onboarding timelines.

- Internal sourcing.

- Resource availability.

- Holiday coverage.

- Geographic staffing model.

Locations discussed:

- Poland

- India (Bangalore)

- Philippines

- Mexico

- Brazil

The team confirmed resource screening is underway and candidate shortlists are being prepared. [SOW review 2 | Word]

# 16. Travel Strategy

This became one of the most active discussions.

### Marcelo's Position

Travel early.

Reason:

- Faster understanding.

- Better stakeholder relationships.

- Higher discovery effectiveness.

### Lingaro Position

Prepare before travel.

Reason:

- Review existing solutions.

- Build KPI inventory.

- Screen resources first.

- Improve workshop efficiency.

### Final Alignment

- Some preparation is required.

- Travel should not be excessively delayed.

- Brazil workshops remain a priority.

- Teams should arrive with preliminary analysis completed. [SOW review 2 | Word]

# 17. Working Hours and Time Zone Coverage

The team discussed time zone challenges.

Primary concern:

Poland-based teams supporting:

- Mexico

- Brazil

- Wacam

Agreement:

- Key roles must provide overlap with LATAM time zones.

- Flexibility is required from both sides.

- Not all resources require extended overlap.

- Business-facing roles require the strongest alignment. [SOW review 2 | Word]

# 18. Knowledge Transfer and Transition

The team confirmed transition planning must be included.

Topics:

- KT documentation.

- Operational ownership.

- Support readiness.

- Handover procedures.

- Future ownership model.

Open question remains:

Who owns the solution after go-live:

- Product Team?

- MDS?

- AMS?

- Business organization?

Further clarification is required. [SOW review 2 | Word]

# 19. KPI Dictionary Review

The KPI Dictionary was revisited.

Each KPI will include:

- Business description.

- Formula.

- Technical implementation.

- Source systems.

- Transformations.

- Business context.

The dictionary is expected to become:

- Documentation repository.

- AI knowledge source.

- Training asset.

- Future support asset. [SOW review 2 | Word]

# 20. Commercial Discussion

Several contractual topics were reviewed.

Topics included:

- Fixed-price delivery model.

- Deliverable acceptance criteria.

- Payment structure.

- Warranty period.

- Fee-at-risk discussion.

- Year-end budgeting.

Debate occurred around additional penalty mechanisms.

Lingaro's position:

- Fixed-price already places delivery risk on Lingaro.

Mondelez position:

- Financial protection mechanisms should be reviewed.

No final decision was reached and further review with procurement and finance teams is required. [SOW review 2 | Word]

# Key Decisions

- Weekly CDRB governance process will be established. [SOW review 2 | Word]

- Data products remain in scope and will be consumed if available or built if missing. [SOW review 2 | Word]

- NextSync will undergo a Fit-Gap Assessment. [SOW review 2 | Word]

- Existing quality controls remain baseline; new AI governance tools may be explored separately. [SOW review 2 | Word]

- Layer-level technical reconciliation will be included in the solution design. [SOW review 2 | Word]

- A dedicated working group will supplement governance forums for faster decisions. [SOW review 2 | Word]

- Knowledge transfer and transition activities will be formal project deliverables. [SOW review 2 | Word]

- Key project roles must maintain overlap with LATAM business hours. [SOW review 2 | Word]

- Brazil discovery workshops remain a priority and require travel. [SOW review 2 | Word]

# Action Items

| Action | Owner |
| --- | --- |
| Update SOW after workshop feedback | Marcelo / Core Team |
| Finalize assumptions and dependencies section | Project Team |
| Define CDRB governance operating model | Technical Leadership |
| Prepare evidence-based weekly compliance process | Technical Teams |
| Assess readiness of Data Products | Data Product Teams |
| Perform NextSync Fit-Gap Assessment | Architecture Team |
| Define technical reconciliation approach | Data Engineering Team |
| Complete staffing shortlists and nominations | Lingaro Leadership |
| Prepare resource mobilization plan | Lingaro |
| Define travel schedule for Brazil workshops | Project Leadership |
| Finalize KPI Dictionary template | Functional Team |
| Clarify Jira structure and configuration requirements | Jira/RDP Team |
| Define defect triage and release management process | PMO & QA Leads |
| Schedule architecture review with Enterprise Architecture stakeholders | Architecture Team |
| Finalize commercial language around fee-at-risk and payment milestones | Procurement / Finance / Leadership |
| Obtain final SOW approval and signatures | Project Sponsors |

[SOW review 2 | Word], [SOW review 2 (1) | Word]