STATEMENT OF WORK (SOW)

Matrix AI 
Latin America Global Lighthouse

This Statement of Work (the “SOW”) is effective as of 02/11/2026 (“Effective Date”) by and between Mondelez Global

LLC, having an address at 905 W Fulton Market, Suite 200, Chicago, IL 60607, USA (“MDLZ”) (“Buyer”) and Lingaro sp. z. o.o., having an address at Warsaw, Poland Headquarters, Puławska 180, 02-670 Warsaw, Poland (“Seller”) (“Supplier”).

Mondelez Global LLC (“MDLZ”) and Lingaro sp. z. o.o. (“Supplier”) entered into the Project Agreement, dated April 12th, 2024 (the “Project Agreement”) for the provision of Data and Analytics Services.

Unless the context otherwise indicates, capitalized terms that are used but not defined in this Statement of Work shall have the meaning assigned to such terms in the Project Agreement.

- Summary.

| Program Name | Matrix AI |
| --- | --- |
| Project Name | Matrix AI |
| AR number | XXX |
| Cost Center / WBS number | XXX |
| Seller’s Name | Lingaro |
| Start Date | 02/11/2026 |
| End Date | 31/12/2027 |
| Work Location(s) | Remotely |
| Seller Project Manager (SPOC) | Tim Kemp tim.kemp@lingarogroup.com |
| Buyer Project Manager (SPOC) | Ana Sola ana.sola@Mondelez.com |
| Buyer Procurement Contact | Slav Denyakin slav.denyakin@Mondelez.com |
| Project Delivery Type | Fixed Price |
| Project Fee Model | Milestone-based Fixed Price |
| Currency | USD |
| Fees at Risk % | 0% |

- Financial details:

| Statement of Work | Net Fees* (Tracked in EAC) | Expenses | Total Budget |
| --- | --- | --- | --- |
| Original SOW | 0% | $300,000.00 | $3,200,00.00 |
| Investment | 0% | $0 | ($695,753.12) |
| Total | 0% | $300,000.00 | $3,200,00.00 |

*Taxes are not included in the Fees above.

- Objective.

Mondelez International currently operates commercial analytics solutions across Mexico, WACAM, Brazil, and Southern Cone. Existing KPI calculations are predominantly implemented within Power BI semantic models, resulting in inconsistent KPI definitions, fragmented governance, and limited scalability across markets.

In support of Mondelez International's ongoing analytical platform modernization and migration from Google Cloud Platform (GCP) to Databricks on Amazon Web Services (AWS), Lingaro shall design and implement a configuration-driven analytical architecture and governed KPI framework. The solution shall establish a centralized and governed KPI calculation layer serving as the authoritative source for KPI definitions and calculations across the in-scope markets. The scope includes the implementation of configurable market-specific logic, data quality controls, monitoring, data lineage, and governance capabilities, enabling consistent KPI reporting, improved operational oversight, and scalable onboarding of additional markets within the target platform.

This Statement of Work formalizes the engagement between MONDELEZ and Lingaro for the design and implementation of a configuration-driven analytical architecture and governed KPI framework supporting Mondelez International's broader platform modernization initiative.

The engagement shall be executed as a fixed-price contract and delivered across five phases, each governed by the CDRB (Configuration-Driven Review Board) quality framework and subject to formal phase-gate acceptance.

- Phase 1 — Blueprint & Working Prototype (November 2026 – January 2027):

Solution architecture design, KPI harmonization across all four BUs, configuration object creation, core domain build, and delivery of a full Latin American working prototype in the existing Databricks development environment. Blueprint and build in November and December 2026, Prototype demonstration by January 2027. Data Quality & Observability — Design: Define the end-to-end data quality framework architecture, including DQ expectation rules for every pipeline stage (ingestion, harmonization, core domain, KPI calculation, publication, metric views). Design the jobs monitoring architecture (improvement of 30% in the performance of the pipelines): run log schema, watermark tracking per market, duration and row-count capture per procedure, and quality gate result recording (CDRB K01). Design the cost tracking model: compute cost tagging strategy by layer, market, and procedure; cost allocation methodology; and budget threshold definitions per pipeline tier (CDRB G07). Design alert routing rules: failure alerts, SLA-breach alerts, DQ threshold breach alerts, and cost overrun alerts, with ownership mapping to responsible teams (CDRB K02). Design the monitoring dashboard wireframes for DQ pass/fail rates, job execution status, runtime trends, and cost-per-run views. All designs documented and reviewed as part of the Blueprint deliverable. Training & Enablement: Develop the Training Needs Assessment and Training Strategy, identifying all user personas (commercial analysts, KAMs, field sales, trade marketing, technical operations, data engineers). Curate and assign foundational Databricks training paths from Databricks Academy free courses (Data Engineering, Databricks SQL, Unity Catalog Fundamentals) and Pluralsight courses (Databricks for Data Engineers, Apache Spark Fundamentals) for the Lingaro and MONDELEZ technical project teams. Begin development of custom MONDELEZ-specific training modules covering the MATRIX-AI 8-Section pipeline architecture, CDRB quality framework, configuration-driven design principles, and the KPI registry governance model.

- Phase 2 — Migration & Scalability Proof (February – March 2027):

Full migration from the Databricks exploration zone to the Databricks AWS Development environment. Unit testing, golden data tests, and parallel-run reconciliation against legacy GCP. Configuration only (zero code changes) as proof of global scalability. CDRB final sign-off on all procedures and reconciliation evidence. Data Quality & Observability — Build & Test: Implement DQ expectation rules (only technical rules) at every quality gate across all 8 pipeline Sections; build automated DQ checks for key uniqueness, null-key rates, orphan records, row-count reconciliation, and missing conversion factors (CDRB E03). Build the jobs monitoring infrastructure: run log tables capturing status, rows read/written, watermark position, duration, and quality gate results for every procedure execution; per-market watermark tracking ensuring isolated re-run capability (CDRB K01). Build the cost tracking infrastructure: apply compute cost tags by layer, market, and procedure across all pipeline jobs; implement cost aggregation views queryable via SQL and Genie (CDRB G07). Build the alert framework: configure automated failure alerts, SLA-breach alerts, DQ threshold breach alerts, and cost overrun alerts with routing to responsible teams (CDRB K02). Build the operational runbook for each job and failure scenario, including the single-market re-run procedure and parameter-driven backfill process (CDRB K03). Test all monitoring, alerting, and cost tracking components as part of the migration validation; verify run logs, alert delivery, and cost tag accuracy in the DEV environment. Training & Enablement: Complete foundational Databricks and Pluralsight course assignments for all technical team members with tracked certification progress. Develop custom MONDELEZ training materials for Unity Catalog metric views, row-level security administration, Genie space configuration, and AI/BI dashboard design patterns. Build hands-on lab environments in the DEV workspace for guided exercises. Deliver initial Train-the-Trainer sessions to the MONDELEZ business project team (designated trainers from each BU) covering platform architecture fundamentals, the KPI dictionary, and Genie natural-language querying basics.

- Phase 3 — Project Team Testing & User Testing in DEV (April – June 2027):

End-to-end technical testing and validation by the project team (April, followed by full user testing with business stakeholders from all four markets (May–June). Synthetic market test (CDRB) with the fictional market "ZZ" demonstrating configuration-only onboarding. All critical and high-priority defects to be raised by business users based on E2E functional test. Defect to be resolved before promotion to the Quality environment. Data Quality & Observability — Deploy Dashboards & Validate: Deploy the full suite of monitoring dashboards in the DEV environment: (a) Data Quality Dashboard showing DQ pass/fail rates by domain, market, pipeline layer, and date, with drill-down to individual rule failures and trend analysis; (b) Jobs Monitoring Dashboard showing real-time and historical job execution status, runtime per procedure, watermark positions per market, success/failure rates, and SLA compliance indicators; (c) Cost Monitoring Dashboard showing compute cost per run broken down by layer, market, and procedure, with daily/weekly/monthly cost trends, budget utilization percentage, and cost anomaly detection; (d) Genie-queryable cost and monitoring views enabling natural-language queries such as "what was the pipeline cost for Brazil last week" or "which procedure exceeded its runtime budget yesterday." Validate all alerting end-to-end: simulate job failures, DQ breaches, SLA violations, and cost overruns to confirm alerts route correctly to the owning teams. Validate the operational runbook: execute the single-market re-run procedure, a parameter-driven backfill, and a load rollback using the documented steps, confirming idempotent re-execution and correct cost tagging of re-runs (tagged as run_type = reprocess). Training & Enablement: Deliver comprehensive Train-the-Trainer program to the MONDELEZ business project team, covering all custom training modules: Genie space usage per business persona, AI/BI dashboard interpretation and self-service exploration, KPI dictionary navigation and business rule understanding, data quality monitoring dashboards, and the configuration-driven onboarding process. Trainers complete certification assessments and conduct supervised pilot training sessions with a small group of end users. Finalize all custom MONDELEZ training materials including user guides, quick-reference cards, video walkthroughs, and FAQ documents. Integrate relevant Databricks Academy and Pluralsight course links into the training portal as self-service learning paths for ongoing skill development.

- Phase 4 — Integration Testing & UAT in Quality Environment (July – October 2027):

Solution promoted to the Quality environment. Integration testing, including cross-domain data flows and multi-market concurrent execution. Full User Acceptance Testing with business stakeholders. Final parallel-run reconciliation against legacy GCP pipeline with KPI-by-KPI sign-off. Go/no-go decision for production release. Data Quality & Observability — QA Hardening & Sign-Off: Promote all monitoring dashboards, alert configurations, cost tracking, and runbooks to the Quality environment. Execute full monitoring validation in QA: confirm DQ dashboards reflect Quality environment data correctly; confirm job monitoring dashboards track QA pipeline executions with accurate runtime and row-count metrics; confirm cost tracking tags apply correctly in the QA compute cluster with cost views matching actual Databricks billing; confirm all alerts fire correctly in QA (failure, SLA breach, DQ breach, cost overrun). Conduct performance benchmarking against CDRB G01 budgets in the Quality environment: each procedure within 30% of improvement, full daily chain within 30% of improvement, publish layer within 30% of improvement. Validate runtime monitoring captures these benchmarks and raises alerts on exceedances. Validate end-to-end data lineage in Unity Catalog from source record to KPI output to metric view (CDRB K04). Sign off on all observability components as part of the go/no-go production readiness decision. Training & Enablement: Certified MONDELEZ trainers (Train-the-Trainer graduates) lead end-user training sessions for all four BUs, supported by the Supplier. Training delivered per persona: (a) commercial analysts and KAMs receive Genie querying, AI/BI dashboard, and KPI interpretation training; (b) trade marketing and field sales receive operational dashboard and sell-in/sell-out analysis training; (c) technical operations and data governance teams receive Unity Catalog administration, DQ monitoring, job monitoring dashboards, cost monitoring dashboards, and runbook training including the single-market re-run procedure. All training sessions are conducted in the Quality environment using real data. Collect training effectiveness feedback and address gaps before go-live. Publish the complete training portal with Databricks Academy paths, Pluralsight courses, and all custom MONDELEZ materials accessible to every user.

- Phase 5 — Go-Live, Hypercare & Transition to Support (November – December 2027):

Production deployment across all four Latin American markets. Hypercare stabilization support. Publication of the Global Scalability Playbook (Appendix). Knowledge of transfer and formal Transition to Support. Data Quality & Observability — Production Monitoring & Stabilization: Activate all monitoring dashboards, alert configurations, and cost tracking in the Production environment from day one. During Hypercare, the Supplier shall actively monitor: DQ dashboards for data quality regressions across all four markets; job monitoring dashboards for runtime anomalies, failure patterns, and SLA compliance; cost monitoring dashboards for compute cost trends, budget adherence, and cost anomalies per layer, market, and procedure. Tune alert thresholds based on production data patterns (DQ tolerances, runtime baselines, cost baselines). Execute and validate the operational runbook in production for at least one single-market re-run, one parameter-driven backfill, and one load rollback to confirm procedures of work in the production environment. Deliver the final cost baseline report: documented compute cost per market per month, cost per pipeline layer, and projected annual run cost for budget planning. Training & Enablement: Supplier provides dedicated training support during Hypercare, including drop-in help sessions for end users encountering issues in the production environment; refresher training sessions for areas identified as gaps during UAT feedback; advanced training modules for power users covering custom Genie space creation, advanced KPI analysis techniques, and metric view interpretation. Execute formal knowledge transfer to the MONDELEZ operational and support teams, covering pipeline operations and re-run procedures, configuration table maintenance for future market onboardings, KPI registry governance and update workflows, DQ monitoring alert response and resolution procedures, job monitoring dashboard usage and SLA tracking, cost monitoring dashboard interpretation and budget escalation procedures. Hand over all training materials, lab environments, monitoring dashboards, alert configurations, runbooks, and the training portal to MONDELEZ for ongoing ownership. Ongoing learning paths via Databricks Academy and Pluralsight remain available as self-service resources for new team members and continuous skill development.

- Scope.

The Supplier shall design, develop, and implement Matrix AI as a governed, Databricks-based analytical platform supporting commercial, marketing, and supply use cases across the approved Latin America scope. The Services shall establish a reusable architecture blueprint, canonical data model, governed KPI framework, and AI/BI capabilities. The solution shall employ a configuration-driven architecture that manages market-specific requirements through configurable data parameters, provide a single source of truth for KPI definitions and calculations across all four markets, and include end-to-end governance, data quality controls, cost monitoring, alerting, and data lineage capabilities.

The preliminary in-scope markets for this engagement are Mexico, Wacam, Brazil, and Southern Cone. The final project scope baseline, including the confirmed markets, domains, data sources, KPI inventory, harmonization requirements, target-state architecture, data products, AI/BI capabilities, and implementation priorities, shall be jointly validated and finalized during the scope-definition workshops scheduled at the Lingaro Warsaw office from 19 October 2026 through 23 October 2026. The outcomes of these workshops shall form the definitive scope baseline for the engagement and shall prevail over any prior assumptions or scope interpretations not expressly reflected in the approved baseline artifacts. The agreed workshop outcomes shall be documented and incorporated into this Statement of Work through a formal amendment executed by both Parties.

  - Business Domains and Data in Scope:

The platform shall cover the following business domains, including all associated data sources, manual files, and end-to-end pipelines built in Databricks:

|  | Domain | Coverage | Redesign from GCP | Reverse engineer and design | Reverse engineer and design (out of scope) | Build from scratch | Build from scratch (out of scope) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | OTC — Order-to-Cash | Sales orders, invoices, deliveries, order schedule & status, on-time delivery, billing accuracy, open order buckets | MX, WACAM | BR, SOCO |  |  |  |
| 2 | Mondelez Inventory | Internal stock snapshots, warehouse and plant-level inventory positions | MX, WACAM, Extend to SOCO, BR |  |  |  |  |
| 3 | EPOS / Channel Inventory | Electronic Point-of-Sale sell-out data, channel inventory positions, store-level granularity | MX, WACAM | BR, SOCO |  |  |  |
| 4 | E-RTM / Snacksync | Expansion of EPOS / Channel Inventory / Perfect & Right Store |  |  |  |  | MX, WACAM, BR, SOCO |
| 5 | Market Share | All market measurement data and calculations | MX, WACAM |  |  | BR, SOCO |  |
| 6 | Master Data Hierarchies | All Customer, Product and Calendar hierarchies, including alternative hierarchies | MX, WACAM, | BR, SOCO |  |  |  |
| 7 | Perfect & Right Store | Data in scope for all applications for Perfect and Right Store Operations | MX RS (DSD) ready |  |  |  | MX, WACAM, BR, SOCO |
| 8 | Shipments | Data sources from OTM (Oracle Transportation Management) and SAP TM (Transportation Management) | MX, WACAM, Extend to SOCO, BR |  |  |  |  |
| 9 | Promotions | Full data in scope for promotions | MX (only existing data model as of 12.10.26) |  |  |  | WACAM, BR, SOCO |
| 10 | DSD Mexico | Full Mexico DSD data in scope with DSD suggested replenishment | MX | N/A |  | N/A |  |
| 11 | Brazil VR / PVC / One Click / Lenses / Easter | Assess, improve and build Brazil-specific analytical products (VR = Variable Remuneration, PVC = Price Value Chain, Lenses Daily Sales and Easter |  |  | BR |  |  |
| 12 | Cross functional datasets | Integrated views with configurable matching rules per market across all datasets |  |  |  | MX, WACAM, BR, SOCO |  |
| 13 | Historical data loads | Historical data from other databases based on the business processes in scope |  |  |  |  |  |

  - Technical Architecture: 8-Section Pipeline

The Supplier shall implement the end-to-end pipeline following the 8-Section architecture. Every step must follow the standard template (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log):

Section 1 — Source Ingestion:

- Establish federated connections from GCP layers to bring data for the prototype build;

- Ingestion all required data to build full solution into Databricks AWS.

Section 2 — Harmonization & Standardization:

- Cleansing, type enforcement, naming standardization, unity of measure and currency conversions, deterministic de-duplication, and Data Quality expectations with failure logging.

Section 3 — Core Domain Build:

- Canonical entities with reusable assets for all markets. New markets onboard via configuration only.

Section 4 — Market Configuration Layer:

- Versioned, market-keyed configuration tables (examples like market scope, document types, reason codes, item categories, cut-off rules, open order buckets, FX policies, business rules, KPI registry, Data Quality thresholds) plus a shared, unit-tested utility function library. New markets onboard via configuration only.

Section 5 — KPI Calculation Engine:

- Parameterized engine reading Core Domains and Configuration only. Narrow output: KPI code, grain keys, UoM, value. New markets onboard via configuration only.

Section 6 — KPI Publication / Data Products:

- Generic publish layer (example as read base → evaluate composites → expand UoM → expand calendar → apply FX → persist). New KPI domains follow the same pattern without new publish logic. New markets onboard via configuration only.

Section 7 — Semantic Layer (Unity Catalog Metric Views):

- Reusable views with row-level security registered in Unity Catalog. No consumer accesses raw pipeline tables directly. New markets onboard via configuration only. Develop automated process to generate metric views with new / existent KPIs.

Section 8 — Consumption Layer:

- AI/BI Dashboards on metric views,

- Genie Agents per persona, (c) Knowledge Assistants, (d) Functional/Cross-Functional Supervisor Agents.

  - Activities in Scope

- Architecture & Pipeline Design — 8-Section model, CDRB Section A compliance.

- KPI Harmonization — Full LA inventory (code, formula, filters, adjustments, units, calendars, additivity, owner, version), signed off by all four BUs.

- Configuration Object Design — AI-assisted conversion of GCP stored procedures and Power BI DAX measures into externalized configuration objects, including mapping with users for rules outside of existent tools.

- Core Domain & KPI Engine Build — All core entities and the full KPI engine in Databricks, with unit testing, golden-data tests, and parallel-run reconciliation vs. legacy GCP.

- Semantic Layer & Consumption Build — Metric views, RLS (Row Level Security), Genie spaces, AI/BI dashboards, Knowledge Assistants and Supervisor Agents. Develop automated process to generate metric views with new / existent KPIs.

- Data Quality & Governance — Data Quality rules, automated reconciliation (only compare, excluding fixes and updates), Unity Catalog lineage, full audit trail (CDRB).

- Testing & Reconciliation — Unit tests, golden-data tests, parallel-run reconciliation (only compare, excluding fixes and updates) and legacy defect tracking.

- Global Scalability Proof — Config-only onboarding with true prototype / demonstration with zero code changes to onboard a new market like Brazil or SoCo.

- Global Scalability Playbook — Architecture overview, onboarding checklist, synthetic market evidence, unique KPI handling, effort estimates, governance, and documented config-only onboarding examples.

- Migration Support — Databricks Exploration zone to Databricks AWS Dev for the full product build after blueprint / prototype phase.

- UAT Support — Defect management (logging, tracking, clarification, resolution).

- Hypercare & T2S — Post go-live stabilization and knowledge transfer.

- Project Management — Consolidated PM across both workstreams (Daily Scrum, Weekly 4-Box, Monthly Leadership Update).

- Training & Enablement — Development of training materials for all user personas (commercial analysts, KAMs (Key Account Manager), field sales, trade marketing, and technical operations). Includes platform navigation guides, Genie space usage documentation, AI/BI dashboard interpretation guides, and KPI dictionary reference materials. Training content shall cover the Databricks environment, Unity Catalog metric views, Genie natural-language querying, and the configuration-driven onboarding process for future markets. Development Team is excluded from those activities.

- Data Quality Monitoring & Alerts — End-to-end automated data quality monitoring framework covering every pipeline stage (ingestion, harmonization, core domain, KPI calculation, publication, and metric views). Includes: DQ expectation rules at every quality gate; automated alerts routed to the owning team when a quality threshold is breached or a DQ gate fails; a reconciliation dashboard tracking DQ pass/fail rates by domain, market, and pipeline layer; and anomaly detection for unexpected data volume changes, null-key rates, and orphan records (CDRB).

- Jobs Monitoring, Cost Tracking & Operational Dashboards — Comprehensive pipeline observability covering: (i) end-to-end job monitoring with complete run logs recording status, rows read/written, watermark position, duration, and quality gate results for every procedure (CDRB); (ii) automated failure and SLA-breach alerts routed to the responsible team with zero reliance on user-reported discovery (CDRB); (iii) compute cost tracking tagged by layer, market, and procedure, with monitoring dashboards and Genie-queryable cost views enabling identification of expensive operations and budget adherence verification (CDRB); (iv) runtime budget tracking confirming each procedure completes within 30% of improvement against existing procedures, the full daily chain within 30% of improvement against existing chain, and the publish layer within 30% of improvement (CDRB); and (v) data lineage visibility in Unity Catalog from source record through every pipeline layer to the final KPI output (CDRB).

- Operational Runbook & Re-Run Playbook  — A documented, reviewed operational runbook for every job and failure scenario, covering: how to re-run a failed job safely (idempotent execution guaranteed); how to execute a parameter-driven backfill for historical data reprocessing; how to roll back a failed load without data loss; how to handle known issues and edge cases; and escalation procedures for unresolved failures. The runbook shall be published, reviewed by at least one team member not involved in writing it, and maintained as a living document through Hypercare (CDRB K03). Includes a re-run playbook with step-by-step procedures for full-history reprocessing, incremental catch-up runs, and market-specific reprocessing scenarios.

Single-Market Re-Run: The pipeline architecture enforces market isolation through per-market parameterization, partitioning, and independent watermarks (CDRB H03, H04, G02), enabling any failed market run to be re-executed for a specific date range without triggering, scanning, or affecting any other market's data, with compute cost proportional only to the failed market's volume.

- Deliverables. The following deliverables (“Deliverables”) will be produced during the course of this SOW:

The following deliverables shall be produced during the course of this SOW. Each deliverable includes measurable success criteria and CDRB quality gate references to ensure objective, evidence-based acceptance. Deliverables are organized by capability area to reflect the end-to-end product design: every deliverable must demonstrate global scalability (configuration-only market onboarding, zero code changes) and governed data quality as core acceptance conditions.

|  | Deliverable | Description | Measurable Success Criteria |
| --- | --- | --- | --- |
| D1 | 8-Section Pipeline Architecture | End-to-end data pipeline implementing all 8 Sections (Source Ingestion, Harmonization, Core Domain, Market Configuration, KPI Calculation, KPI Publication, Semantic Layer, Consumption) following the standard stored procedure template (Contract, Context, Config, Extract, Transform, Quality Gate, Load, Log). | 100% of procedures follow the 8-Section template (CDRB D01). Market is a parameter on every procedure with zero market-specific code branches (CDRB A03). Environment is a setting, not code (CDRB A04). All layers have a single orchestrator (CDRB A05). Architecture design note approved before building (CDRB L01). |
| D2 | Core Domain Model (Canonical Entities) | Source-agnostic, reusable core domain entities for all Business Domains and data in scope. Each with declared grain, business key, and standardized attributes (kg, local currency). | Every table has a declared identity with uniqueness enforced (CDRB B01). Market boundaries from configuration only (CDRB B02). Business classifications from reference tables only (CDRB B03). Measurements standardized (CDRB B04). Core tables describe what happened, not KPI outcomes (CDRB B05). Every record traceable (CDRB B06). No data silently lost (CDRB B07). |
| D3 | Market Configuration Layer (Configuration Tables + Shared Functions) | Versioned, market-keyed configuration tables externalizing all market-specific business rules from code: market scope, document types, reason codes, item categories, cut-off rules, open order buckets, FX policies, Business rules, KPI registry, and DQ thresholds. Plus a library of shared, unit-tested utility functions. | All business rules stored as configuration rows, not code (CDRB C01). No hidden numbers or dates in procedures (CDRB C02). No copy-paste procedures; similar logic parameterized (CDRB C03). Single source per reference dataset (CDRB C04). Configuration changes governed with version history (CDRB C05). Adding a new market requires only configuration rows, zero code changes. |
| D4 | KPI Calculation Engine & Registry as configurable asset | Parameterized KPI engine reading from Core Domains and Market Configuration only. KPI registry as the single source of truth for every formula, filter, aggregation rule, unit-of-measure expansion, currency conversion, and business definition. Output in narrow format. Generic 6-step publish layer. | All KPIs calculated in base units only (CDRB F01). Mutually exclusive population rules (CDRB F02). Composite KPIs from registry (CDRB F03). FX and adjustment policies declared (CDRB F04). Additivity declared per KPI (CDRB F05). Long/narrow model throughout (CDRB F06). Every KPI has a registered owner (CDRB F07). Dictionary generated from code, not manually maintained (CDRB F08). Business rules data-driven (CDRB F09). Calendar aggregation from daily grain (CDRB F10). All four BU business owners sign off on harmonized KPI definitions. |
| D5 | Semantic Layer & Consumption (Metric Views, Dashboards, Genie, AI Agents) | Unity Catalog metric views with row-level security. AI/BI dashboards connected to metric views. Genie spaces per business persona. Knowledge Assistants and Supervisor Agents. No consumer accesses raw pipeline tables directly. Metric view creation automated, including new KPIs. | All metric views registered in Unity Catalog with RLS applied. Genie returns correct answers to a benchmark set of at least 50 business questions across all KPI domains. Existing Mexico and Wacam dashboards migrated to new metric views with validated side-by-side comparison. Sensitive data classified and protected (CDRB I03). Full audit trail (CDRB I04). Least-privilege access confirmed (CDRB I01). |
| D6 | KPI Harmonization & Sign-Off | Complete Latin American KPI inventory harmonized across all four BUs: code, kind, formula, filters, adjustments, unit list, currency list, calendars, additivity, owner, and version. Formal sign-off from business owners in all four markets. | 100% of KPIs in scope have a registered definition in the KPI registry with owner, formula, and version. Zero KPI definition conflicts remain unresolved. Parallel-run reconciliation confirms new pipeline KPI outputs match legacy GCP within agreed tolerance, KPI-by-KPI, market-by-market, month-by-month (CDRB J03). Legacy defects tracked and resolved (CDRB J04). |
| D7 | Data Quality Framework | End-to-end automated data quality monitoring covering every pipeline stage. DQ expectation rules at every quality gate. Automated alerts on threshold breaches. Reconciliation dashboard tracking DQ pass/fail rates by domain, market, and layer. | Quality check before every load (CDRB E03). Deterministic de-duplication (CDRB E04). Re-run safety confirmed via automated tests (CDRB E05). Incremental processing by default with shared watermark (CDRB E01). Loads are all-or-nothing (CDRB E02). DQ dashboard deployed showing pass/fail rates by domain, market, and pipeline layer with drill-down capability. Anomaly detection active for volume changes, null-key rates, and orphan records. |
| D8 | Jobs Monitoring, Alerts & Operational Dashboards | Comprehensive pipeline observability: run logs per procedure, automated failure and SLA-breach alerts, runtime tracking, and operational dashboards for real-time and historical pipeline status. | Complete run logs recording status, rows read/written, watermark position, duration, and quality gate results for every procedure (CDRB K01). Alerts configured for all failure and warning conditions with zero reliance on user-reported discovery (CDRB K02). Jobs Monitoring Dashboard deployed showing real-time execution status, runtime per procedure, watermark positions, and SLA compliance. Runtime budgets verified: each procedure ≤ 30% reduction from current pipeline, full chain 30% reduction from current pipeline, publish layer ≤ 30% reduction from current pipeline (CDRB G01). |
| D9 | Cost Monitoring & Budget Tracking | Compute cost tracking tagged by layer, market, and procedure. Cost monitoring dashboards and Genie-queryable cost views. Budget adherence reporting and cost anomaly detection. | Cost tags applied to all pipeline jobs by layer, market, and procedure (CDRB G07). Cost Monitoring Dashboard deployed showing cost per run, daily/weekly/monthly trends, budget utilization, and anomaly detection. Genie-queryable cost views operational. Processing proportional to change confirmed (CDRB G03). No slow patterns in critical paths (CDRB G05). Storage maintenance automated (CDRB G06). Final cost baseline report delivered: cost per market/month, per layer, and projected annual run cost. |
| D10 | Operational Runbook & Re-Run Playbook | Documented runbook for every job and failure scenario: single-market re-run, parameter-driven backfill, load rollback, known-issue handling, and escalation procedures. Re-run playbook for market-scoped reprocessing. | Operational runbook published and reviewed by at least one team member not involved in writing it (CDRB K03). Single-market re-run validated in production: failed market re-executed in isolation without affecting other markets, with compute cost proportional only to the failed market. Parameter-driven backfill validated. Load rollback validated. Data lineage visible end-to-end in Unity Catalog (CDRB K04). |
| D11 | Global Scalability Proof | Configuration-only onboarding of synthetic market test (CDRB H01) with fictional market "ZZ" (Canada or USA) demonstrating end-to-end configuration-only onboarding. | Synthetic market "ZZ" onboarded via configuration rows only, passes all 8 pipeline Sections end-to-end with zero code changes, confirmed by automated code diff (CDRB H01). Volume scalability: 3x data volume within 1.5x runtime (CDRB H02). Market isolation confirmed: concurrent multi-market runs with no shared temporary objects (CDRB H03). Flexible reprocessing confirmed for any date range via parameters (CDRB H04). New market through configuration only with parallel-run reconciliation within tolerance. |
| D12 | Global Scalability Playbook | Mandatory deliverable per Appendix C: architecture overview, configuration-only onboarding checklist, synthetic market test evidence, real market onboarding evidence, handling unique KPIs, effort estimates, governance, and 20 validated onboarding examples. | All Playbook sections complete and CDRB-reviewed (per Appendix C). 20 validated configuration-only onboarding examples documented with automated code-diff evidence. Effort estimation model endorsed by MONDELEZ project leadership. Governance model approved by MONDELEZ D&A leadership and Global D&A Product team. Playbook published and accessible to all stakeholders. |
| D13 | Testing & Reconciliation Evidence | Comprehensive testing package: unit tests for all shared functions, golden-data tests per procedure, parallel-run reconciliation against legacy GCP, and legacy defect resolution. | Unit test suite for every shared function (CDRB J01). Golden-data test per procedure with known inputs and verified outputs (CDRB J02). Parallel-run reconciliation passing for all KPIs, all markets, all months within agreed tolerance (CDRB J03). All identified legacy defects tracked with resolution status (CDRB J04). Automated re-run test passing in CI pipeline (CDRB E05). |
| D14 | Documentation & Governance Artifacts | Complete technical and business documentation: design notes, waiver register, KPI registry/dictionary in sync, legacy procedure mapping, and data lineage documentation. | Design note approved before build for every Tier 1 component (CDRB L01). All waivers explicit and time-bound (CDRB L02). Registry and dictionary in sync with automated drift check (CDRB L03). Every legacy procedure mapped to its replacement with decommission schedule (CDRB L04). Security review complete: no sensitive data in code (CDRB I02), least-privilege access (CDRB I01), RLS confirmed (CDRB I03), audit trail complete (CDRB I04). |
| D15 | Training Materials & Enablement Program | Complete training package: Training Needs Assessment, custom MONDELEZ training modules, Databricks Academy and Pluralsight learning paths, hands-on lab environments, user guides, quick-reference cards, video walkthroughs, and training portal. Train-the-Trainer certification program and end-user training delivery support. | Training materials cover all user personas (commercial analysts, KAMs, field sales, trade marketing, technical operations). Train-the-Trainer program completed: designated MONDELEZ trainers certified and capable of delivering training independently. End-user training delivered across all four BUs. Training portal published with Databricks Academy paths, Pluralsight courses, and all custom materials. Training effectiveness feedback collected and gaps addressed before go-live. |
| D16 | Project Management Services | Consolidated project management across both workstreams: planning, scheduling, risk/issue management, status reporting per the governance model (Daily Scrum, Weekly 4-Box, Monthly Leadership Update), and post-project lessons learned. | Biweekly consolidated status reports delivered on schedule. RAID log maintained and current. All milestone dates met or formally re-baselined via change control. Post-project evaluation and lessons learned documented. |

Responsible Party:

| Deliverable | Role Responsible | Buyer | Seller |
| --- | --- | --- | --- |
| D1: Pipeline Architecture | Architect, Data Engineer, GenBI | Assist | Primary |
| D2: Core Domain Model | Architect, Data Engineer | Assist | Primary |
| D3: Configuration Layer | Architect, Data Engineer | Assist | Primary |
| D4: KPI Engine & Registry | Architect, Data Engineer, GenBI | Assist | Primary |
| D5: Semantic Layer & Consumption | GenBI, Architect | Assist | Primary |
| D6: KPI Harmonization inventory | Architect, Data Engineer | Primary | Assist |
| D6: KPI Harmonization naming and business logics | BU Business Owners | Primary | Assist |
| D7: Data Quality Framework | Data Engineer, Architect | Assist | Primary |
| D8: Jobs Monitoring & Alerts | Data Engineer | Assist | Primary |
| D9: Cost Monitoring | Data Engineer | Assist | Primary |
| D10: Runbook & Re-Run Playbook | Data Engineer, PM | Assist | Primary |
| D11: Global Scalability Proof | Architect, Data Engineer | Assist | Primary |
| D12: Global Scalability Playbook | Architect | Assist | Primary |
| D13: Testing & Reconciliation | Data Engineer (build) / Testing Lead (validate) | Shared | Primary |
| D14: Documentation & Governance | Architect, Data Engineer | Assist | Primary |
| D15: Training & Enablement | Change Mgmt (strategy) / Seller (content build) | Primary | Primary |
| D16: Project Management | PM | Assist | Primary |

*The Party with “Primary” responsibility shall have the obligation of completing that task or Deliverable and directing the Party with “Assist” responsibility. **The Party with “Assist” responsibility shall assist the Party with “Primary” responsibility.

- Approach and Activities

| Cadence | Activity | Duration | Owner | Lingaro Role | MONDELEZ Role | Output |
| --- | --- | --- | --- | --- | --- | --- |
| Daily | Stand-Up (per business process) | 10 min, virtual | Partner PM | Report progress on assigned tasks, raise blockers, confirm deliverable status per business-process track | Confirm priorities, unblock dependencies, provide decisions on data or business-rule questions within 24 hours | Actions log updated; blockers escalated same day; daily progress confirmed per track |
| 2 x Weekly | CDRB Review | 2 hours, structured review | Senior Architect (CDRB Chair) | Submit procedures and configuration changes for review; present evidence against CDRB criteria; clear PR review queue; update CDRB section statuses | Participate in review for KPI accuracy, business-rule correctness, and data governance items; approve or request changes on business-owned criteria | CDRB section statuses updated (In Progress / Approved / Action Required); review decisions logged; quality gate evidence archived |
| Weekly | 4-Box Status Report | 90 min, PMO template | Partner PM | Prepare and deliver consolidated status report covering scope, timeline, cost, and quality; update RAID log; present accomplishments, upcoming work, risks, and dependencies | Review status, provide timely decisions, resolve escalations, ensure MONDELEZ stakeholders participate when their input is required | Published 4-Box pack; RAID log current; decisions and change log updated; escalation list for SteerCo |
| Mid-Month | SteerCo Update (offline) | Email distribution | MDLZ D&A Lead + Partner PM | Prepare executive update summarizing delivery progress, key risks, resource status, and items requiring leadership input; distribute 48 hours ahead | Review update, provide written decisions on escalations, confirm resource commitments, approve scope changes within threshold | Decisions documented with owners; escalations resolved or elevated to monthly SteerCo; resource actions confirmed |
| Monthly | Executive Summary | 60 min, meeting + written report | Partner PM + MDLZ D&A Lead | Deliver executive summary with milestone progress, investment tracking, CDRB quality gate status, cost baseline vs. actuals, risk register, and roadmap update | Provide strategic direction, approve major scope or timeline changes, endorse phase gates, confirm priorities for next month | Executive report distributed to Senior Leadership; investment tracking updated; milestone and gate status confirmed; risk register reviewed |

- Assumptions.

The following assumptions were used to establish the fixed price. If any assumption is inaccurate, incomplete, delayed, or changes, the schedule and/or Fees may be adjusted through Change Control. Seller is not required to absorb additional effort resulting from failure of an assumption or dependency.

| Assumption Area | Assumption / Dependency |
| --- | --- |
| Scope baseline | The fixed price covers only the signed quantities and items in the Scope, KPI, Consumption Asset, Environment, Training, and Acceptance registers. |
| Requirements elicitation/gathering | All the business requirements collected within the first project month (currently planned for November 2026) are in scope. 1. BRD request and gathering from Business – first week of Analysis phase 2. BRD review and consistency check – 2nd week of Analysis phase 3. BRD questions clarification with Business – 3rd week of Analysis phase 4. Requirements aggregations for LA – 4th week of Analysis phase 5. Requirements sign off – 5th week of Analysis check |
| Blueprint freeze | The Blueprint approved by 31/01/2027 establishes the implementation baseline. Any material deviation after approval is a Change Request unless it corrects a confirmed Seller non-conformance. |
| Access and licenses | Buyer provides all accounts, service identities, workspaces, repositories, network routes, licenses, credentials, and permissions by the readiness dates. |
| Environments | DEV, QA and PROD are provisioned, stable, sized, configured, and available in accordance with the approved architecture and test plan. For Phase 1 period – Databricks sandbox env is provided with connected Git repository (deployment via Git) |
| Source access | Approved GCP assets, source systems, Power BI models, code, metadata, schedules, logs, files, and reference outputs are complete and legally accessible. |
| Data readiness | Buyer provides representative and production-like data, control totals, expected results, classifications, retention rules, and required permissions. Proof of successful data migration from GCP to Databricks formally approved by Mondelez |
| Legacy baseline | Buyer approves the legacy reference outputs and identifies known defects, inconsistencies, and accepted exceptions before reconciliation. |
| Business ownership | Buyer nominates empowered Product Owners, KPI Owners, data owners, security approvers, testers, and escalation authorities. |
| Decision SLA | Buyer provides one consolidated response and required decisions within five (5) Business Days unless otherwise agreed. |
| Manual files | Each retained manual file is inventoried, mapped to an approved template, assigned an owner, delivered on time, and remains structurally stable after Design Freeze. |
| Testing | Buyer provides UAT ownership, testers, test data, expected results, prioritization, and acceptance decisions. Seller supports one planned UAT cycle per activated wave. |
| Reviews and iterations | The fixed price includes up to two consolidated requirements/design review cycles, one formal acceptance submission plus one remediation submission for confirmed Seller defects, one planned SIT cycle, and one planned UAT cycle per activated wave. |
| Training | The fixed price includes only the sessions, audiences, languages, and materials stated in the approved Training Plan. |
| Third parties | Buyer coordinates and remains responsible for Buyer teams and third parties, including source owners, platform teams, CAB, enterprise governance, and other suppliers. |
| AI conditions | AI outputs are probabilistic. Acceptance is limited to the approved benchmark bank, certified data assets, personas, languages, platforms, and environments. |
| Working Days | Services shall be provided by both Buyer and Seller during standard business days and working hours applicable to the assigned resources' location in Latin America, Europe, and India, excluding local public holidays, approved leave, and sick leave. Working hours and calendars may vary by location. Where necessary to support cross-regional collaboration, working hours may be adjusted by mutual agreement, subject to resource availability and applicable local labor requirements. |
| Travel | Travels longer them 5 business days to be agreed in 3 weeks in advance. Business travel is undertaken only when pre-approved and within the signed expense cap by both Buyer and Seller. |
| Buyer delay | Buyer-caused delays provide day-for-day schedule relief plus reasonable remobilization and resequencing time. Standby, duplication, acceleration, or resource extension may require a Change Request. |

- KPI Harmonization Disclaimer.

KPI harmonization is a joint business decision process. Seller facilitates, documents, analyzes, and implements approved definitions. Seller does not have authority to determine business meaning, resolve commercial policy disputes, or select one Business Unit definition over another.

- Buyer shall nominate an empowered KPI Owner for every in-scope KPI and an escalation authority for unresolved cross-BU or cross-market differences.

- The fixed price includes only the KPIs in the signed KPI Baseline Register and the approved formulas, components, adjustments, grains, dimensions, hierarchies, filters, calendars, units, currencies, tolerances, sources, refresh rules, security rules, synonyms, expected answers, and consumption mappings.

- Seller may identify conflicts and recommend options. Buyer is solely responsible for approving the canonical business definition and any market exception.

- If Buyer does not decide within the required SLA, Seller may pause or resequencing affected work, proceed only against a documented temporary assumption accepted by Buyer, or propose rebaselining. Seller is not responsible for rework caused by a later reversal.

- A variance from a legacy output is not automatically a Seller defect. It is a defect only when the implementation does not conform to the signed KPI definition and approved acceptance reference. Legacy defects, inconsistent historical logic, missing source data, and changed business interpretation are excluded.

- Any KPI addition or change after KPI Design Freeze is a Change Request unless it corrects a confirmed Seller non-conformance.

- “KPI harmonized” means Buyer has approved one controlled definition or an explicitly documented exception. It does not mean that historical data, processes, market practices, or legacy reports become identical.

- Dependencies

- CDRB has to be established before project start

- Data domains (ingestion pipeline from SAP) – roadmap when it will be ready as Daas (new DP&E) works on it

  - Data domains (ingestion pipeline from SAP) - all except OTC (section2, section 3)

  - OTC delivery is planned for Dec'26

- Data and quality governance (full audit trail) - Dependency on DP&E - standards and implementation needed for ingestion and data domain

- Data set for testing to be provided by MDLZ for new KPI and date listed in this SOW - Detailed Benchmark data/reports for new KPIs (granularity by product, customer, document, date etc.)

- Use case for business E2E functional testing and user acceptance testing together with defied data sets to be prepared by Business.

- Working environments to be ensured by MDLZ: Sandbox for (development only), Dev(for development only), QA for testing (with full connectivity, configuration and data) - all already in Databrick technology

- Section 8 - Consumption LayerAI/BI Dashboards on metric views - requirements to be provided by business (MX.Wacam, Brazil, SoCo)

- KPI Harmonization — Full LA inventory (code, formula, filters, adjustments, units, calendars, additivity, owner, version), signed off by all four - only agreed and signed KPI in November would be in scope. Including mapping with users for rules outside of existent tools

- KPI Harmonization SLAs on Business to be provided.

- MDLZ to ensure and appoint Business decisionmakers from MX, Wacam, Brasi, SoCo

- Global Scalability Proof: reverse engineering needed to understand ALL outstanding requirements and configuration items.

- Jobs Monitoring, Cost Tracking & Operational Dashboards - dedicated permissions and access to be provided to Lingaro Project Team

- Business to provide roles and permissions matrix for RLS to be provided

- Sensitive data classification to be provided by MDLZ

- Out of Scope.

- Any market, business unit, wave, domain, dataset, source, interface, KPI, report, dashboard, Metric View, Genie Space, AI agent, knowledge corpus, persona, language, security role, environment, or support activity not explicitly included in a signed Scope Baseline Register.

- Source-system remediation; master-data correction; historical-data cleansing; legacy-process correction; undocumented business-rule reconstruction; conflicting business-policy resolution; or implementation of business-defined data-quality expectation rules.

- Enterprise-platform migration and operations, including GCP-to-Databricks migration; infrastructure provisioning; environment administration; licensing; networking; identity management; Unity Catalog adjustments or enhancements; and related platform activities.

- Analytical data migration, reconciliation, or validation between GCP and Databricks on AWS, except where expressly identified as a Deliverable, including migration support from the Databricks Exploration Zone to Databricks AWS Dev for the full product build after the blueprint/prototype phase.

- Business-process re-engineering; organizational change management; procurement; privacy assessments; CAB management; or third-party-vendor coordination.

- Development of new Power BI reports, dashboards, or analytics beyond migration of existing reporting assets to the approved KPI and Metric View framework, including migration of existing Mexico and Wacam dashboards to new Metric Views with validated side-by-side comparisons.

- Business testing, including end-to-end functional testing and user-acceptance testing, as well as unlimited review cycles, testing, UAT support, training, cutover, hypercare, production support, managed services, or on-call support.

- Global scalability proof, including configuration-only onboarding demonstrations or prototypes for new markets outside Mexico, Brazil, SoCo, and Wacam, where code changes are required.

- Modifications required by changes to platform releases, APIs, AI models, licensing terms, regulations, policies, security standards, or organizational decisions occurring after Design Freeze.

- Legacy-solution decommissioning, including mapping every legacy procedure to its replacement and establishing a decommissioning schedule under CDRB L04, unless expressly authorized and approved by Buyer.

- Guarantees of user adoption, business outcomes, future-market compatibility, AI accuracy, third-party-service availability, or performance beyond approved volumes and environments.

- Any work not expressly included in this Statement of Work or authorized through a mutually executed Change Order.

- Timeline.

This SOW is planned to be completed by 31/12/2027. It remains in effect until all Deliverables have been met unless terminated in accordance with the Project Agreement. The dates below depend on timely fulfillment of Buyer responsibilities and dependencies. Seller is liable for any agreed Fees at Risk only to the extent late performance is caused solely by Seller-owned activities, tasks, or Deliverables and is not caused or contributed to by Buyer, a third party, a dependency failure, or an approved Change Request.

| Milestone | Date / Period |
| --- | --- |
| Contract effectiveness and mobilization | November 2026 |
| Blueprint & Design | November 2026 – January 2027 |
| Blueprint & Working Prototype | November 2026 – January 2027 |
| Migration & Scalability Proof | February – March 2027 |
| Project Team Testing & User Testing in DEV | April – June 2027 |
| Integration Testing | July – August 2027 |
| UAT in Quality Environment | September – October 2027 |
| Go-Live, Hypercare & Transition to Support | November - December 2027 |

- Schedule protection.

Seller receives day-for-day schedule relief plus a reasonable remobilization and resequencing period for delays caused by Buyer actions or omissions, unavailable environments or data, unresolved KPI or business decisions, approval delay, third-party delay, security or privacy restrictions, or force majeure. Seller is not required to add resources or absorb overtime to recover such delay. Where delay changes cost or resource deployment, the parties will execute a Change Request.

- Acceptance process for deliverables.

Buyer agrees to review each Deliverable and provide written acceptance or rejection against the applicable Acceptance Criteria within five (5) Business Days after receipt, unless otherwise agreed in writing. A rejection must identify each material non-conformance and provide sufficient evidence. General dissatisfaction, preference changes, new requirements, or disagreement with an approved business definition do not constitute valid rejection. If Buyer does not provide written acceptance or rejection for a deliverable within (5) Business Days after receipt, Deliverable will be deemed accepted.

For a rejected Deliverable, Seller will correct confirmed Seller non-conformances and resubmit. If Buyer does not reject the resubmitted Deliverable within five (5) Business Days, Seller may issue written notice of pending deemed acceptance. If Buyer does not provide a compliant rejection within five (5) Business Days after that notice, the Deliverable will be deemed accepted. The fixed price includes one remediation submission for confirmed Seller defects. Additional cycles caused by changed, late, incomplete, or conflicting requirements are subject to Change Control. If Buyer does not meet one or more assumptions or dependencies, Seller remains entitled to payment for work performed.

- Change Control and Fixed-Price Protection.

No change, modification, or waiver is valid unless in writing and signed by both parties. Seller is not required to implement a proposed change before the Change Request is signed. A Change Request will state the impact on scope, Deliverables, acceptance criteria, assumptions, dependencies, Fees, expenses, resources, and milestones.

Change Control:

- A new or changed market, BU, wave, domain, source, file, interface, history period, data volume, KPI, report, dashboard, Metric View, Genie Space, agent, knowledge source, persona, language, role, security model, environment, benchmark set, training audience, deployment, or support period.

- A change to approved grain, keys, hierarchy, history treatment, mapping, formula, architecture, cloud, region, platform, model, network, privacy, internal control, retention, audit, lineage, DQ, performance, or recovery criteria.

- Unavailable, incomplete, materially poor, encrypted, undocumented, or inaccessible code, models, data, outputs, or documentation requiring unplanned reconstruction.

- Additional review, testing, reconciliation, UAT, migration, cutover, training, or hypercare cycles beyond the stated allowances.

- Acceleration, compression, parallelization, resequencing, out-of-hours work, or revised date requested by Buyer.

- Buyer or third-party delay requiring standby, remobilization, duplicated work, resource extension, or replacement.

- A platform, API, AI model, license, product, regulation, or policy change after Design Freeze.

- Any request inconsistent with a signed assumption, dependency, exclusion, waiver, baseline, or decision.

- Costs - Fees and Expenses.

This SOW is a Fixed Fee Project. The fixed fee applies only to the frozen scope and assumptions described herein. The final fixed fee, milestone allocation, Fees at Risk percentage, expense cap, and taxes must be inserted after final commercial approval. The fixed fee does not create unlimited capacity or unlimited iterations.

| Milestone / Deliverable | Planned Billing Month | Amount (USD) |
| --- | --- | --- |
| Contract effectiveness and mobilization | November 2026 | $500,000 |
| Blueprint & Design | December 2026 | $700,000 |
| Blueprint & Working Prototype | December 2026 | $700,000 |
| Migration & Scalability Proof | February 2027 | $200,000 |
| Project Team Testing & User Testing in DEV | April 2027 | $200,000 |
| Integration Testing | July 2027 | $200,000 |
| UAT in Quality Environment | October 2027 | $200,000 |
| Go-Live, Hypercare & Transition to Support | December 2027 | $200,000 |

- Fees at risk.

The Fees at Risk percentage is 0% and is subject to the Project Agreement and final commercial approval. Any Fees at Risk apply only where the missed Milestone Date is caused solely by Seller-owned activities, tasks, or Deliverables. Fees at Risk do not apply to Buyer or third-party delay, unmet assumptions or dependencies, unavailable data or environments, unresolved decisions, scope changes, force majeure, or other causes outside Seller’s reasonable control.

- Expenses.

All expenses require Buyer’s prior written approval. Expenses not included in this SOW are subject to separate Buyer approval.

| Expense Description | Amount (USD) |
| --- | --- |
| Pre-approved travel and related expenses | $300,000 |

- Invoicing.

Seller will invoice Buyer in accordance with the Milestone/Deliverables schedule set forth herein following Buyer’s written acceptance. If this is a time and materials, fixed Fee or other type of SOW having no payment schedule identified, Seller will invoice for Services in the month following the month in which Services were provided.  Buyer will pay for Services pursuant to the terms of the Project Agreement or, if no such terms are provided, within 180 days of receipt of a complete and accurate invoice or the maximum amount of time allowed by applicable local law (if shorter).  Unless otherwise provided in the Project Agreement, payment will be made in the local currency for the country in which Services are provided.

- Miscellaneous.

The Seller’s Invoice Number and Buyer Purchase Order (PO) Number must be included on the invoice. A list of the deliverables and/or services for which you are invoicing Buyer must be included on the invoice. Any expenses must be shown on a separate line item on the invoice.

Order of precedence. In the event of inconsistency, the following order applies: signed Change Requests; this SOW and its signed commercial schedule; signed scope and acceptance registers; the Project Agreement; approved technical designs; other project materials.

Warranty. Subject to the Project Agreement, Seller warrants that Seller-owned Deliverables will materially conform to the signed requirements and Acceptance Criteria during the applicable warranty period. The warranty excludes Buyer or third-party modifications, platform changes, incorrect data, unauthorized use, changed requirements, use outside the approved environment, and AI responses outside the approved benchmark and certified asset scope.

- Changes to SOW.

No change, modification, or waiver of this SOW is valid unless in writing and signed by both parties. Workshop outputs, roadmaps, presentations, backlogs, meeting notes, demonstrations, or emails do not amend this SOW.

- Termination for Convenience.

Buyer may terminate this SOW upon delivering thirty (30) days prior written notice of such termination to Seller. Following such notice and prior to the effective date of termination, Seller shall immediately cease all work with respect to this SOW, in a reasonable and orderly fashion in accordance with Buyer’s instructions.  Within the thirty (30) day prior notice period, Seller shall deliver to Buyer all Deliverables or partial Deliverables and any documentation relating to this SOW in an orderly manner. After delivery of such notice, Buyer shall have no further liability to Seller with respect to this SOW, except that Buyer shall be liable for Seller’s charges for work performed through the effective date of such termination in accordance with the Project Agreement.

SIGNATURE PAGE FOLLOWS

The Parties have read this document and agree to be bound by its terms. The Parties’ authorized representatives execute this document by signing below, either physically or electronically (if legally valid), and may sign separate copies.

| [Insert Buyer’s Name] | [Insert Seller’s Name] |
| --- | --- |
| ___________________________________ Signature | ___________________________________ Signature |
| ___________________________________ Printed Name | ___________________________________ Printed Name |
| __________________________________ Title | ____________________________________ Title |