Access/technology availability assumptions:

| # | Product Stream | Business process / Topics | Dependency (on Buyer) | Time constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | 1. MDLZ DP&E team - to provide OTC (Sell-In) Core domain readiness 2. MDLZ DP&E team - to provide LAFPA (Customer P&L) Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 2 | MSE — Sales & eCommerce | EPOS / Channel Inventory | 1. MDLZ DP&E team - to provide Distributor (Sell-Out) Core domain readiness 2. MDLZ DP&E team - to provide EPOS (Sell-Out) Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | Snacksync Data Base ready for analytics is available | Nov 16 |
| 5 | MSE — Marketing | Market Measurement | Market Share Source (Data Base and application) access for MX, Brazil, SoCo, Wacam available | Nov 2nd |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | 1. Perfect Store Source (Data Base and application) access for Brazil, SoCo, Wacam available 2. Right Store Source (Data Base and application) access for Brazil, SoCo, Wacam available | Nov 2nd |
| 8 | Supply Chain (ISC) | Shipments | MDLZ DP&E team - to provide Other products (Shipments) Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 9 | MSE — Marketing | Promotions | MDLZ DP&E team - to provide Promotions Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MDLZ DP&E team - to provide MX DSD Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter | MDLZ DP&E team - to provide Brazil VR / PVC / Easter Core domain readiness | To be clarified by Byuer and Seller before Nov 2nd |
| 12 | Cross-Stream | Ingestion | PIF incorporated within MDLZ and ready to be used | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 13 | Cross-Stream | Requirements | All requirements clarifications (KPIs, DQ Business rules, Personas and Role level security, Mockups of required by Business Dashboards, Sensitive data listed) should be signed off as a result of November Workshops or Analysis phase (for streams that will not have workshops). MDLZ leaders team is expected to assist the sign off facilitation | March 31st |
| 14 | Cross-Stream | Architecture | Current MDLZ Data Bricks architecture (medallion layers) should be provided to Lingaro team | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 15 | Cross-Stream | Architecture | Git repository for Data Bricks, aligned to future AWS DBX (with alignment that no structural or functional changes will happen during Project timeline) | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 16 | Cross-Stream | Architecture | AWS DBX concept ready and defined, and access to GCP DBX environment (ready to be used for development) should be provided by MDLZ team | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 17 | Cross-Stream | Architecture | Data architecture (data products with configuration component, data flows, etc.) will be created by Lingaro and needs to be signed off by MDLZ team. MDLZ leaders team is expected to assist the sign off facilitation | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 18 | Cross-Stream | Architecture | Technological components that will be used during build and delivery (libraries, monitoring tools, input/output interfaces, etc.) will be presented by Lingaro and signed off by MDLZ team. MDLZ leaders team is expected to assist the sign off facilitation | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 19 | Cross-Stream | Architecture | Access to MDLZ Data Bricks cost monitoring should be provided to Lingaro team | Principle agreements done - Nov 2nd. Minor changes expected and should be finalized before March 31st |
| 20 | Cross-Stream | Architecture | Custom features for Data Bricks are built in accordance with the list provided: - Audit on table/column level - Process logging and log reporting - Data quality checks - Custom tags for cost tracking - Incremental load - Sensitive data classification |  |
| 21 | Cross-Stream | Environment | All guidance/description/documentation for Data Bricks data analytics solution development should be provided by MDLZ team | Nov 2nd |

Data Benchmarking assumptions

| # | Product Stream | Business process / Topics | Benchmark data | Constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 2 | Supply Chain (ISC) | Mondelez Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - Brazil – legacy OSA | SoCo – no benchmarking source available. MDLZ team will be required to provide benchmarking source |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync |  | No benchmarking data available as of Nov 2nd |
| 5 | MSE — Marketing | Market Measurement | - MX – OSA Matrix - Wacam – Source files - SoCo – Source files - Brazil – Source files |  |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies |  | No benchmarking data available as of Nov 2nd |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 8 | Supply Chain (ISC) | Shipments | - MX – Data domain data - Wacam – Data domain data - SoCo – Data domain data | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |
| 9 | MSE — Marketing | Promotions |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MX – OSA Matrix |  |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter |  | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |

| # | Product Stream | Business process / Topics | Coverage |
| --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | Sales orders, invoices, deliveries, order schedule & status, on-time delivery, billing accuracy, open order buckets |
| 2 | Supply Chain (ISC) | Mondelez Inventory | Internal stock snapshots, warehouse and plant-level inventory positions |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | Electronic Point-of-Sale sell-out data, channel inventory positions, store-level granularity |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | Expansion of EPOS / Channel Inventory / Perfect & Right Store |
| 5 | MSE — Marketing | Market Measurement | All market measurement / share data and calculations |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies | All Customer, Product and Calendar hierarchies, including alternative hierarchies |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | Data in scope for all applications for Perfect and Right Store Operations |
| 8 | Supply Chain (ISC) | Shipments | Data sources from OTM (Oracle Transportation Management) and SAP TM (Transportation Management) |
| 9 | MSE — Marketing | Promotions | Full data in scope for promotions |
| 10 | MSE — Sales & eCommerce | DSD Mexico | Full Mexico DSD data in scope with DSD suggested replenishment |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / One Click / Lenses / Easter / BR Lighthouse | Assess, improve and build Brazil-specific analytical products (VR = Variable Remuneration, PVC = Price Value Chain, Lenses Daily Sales and Easter |
| 12 | Cross-Stream (Platform) | Cross functional datasets | Integrated views with configurable matching rules per market across all datasets |
| 13 | Cross-Stream (Platform) | Historical data loads | Historical data from other databases based on the business processes in scope |