- Business Domains and Data in Scope:

The platform shall cover the following business domains, including all associated data sources, manual files, and end-to-end pipelines built in Databricks:

|  | Domain | Coverage | Redesign from GCP | Reverse engineer and design | Reverse engineer and design (out of scope) | Build from scratch | Build from scratch (out of scope) | Scope Phase 1 or Phase 2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | SISO |  |  |  |  |  |  | Phase 1 |
| 1 | OTC — Order-to-Cash | Sales orders, invoices, deliveries, order schedule & status, on-time delivery, billing accuracy, open order buckets | MX, WACAM | BR, SOCO |  |  |  | Phase 1 |
| 2 | Mondelez Inventory | Internal stock snapshots, warehouse and plant-level inventory positions | MX, WACAM, Extend to SOCO, BR |  |  |  |  | Phase 1 |
| 3 | EPOS / Channel Inventory | Electronic Point-of-Sale sell-out data, channel inventory positions, store-level granularity | MX, WACAM | BR, SOCO |  |  |  | Phase 1 |
| 4 | E-RTM / Snacksync | Expansion of EPOS / Channel Inventory / Perfect & Right Store |  |  |  |  | MX, WACAM, BR, SOCO | Phase 2 |
| 5 | Market Share | All market measurement data and calculations | MX, WACAM |  |  | BR, SOCO |  | Phase 2 |
| 6 | Master Data Hierarchies | All Customer, Product and Calendar hierarchies, including alternative hierarchies | MX, WACAM, | BR, SOCO |  |  |  | Phase 2 |
| 7 | Perfect & Right Store | Data in scope for all applications for Perfect and Right Store Operations | MX RS (DSD) ready |  |  |  | MX, WACAM, BR, SOCO | Phase 2 |
| 8 | Shipments | Data sources from OTM (Oracle Transportation Management) and SAP TM (Transportation Management) | MX, WACAM, Extend to SOCO, BR |  |  |  |  | Phase 2 |
| 9 | Promotions | Full data in scope for promotions | MX (only existing data model as of 12.10.26) |  |  |  | WACAM, BR, SOCO | Phase 2 |
| 10 | DSD Mexico | Full Mexico DSD data in scope with DSD suggested replenishment | MX | N/A |  | N/A |  | Phase 2 |
| 11 | Brazil VR / PVC / One Click / Lenses / Easter | Assess, improve and build Brazil-specific analytical products (VR = Variable Remuneration, PVC = Price Value Chain, Lenses Daily Sales and Easter |  |  | BR |  |  | Phase 2 |
| 12 | Cross functional datasets | Integrated views with configurable matching rules per market across all datasets |  |  |  | MX, WACAM, BR, SOCO |  | Phase 2 |
| 13 | Historical data loads | Historical data from other databases based on the business processes in scope |  |  |  |  |  | Phase 2 |