Access/technology availability assumptions:

| # | Product Stream | Business process / Topics | Dependency (on Buyer) | Time constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | 1. MDLZ DP&E team - to provide OTC (Sell-In) Core domain readiness 2. MDLZ DP&E team - to provide LAFPA (Customer P&L) Core domain readiness | Nov 2nd |
| 2 | MSE — Sales & eCommerce | EPOS / Channel Inventory | 1. MDLZ DP&E team - to provide Distributor (Sell-Out) Core domain readiness 2. MDLZ DP&E team - to provide EPOS (Sell-Out) Core domain readiness | Nov 2nd |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync | Snacksync Data Base ready for analytics is available | Nov 16 |
| 5 | MSE — Marketing | Market Measurement | Market Share Source (Data Base and application) access for MX, Brazil, SoCo, Wacam available | Nov 2nd |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store | 1. Perfect Store Source (Data Base and application) access for Brazil, SoCo, Wacam available 2. Right Store Source (Data Base and application) access for Brazil, SoCo, Wacam available | Nov 2nd |
| 8 | Supply Chain (ISC) | Shipments | MDLZ DP&E team - to provide Other products (Shipments) Core domain readiness | Nov 2nd |
| 9 | MSE — Marketing | Promotions | MDLZ DP&E team - to provide Promotions Core domain readiness | Nov 2nd |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MDLZ DP&E team - to provide MX DSD Core domain readiness | Nov 2nd |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter | MDLZ DP&E team - to provide Brazil VR / PVC / Easter Core domain readiness | Nov 2nd |
| 12 | Cross-Stream (Platform) | Data Quality | Ataccama input and process definition (KPI inventory, DQ checks) are available | Dec 1st |
| 13 | Cross-Stream | Ingestion | PIF incorporated within MDLZ and ready to be used | Nov 2nd |
| 14 | Cross-Stream | Requirements | All requirements clarifications (KPIs, DQ Business rules, Personas and Role level security, Mockups of required by Business Dashboards, Sensitive data listed) should be signed off as a result of November Workshops or Analysis phase (for streams that will not have workshops). MDLZ leaders team is expected to assist the sign off facilitation | Nov 21st |
| 15 | Cross-Stream | Architecture | Current MDLZ Data Bricks architecture (medallion layers) should be provided to Lingaro team | Nov 2nd |
| 16 | Cross-Stream | Architecture | Git repository for Data Bricks, aligned to future AWS DBX (with alignment that no structural or functional changes will happen during Project timeline) | Nov 2nd |
| 17 | Cross-Stream | Architecture | AWS DBX concept ready and defined, and access to GCP DBX environment (ready to be used for development) should be provided by MDLZ team | Nov 2nd |
| 18 | Cross-Stream | Architecture | Data architecture (data products with configuration component, data flows, etc.) will be created by Lingaro and needs to be signed off by MDLZ team. MDLZ leaders team is expected to assist the sign off facilitation | Nov 16th |
| 19 | Cross-Stream | Architecture | Technological components that will be used during build and delivery (librariers, monitoring tools, input/output interfaces, etc.) will be presented by Lingaro and signed off by MDLZ team. MDLZ leaders team is expected to assist the sign off facilitation | Nov 16th |
| 20 | Cross-Stream | Architecture | Custom features are build in accordance with the list provided (Marek) |  |
| 21 | Cross-Stream | Environment | All guidance/description/documentation for Data Bricks data analytics solution development should be provided by MDLZ team | Nov 2nd |

Data Benchmarking assumptions

| # | Product Stream | Business process / Topics | Benchmark data | Constraint |
| --- | --- | --- | --- | --- |
| 1 | Supply Chain (ISC) | OTC — Order-to-Cash | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 2 | Supply Chain (ISC) | Mondelez Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - Brazil – legacy OSA | SoCo – no benchmarking source available. MDLZ team will be required to provide benchmarking source |
| 3 | MSE — Sales & eCommerce | EPOS / Channel Inventory | - MX – OSA Matrix - Wacam – OSA Matrix - SoCo – legacy OSA - Brazil – legacy OSA |  |
| 4 | MSE — Sales & eCommerce | E-RTM / Snacksync |  | No benchmarking data available |
| 5 | MSE — Marketing | Market Measurement | - MX – OSA Matrix - Wacam – Source files - SoCo – Source files - Brazil – Source files |  |
| 6 | Cross-Stream (Platform) | Master Data Hierarchies |  | No benchmarking data available |
| 7 | MSE — Sales & eCommerce | Perfect & Right Store |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 8 | Supply Chain (ISC) | Shipments | - MX – Data domain data - Wacam – Data domain data - SoCo – Data domain data | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |
| 9 | MSE — Marketing | Promotions |  | No benchmarking source available for all regions. MDLZ team will be required to provide benchmarking source |
| 10 | MSE — Sales & eCommerce | DSD Mexico | MX – OSA Matrix |  |
| 11 | MSE — Sales & eCommerce | Brazil VR / PVC / Easter |  | No benchmarking source available for Brazil. MDLZ team will be required to provide benchmarking source |

Open questions:

- One Click/Lenses scope constraints.

- Definition of the MDLZ body (team) responsible for requirements, architecture, etc. Sign off.

- Training materials scope